CALL OF TENDER (Decision No 790/21-6-2017) FOR THE AWARD OF PROCUREMENT IT EQUIPMENT REPLACEMENT PROGRAM – FIRST PERIOD NETWORK EQUIPMENT – Tender Number: 790/21-6-2017

Important Note: Interested Parties are invited to express their interest of participation until Friday 30rd December 2016 included and at 14:00 hours either by email (procurement@olp.gr, kazatzisp@olp.gr and/or by fax (+30 210 4550187) by providing their full contact details.

Important Note: Interested Parties are invited to express their interest of participation until Friday 30rd December 2016 included and at 14:00 hours either by email (procurement@olp.gr, kazatzisp@olp.gr and/or by fax (+30 210 4550187) by providing their full contact details.

Important Note: Interested Parties are invited to submit their offers until 04 August 2017 Included and at 15:00 hours.

Important Note: Interested Parties are invited to express their interest of participation until Friday 30rd December 2016 included and at 14:00 hours either by email (procurement@olp.gr, kazatzisp@olp.gr and/or by fax (+30 210 4550187) by providing their full contact details.

Important Note: Interested Parties are invited to express their interest of participation until Friday 30rd December 2016 included and at 14:00 hours either by email (procurement@olp.gr, kazatzisp@olp.gr and/or by fax (+30 210 4550187) by providing their full contact details.

Important Note: Interested Parties are invited to express their interest of participation until Friday 30rd December 2016 included and at 14:00 hours either by email (procurement@olp.gr, kazatzisp@olp.gr and/or by fax (+30 210 4550187) by providing their full contact details.

Piraeus, Greece

Table of Contents

1.	IN GENERAL	4

1.1 Preamble	4

1.2 The Piraeus Port Authority S.A. (PPA)	4

2. 	DEFINITIONS	5

3.	CONTRACTING AUTHORITY – SCOPE OF TENDER – ELIGIBLE CANDIDATES – VALIDITY OF OFFERS - BANK GUARANTEE	7

3.1 The Contracting Authority	7

3.2 Scope of Tender	7

3.3 The process	7

3.4 Submission of Offers	8

3.5 Eligible Candidates	8

3.6 Personal situation criteria	9

3.6 Validity of offers	10

3.7 Bank Guarantee	10

3.8 Professional Liability and insurance coverage	11

4. 	THE PROJECT IN BRIEF	12

4.1 An overview of the tasks to be carried out	12

4.2 Current situation	12

4.3 Future Situation	17

4.4 Future Data Centre Implementation (Not included in the scope of this tender)	19

4.5 Equipment Requirements	20

4.6 Services Requirements	21

4.7 Implementation Time Table	24

5.	SUBMISSION OF OFFERS – OFFER DOCUMENTATION	27

5.1 Objections - Cancellation	27

5.2 Submission of Offers	27

5.3 Offer Documentation	27

5.3.1 Sub-folder of participation supporting documentation	28

5.3.2. Sub-folder of Technical Proposal	29

B.1 APPENDIX : FINANCIAL OFFER TABLES	31

5.3.3 Sub-folder of financial proposal	32

6.	TENDER AWARD	33

7.	PAYMENT TERMS	34

7.1 Transportation Terms & Delivery	34

7.2 Payment Terms	34

8. CONTRACT DRAFT - GENERAL CONDITIONS OF THE CONTRACT	35

9.	SUPERVISION – APPLICABLE LAWS - WARRANTIES	37

9.1 Supervision	37

9.2 Applicable Laws	37

9.3 Warranties	37

10	SERVICES DURING THE WARRANTY AND MAINTENANCE SERVICES PERIOD	38

11	SERVICE LEVEL AGREEMENT – PENALTIES	40

12	NON-AVAILABILITY OF EQUIPMENT - PENALTIES	42

13	DOCUMENTATION & MANUALS - PRICING	44

13.1 Documentation & Manuals	44

ANNEX A: Form of Tender Bank Guarantee	45

APPENDIX B: FINANCIAL PROPOSAL SUBMISSION FORMS	47

B.1	APPENDIX : FINANCIAL OFFER TABLES	48

B.1.1	Equipment	48

B.1.2	Software	48

B.1.3	Implementation Services (Design – Installation – Configuration – Migration – Commissioning). As described in the Technical document	48

B.1.4	Other costs	49

B.1.5	Operational Support during first 60 Days of Productive Operation	49

Β.1.6	Training	49

B.1.7	Financial Offer Summary Table	50

APPENDIX C: Technical Requirement tables	51

1.	DC Switches	51

2.	K6 - K8 Campus Core	58

3.	Campus & DC Firewalls	65

4.	DMZ Switches	68

5.	K2HQ - Campus Aggregation	75

6.	K8 - Campus Aggregation	82

7.	K21 - Campus Aggregation	89

8.	Type A-A1 - Access Switches	96

9.	Type B - Access Switches	103

10.	Type C - Access Switches	110

11.	External Firewalls	115

12.	Management System	118

13.	Internet Routers	124

14.	Cables	126

15.	Implementation services	127

16.	Warranty Services	127

17.	Maintenance Services	127

18.	Deliverables of the project	128

19.	Training	128

- IN GENERAL

1.1 Preamble

    - The Port of Piraeus (Port of Piraeus) is the largest port in Greece, spanning a coastline length of more than twenty-four kilometres and expanding over an aggregate area exceeding five million square meters. The geographic location of the Port of Piraeus makes it a vital transportation, trade and supply, tourism and communications hub connecting the Greek islands with the mainland, as well as being an international centre of marine tourism and the commercial carriage of goods. The position of the Port of Piraeus is conducive to its operation both as a port for the wider area of Greece and for the Balkans and Black Sea countries.

    - The Port of Piraeus is situated at the intersection of sea routes linking the Mediterranean with Northern Europe and its geographic position (south of the 38th parallel) enables major line ships to access it without significant deviation from the Far East trade routes. The Port of Piraeus hosts a complex and unique variety of activities, including: ferry/passenger shipping (it is the largest passenger port in Europe), servicing of all types of cargo, cruise, vessel repair activities, as well as the Port of Piraeus free zone (a control type I customs free zone) operating under applicable tax and customs legislation in the area (Piraeus Free Zone).

1.2 The Piraeus Port Authority S.A. (PPA)

    - PPA is the legal entity entrusted with the administration and operation of the Port of Piraeus. It was established as a legal entity of public law by virtue of Law 4748/1930, which was restated by Compulsory Law 1559/1950 and ratified by Law 1630/1951, each as subsequently amended and supplemented. In 1999 PPA was transformed into a stock corporation (société anonyme).

    - In April 2016, following an open public tender process, the Hellenic Republic Asset Development Fund (HRADF), under its capacity as the major shareholder of PPA, and COSCO HK Ltd entered into a Shares Purchase Agreement (hereinafter: SPA) for the acquisition of the majority participation in the share capital of PPA. In August 2016, PPA ceased to be a state-owned company and since that day it is a private-owned company.

# 2. 	DEFINITIONS

For the purposes of understanding the terms of this Call for Tenders, definitions of the following terms are given here in below:

- “Acceptance Committee”: The committee that controls the implementation of the project in accordance with the contract and signs the receipt of the project.

- “Agreement” or “Contract” has the meaning of para. 8 hereof;

- “Authorized Representative”: A legal representative of the Candidate (according to the Candidates statutes/bylaws) thereof or a specifically authorised representative (by a decision issued by the Candidate’s competent body), as the case may be, who has the power to bind the Candidate and also has the authority to sign and submit the Candidate’s Offer;

- “Binding Declaration: The Binding Declaration as per Law 1599/1986 or in the case of a foreign candidate a text of analogous form of evidence, in accordance with the provisions of the country of provenance thereof signed by the Authorized Representative. In all cases where there is a reference to the term “Binding Declaration”, it is intended that such is effected by certification of the original signature of the signatory;

- “Call”: The said document;

- “Candidate”: The legal entities/companies participating in the Tender by submitting an Offer for the supply of equipment and services that are subject matter of this tender notice;

- “Central Protocol”: The office of PPA’s central protocol located at PPA’s premises at 10, Akti Miaouli, Piraeus, Greece;

- “Contracting Authority” The société anonyme under the corporate name “Piraeus Port Authority S.A.”

- “Contractor or Supplier”: The candidate to whom the procurement contract will be awarded, by virtue of the contract to be drafted and signed”

- “Eligible Bank”: A bank or credit institution that is lawfully established and operating: (i) in a jurisdiction that is an EU, EEA, OECD or FATF member state or member country; or (ii) in another jurisdiction that has a long-term debt rating of A- (or equivalent) or superior by at least two of Standard & Poor's, Fitch or Moody's;

- “Evaluation Committee or Committee”: The committee awarded with the authority to unseal and evaluate the Offers;

- “Folder of Offer” has the meaning of para. 5.3 hereof;

- “Guarantee Amount” has the meaning of para. 3.7 hereof;

- “Interested Parties”: Legal entities/Companies that have an interest to submit a binding Offer;

- “Offer”: The offer to be submitted by the Candidates in the frame of this Tender and/or the main folder of the offer which includes three sub-folders: (i) the Participation Supporting Documentation, (ii) the Technical Offer and (iii) the Financial Offer;

- “Project”: The overall procurement of IT Equipment Replacement Program, as described in para. 3.2 hereof;

- “Project Team”: The team of the Candidate’s personnel that will be occupied in the Project, as per para. 3.5.5 hereof;

- “Tender”: The tender process described in this document;

- “Tender Bank Guarantee” has the meaning of para. 3.7 hereof;

- “Vendor”: is the equipment manufacturer.

# 3.	CONTRACTING AUTHORITY – SCOPE OF TENDER – ELIGIBLE CANDIDATES – VALIDITY OF OFFERS - BANK GUARANTEE

3.1 The Contracting Authority

    - The Contracting Authority is PPA.

    - The address to which the offers are submitted is:

Piraeus Port Authority S.A.

Central Protocol

10, Akti Miaouli

185 38, Piraeus, Greece

3.2 Scope of Tender

The aim of this project is to modernize the existing network infrastructure by replacing the equipment which is reaching the End of Support milestone of their lifecycle in mainly 4 server rooms 12 buildings along with 24 km PPA’s coastline. The optimization of the existing network design is also part of this project. The following table is a summary of the subsystems and their corresponding equipment that need to be replaced:

| Item | Quantities |
| --- | --- |
| Campus Core switches | 4 |
| Internet Routers | 1 |
| Firewall Internal | 2 |
| Firewall External | 2 |
| DC Core switches | 2 |
| DMZ switches | 2 |
| Campus Aggregation switches (Buiding Distribution) | 10 |
| Building Access switches | 45 |

3.3 The process

This Call for Tenders is available at the Procurement Department of PPA (10, Akti Miaouli, 185 38, Piraeus, Greece) during working days and hours. Therefore, Interested Parties may also receive (if they wish) a hard copy of the Call for Tenders, until 7 days (included), prior to the expiry of the time limit for the submission of offers, from the above department.

Interested Parties may receive additional information or clarifications in relation to this call for Tender, by submitting questions up to 10 days (included) prior to the expiry of the time limit for the submission of Offers in writing to the Technical Department of PPA by fax at +30 2104550187 or by e-mail at: network-tender@olp.gr. After the lapse of the above time limit no other communication or request for clarification as to any terms of the Call may be acceptable. Written responses by PPA S.A. are notified to all Interested Parties until two (2) working days prior to the expiry of the time limit for the submission of Offers.

The competent employee to provide further information in relation to the submission process is Mr Pantelis Kazatzis, tel.: +30 210 4550 203, fax: +30 210 4550 187, e-mail: procurement@olp.gr / kazatzisp@olp.gr .

Candidates are not allowed to refer to verbal responses or verbal clarifications by PPA S.A.

3.4 Submission of Offers

Offers should be submitted no later than 15:00 hours (Greece time) of 4/8/2017, at the Central Protocol of the Contracting Authority at 10, Akti Miaouli, Piraeus.

(3 weeks submission period of offers)

3.5 Eligible Candidates

- Joint ventures are not eligible to participate in the tender.

- Subcontracting is permitted until maximum  40% percentage participation..  The Contractor will undertake full responsibility of the whole Project. Candidate’s intention to award a subcontracting  contract for the Project must be declared, disclosed and described in the Candidate’s Offer.

- They must describe in the offer which they are and what number, kind of personnel, man months.

- Candidates must have specialized knowledge in providing the following services: design, development, installation, implementation, transition, modification, configuration, maintenance, operation of complex and integrated information systems.

- Candidates must have a proven experience in the fields stipulated above (under 4) and must have implemented in the last (3) three years at least 3 projects of similar size.

- Candidates must have sufficient and specialised Project Team to take up the Project. In particular, the Project Team must consist of:

      - a Project Manager with at least eight (8) years of professional experience in Information Technology possessing a university degree in the field of IT;

      - at least two (2) qualified executives, IT specialists, with at least four (4) years of experience (each) in designing network solutions as well as parameterizing  networking equipment and having (each) certified by the manufacturer according to the related network equipment (eg. core switches, firewalls, etc.);

      - at least one (1) IT specialist  with certification and experience  at least four (4) years in the field of information security;

- Candidates must be registered with one of professional or trade Registers in their Country of origin or relevant professional register worldwide with a scope of works relevant to the Project.

3.6 Personal situation criteria

- A Candidate shall be disqualified, if at least one of the cases stated below applies:

- a) by means of a final decision of a criminal court it has been proven to have committed criminal offences in any jurisdiction, which are related to its professional or business conduct. Offences related to professional or business conduct include (but are not limited to embezzlement, extortion, forgery, perjury, fraudulent bankruptcy;

- b) they have been declared or have become bankrupt, insolvent or otherwise unable to pay their debts or have admitted in writing their inability generally to pay their debts as they become due, made a general arrangement or composition with or for the benefit of their creditors or a competent authority in any relevant jurisdiction and/or they have been placed in any other formal process of relief under any bankruptcy or insolvency law or other similar law affecting creditors' rights in general (in Greece see Law 3588/2007-Bankruptcy Code, as in force) and/or an administrator, provisional liquidator, conservator, receiver, trustee, custodian or other similar official for them or for all or substantially all their assets has been appointed and/or a distress, attachment, sequestration or other legal process has been levied, enforced or sued on or against all or substantially all their assets at the date of submission of the Tender;

- c) they have not fulfilled or otherwise come to a lawful arrangement in respect of any material obligations relating to the payment of social security contributions, to the extent applicable;

- d) they have not fulfilled or otherwise come to a lawful arrangement in respect of any material obligations relating to the payment of taxes, to the extent applicable;

- e) they are guilty of serious misrepresentation in supplying the information required under this Section or have not supplied such information;

- f) they have been found guilty of making false representations or to have neglected to submit required information in accordance with the law of the country where the Candidate is incorporated; and/or

- g) Candidates, their major shareholders or key personnel must not have or had in the past a relationship or connection with the Contracting Authority that gives rise, according to PPA’s opinion, to a conflict of interest. Furthermore, they must not be included in the list of special affiliated enterprises of China Ocean Shipping Group Co., Ltd. As special affiliated enterprises can be deemed to be the enterprises that China Ocean Shipping Group Co., Ltd. and its affiliated units at all levels, including, but not limited to, key personnel, retirees, departing personnel and their spouses, children, relatives or stakeholder, persons that have the actual control or possess senior management positions,  intermediary companies and suppliers, such as private brokers, agents, freight forwarders, etc. that are engaged in a business with China Ocean Shipping Group Co., Ltd. and its affiliated units.

h) ECONOMIC AND FINANCIAL STANDING: A Candidate shall be disqualified if their annual turnover (updated average of last three audited financial years), in not equal to or more than 10.000.000 Euros.

- IMPORTANT NOTE 1:

- The disqualification criteria stated above (a-g) must also apply to the Candidates’ legal representative(s).

3.6 Validity of offers

Offers are valid and binding upon the Candidates for six (6) months from the submission deadline date. Offers which contain a term of validity less than the above mentioned are rejected as unacceptable. Participants are advised that they may be asked to extend the validity of their proposals by a further period of up to three (3) months.

(i)	True and Correct statements

Each Participant understands that the information contained in its offer will be relied upon by PPA in making its decision with respect to the award of the Contract and such information is expressly warranted by the Participant to be true and correct. Furthermore, each Participant will furnish such supporting and confirming information, prior to the award of the contract, as may be reasonably requested by PPA.

(ii)	Reasons for rejecting an Offer may include (but are not limited to) that information provided by the Candidates is found to be incorrect or that a Candidate fails to verify any information provided in the Offer in response to PPA’s request. It is at PPA’s sole and absolute discretion to consider an Offer be void and invalid and cancel the whole bidding process. No compensation will be paid to the bidders under this circumstance.

(iii)	Negotiations:

When the evaluation of the Offers is completed, PPA will enter into negotiations with the preferred Candidate/-s to conclude the Contract, where more terms and conditions, warranty and letter of guarantee details could be evaluated.

It’s at the Contracting Authority’s (PPA S.A.) sole and absolute discretion to request from the Candidates at the end of such negotiations to submit a best and final Offer.

3.7 Bank Guarantee

Candidates, when submitting their Offers, must (a) provide a Participation Tender Bank Guarantee issued by an Eligible Bank, in accordance to Annex A hereof of a total amount of one hundred thousand euros (100.000,00 €) or (b) provide the necessary documentation that an equal to the Tender Bank Guarantee amount has been deposited, transferred and was made available as guarantee (hereinafter: the Guarantee Amount) for the participation of the Candidate in the Tender, in one of the following PPA’s bank accounts:

|  | GR1501101900000019050500651 |
| --- | --- |
|  | GR71 0140 1250 1250 0232 0006 462 |
|  | GR4902600250000440201113841 |
|  | GR85 0172 1140 0051 1403 2172 486 |

The Tender Bank Guarantee will be released or the Guarantee Amount will be returned by PPA to unsuccessful Candidates within ten (10) working days from the completion of the Tender and to the Contractor upon signature of the Agreement. The above guarantee (irrespectively of its type) will be called upon if the Candidate does not fulfil all obligations stated in its Tender.

3.8 Professional Liability and insurance coverage

Throughout the term of the Agreement, the Contractor will be requested to be insured against professional liability for an amount up to one hundred thousand euros (100.000 €) per incident  and four hundred thousand euros (400.000 € ) in total,  provided by a recognised international insurance company.

# 4. 	THE PROJECT IN BRIEF

4.1 An overview of the tasks to be carried out

The recommendations described in this section can be realized in a gradual manner, without impacting PPA’s 24x7 operations. In any case, proposed equipment is flexible to support a wide variety of design approaches. Our proposal is towards centralization and we believe that one of the key drivers to centralization is the Virtualization. Virtualization allows for better resource utilization thus, better economies of scale. In summary, our design approach is: “Centralize as much as possible, distribute when you’re out of any other option”.

The new design approach should adhere with the following design guidelines:

- Redesigning the Campus Core Nodes to act as Services Edge nodes:

  - Network Virtualization by clustering the Campus Core nodes to simplify network management

  - Moving the L3 termination of Campus VLANs from the Campus Distribution nodes, to Campus Core nodes

  - Centralization of the Internet Connections on the Campus Core nodes in Buildings K6 and K8

  - Enable NG Firewalling on the Campus Core nodes to Enable inter VLAN filtering between User and Data Center VLANs

  - Consolidation of DC Firewalls with Campus Core firewalls

  - Enabling support for next generation services that could be potentially enabled in the future:

Wireless Access Point and Radio Resource Management

Logically segregated, Service Provider grade Internet Service 			provisioning to resident customers

- Data Center

  - Migration of the existing Data Center Specific Firewall rules to the new Campus Core firewalls

  - Enabling Virtualization by investing in Virtualization Capable DC Network Gear

  - Network Virtualization in the Data Center Core by clustering the network devices (simplified management, significant STP minimization)

  - Moving of all service specific Servers to the data Center

  - Migration of the Physical Servers to Virtual Machines

  - Data Center Dual Homing to two Campus Core Nodes residing in building K6 and K8. Today, only Campus Core in the building K8 is interconnected with the DC residing in building K9.

4.2 Current situation

The P.P.A. network consists of 2 central nodes. Node K6 concentrates the nodes located in the Passenger Port and the K8 node gathers the nodes located in the Commercial Port.

More specifically, the five nodes of the Olympic Ring are connected to K6: Kastraki, PPA HQ, Karaiskaki Square Parking, Terminal B (Themistoklis), Terminal C (Alkimos) that work with IP routing with OSPF and have created the subnets needed to serve the applications.

The remaining nodes (Duty Free Node, Tzelepi Coast Node,  Agios Dionisios Node, Ietion Coast Node, Vasiliadis Coast Node) operate on Layer 2 - Ethernet 802.3 switching.

In K8 Node are connected the Data Center, the local K8 node, the K21 node and the K16 node.

In addition to the network topology and architecture, the following are recorded:

- Access to and from the Internet is achieved via a Cisco 3845 router with built-in Firewall (Cisco IOS Firewall) and Intrusion Protection (Cisco IOS IPS) functionality.

- The Cisco 3845, including Back up Gigabit Ethernet connections, is connected to a Cisco ESA C170 Web Security Appliance external firewall (Cisco ASA 5540, s/w version 8.43), with high availability, while controlling content traffic.

- External Firewalls with backup Gigabit Ethernet connections are connected to a DMZ switching array (Cisco Catalyst 3750G-24), creating the DMZ Internet band.

- DMZ switches are connected, with back-up Gigabit Ethernet connections, to Data Centre’s (Cisco Catalyst 6509-E) central switches.

- DMZ switches are connected to a segment / VLAN before internal firewalls (Firewall Service Modules), which are integrated with the Cisco Catalyst 6509-E main switches.

- Inbound / outbound traffic from and to the Business Level is thoroughly rechecked through two dedicated Intrusion Detection / Protection devices on the network (Cisco IPS 4260).

- Operationally, Load Balancing techniques are implemented to speed up the performance and response time of applications to the end user. Specifically for the Application Tier segment / VLAN, this is achieved through Application Switches 3600 Local Traffic Manager (Application Switches)

- Users Remote connection is achieved through Remote Access VPN with IPSEC and SSL technologies.

At each level (Database, Application, Web), server farms are operating in clustering mode, achieving load-balancing / failover.

There is also a backup wireless connection between the telecommunication nodes K2, K6, K8 and K21 (Figure 4). All the nodes are connected point to point with an external third-party microwave station. The link capacity between the nodes is about 2MB/S

All of the above, except SAN / Backup (Data Management and Storage Subsystem), are implemented in dedicated segments / VLANs, accessed by the External / Internal Firewalls and Access Control Lists (ACLs).

Access to the Data Centre’s internal users is achieved via the Cisco Catalyst 6509-E.

Cisco Catalyst 6509-E are connected, via Back Up Gigabit Ethernet connections, to Cisco Catalyst 6506-E, in K6 node.

Connections for internal users are implemented through a segment / VLAN that exists, prior to the internal firewalls (Firewall Service Modules, embedded in the Cisco Catalyst 6509-E core switches, thus creating an internal DMZ zone.

The following diagrams illustrate schematically the architecture of the existing PPA Network:

Figure 1: PPA OSPF Network map

Figure 2:  PPA Network Map

Figure 3:  PPA Network diagram

Figure 4: Back-up  microwave connection

4.3 Future Situation

The recommendations described in this section can be realized in a gradual manner, without impacting PPA’s 24x7 operations. The proposed equipment must be flexible to support a wide variety of design approaches. PPA’s proposal is towards centralization. One of the key drivers to centralization is the Virtualization. Virtualization allows for better resource utilization thus, better economies of scale. In summary, our design approach is: “Centralize as much as possible, distribute when you’re out of any other option”. Please, refer to the following diagram for the conceptual illustration of the proposed architecture.

Figure 1 - Proposed Architecture Conceptual overview

- Internet Edge

  - Enhancing the design of the Internet Routers so that can handle ever increasing bandwidth requirements. Tuning the existing design so it can accommodate Single Home, Dual Access Internet connection

  - Relocating the Internet Edge from the Data Center to the Campus core in a separate routing instance in order to increase Data Center security one step further

  - Centralization of the Internet Access for PPA users and resident businesses

  - Migration of the existing firewall policies to the new pair of Firewalls

- Data Center

  - Enabling Virtualization by investing in Virtualization Capable DC Network Gear

  - Network Virtualization in the Data Center Core by clustering the network devices (simplified management, significant STP minimization)

  - Data Center Dual Homing to two Campus Core Nodes residing in building K6 and K8. Today, only Campus Core in the building K8 is interconnected with the DC residing in building K9

  - Migration of the existing Data Center Specific Firewall rules to the new Campus Core/DC firewalls

  - Preparing PPA for the migration of the Physical Servers in to Virtual Machines and migration of all service specific Servers that are distributed across the PPA campus, to the data Center (Physical to Virtual Machine migration is part of another project which will be handled as a separate project)

- Campus Core as Services Edge Devices handling the following tasks:

  - Campus Core node design optimization: Migration from 4 Campus Core Nodes that are distributed in to two sites and serving separate “islands” of distribution nodes, to a Geographically Redundant design which all Aggregation (distribution) nodes interconnect to both Campus Core nodes that are located in buildings K6 and K8.

  - Clustered Campus Core implementation between K6 and K8

  - L3 termination of Inter Campus VLANs

  - Termination of Internet Links on the Campus Core

  - Enable NG Firewalling on the Campus Core nodes to Enable inter VLAN filtering between User and Data Center VLANs

  - Consolidation of DC Firewalls with Campus Core firewalls

  - Network Virtualization in the Campus Core by clustering the network devices (simplified management, significant STP minimization)

  - Enabling support for next generation services that could be potentially enabled in the future:

    - Centralized Wireless LAN controllers that will help PPA to enable Wireless Services with roaming capabilities in the entire PPA campus

    - Unified user management allowing for easier multi-tenancy in the network thus, helping PPA to act as a “Service Provider” in the campus

End to End capacity increase in Campus Network. More Specifically:

Redundant, 40GbE interconnections to both Core Sites in K6 and K8 from:

PPA user sites having redundant Aggregation Switches

o    Building K2 (HQ)

o    Building K8

o    Building K21

·         Infrastructure

o    Building K9 (Data Center Switches)

o    Building K9 (Internet Edge, DMZ Switches)

Redundant, 10GbE interconnections to both Core Sites in K6 and K8 from the following buildings:

·         Building K16

·         Kastraki

·         Garage

·         Terminal C

·         Terminal B – Kanellos

·         Duty Free

·         Tselepi

·         Ag. Dionysios

·         Ietionos

4.4 Future Data Centre Implementation (Not included in the scope of this tender)

After the completion of the Tender, PPA will proceed with the renewal of Data Centre equipment also in a virtualized platform. Server and virtualization part, this stage of the upgrade is mainly for servers, storage and backup equipment. The total number of physical servers in current infrastructure is 63. The 8 of them are currently inactive and they are going to be obsoleted, the 6 of the existing servers that are not yet in end of its life will be used in the test environment and for backup.

The rest are going to be replaced, after the completion of the implementation of virtualization, with more powerful processing of the physical server. The new servers will be much more powerful machines and will also serve the future needs of the company in software.

The new consolidated architecture of Data Center can be shown in the following picture.

New System Architecture

According to the above, the network equipment that PPA will purchase through the Tender, must be able to cover the current, the future but also the needs in the parallel phase of the implementation of the Data Centre and also the possibility of a Disaster Site implementation in the future. (insert the same text in the tables)

4.5 Equipment Requirements

Below you can see a summary table of the new network equipment in the first period:

| Subsystem | Item | Quantities |
| --- | --- | --- |
| Data Center | DC Core Switches | 2 |
|  | DC Firewalls | 2 |
| Campus Infrastructure | Core Switches | 2 |
|  | Aggregation Switches | 6 |
|  | Access Switches | 46 |
| Internet Edge | Internet Routers | 2 |
|  | Edge Firewalls | 2 |
|  | DMZ Switches | 2 |

The Contractor is required to offer a management system for the proposed network devices.

For management, the existing Cisco Prime Infrastructure system can be used with the addition of License the new software in accordance with the table 13.

4.6 Services Requirements

- Requirement Analysis – Implementation Design

In the context of the implementation study, the Contractor will assess and prioritize all the necessary actions for the successful implementation of the Project. The implementation study is the basic guide to the implementation of the Project and includes the following:

- Project Management and Quality Plan (SDMS). The procedures and mechanisms detailed in the Plan should be a standard and integrated set, tailored to the specificities of the organizational, administrative and technological parameters of the project. Based on the above, the content of the SDMS should at least refer to the following areas, whose purpose, structure and content will be described in detail in the Offer:

  - Organizational Structure / Project Management Structure

It is proposed same (Audience) of the Project

The main interest groups involved in the project are:

    - The management of PPA SA

    - The Monitoring and Receiving Committee of the project

    - The project manager

    - The Project Team (executives of the Contracting Authority and the Contractor)

    - The management of the involved companies (Project Coordinating Committee)

  - Communication plan

  - Updated - Detailed Project Timetable

  - Detailed Action Plan of the project

    - The core work packages one by one, in accordance with the Project Management Methodology used, their Work Breakdown Structures (WBS), and the assignment of the deliverables to them

    - Milestones of the project

    - Project Delimitation / Dependency on Other Projects

  - Issues Management

  - Estimation - Risk Management

  - Quality Control

  - File-Data Management

  - Changes Management

  - Information Management

- Updating the current situation.

- Finalization - prioritization of the Operational, functional and Technical Requirements of the Project as well as clarification of the scope of the Project, based on the Contract, the Tender and the Offer of the Contractor.

- Finalization - specialization of connecting business objectives and requirements with technical specifications and architectural approach / proposed design.

- Updating the requirements of the new environment to resources (processing power, memory, storage capacity) based on the requirements of the PPA applications that are in place during the design.

- Finalize upgrading requirements for network infrastructures.

- Finalization of the services provided.

- Migration Plan from the existing situation to the future that will also include the second phase of the datacentre virtualization. The contractor should provide diagrams with the network architecture for every phase of replacement (test, migration, implementation, second phase of the datacentre virtualization).

- Methodology and training plan.

- Methodology and initial acceptance control scenarios.

- Supply, installation and customization of the required equipment

The Contractor is responsible for the procurement and installation of the equipment.

In particular, they should provide, for example:

- the procurement and transfer of central equipment to the PPA's main sites;

- the physical interconnection of the equipment according to the physical architecture;

- the parameterization of the offered elements of its solution in accordance with the Project requirements;

- the integration of the equipment into the Data Centres, by the implementation and customization of the necessary interface equipment;

- installing and adjusting all equipment to ensure compatibility and interoperability with existing infrastructures;

- checking the proper operation of all equipment and software.

- Migration-Test Services

Prior to the new solution being introduced into a live environment, the Contractor will run a series of tests to baseline the solution before the migration. This testing process is facilitated through the use of test plans, scripts and network analysis software. For example, internet access can be tested and making sure other key business systems are available.

The Contractor should transfer the existing implementations or new that will be proposed by PPA according to the best practices, to the new equipment.

Indicatively, the following have been implemented:

- Existing Firewall Services:

- VPN - 70 IPSEC/SSL, 15 SSL PORTAL, 1 Site2Site

- DMZ - 4 SERVER

- Content Filtering – Local & WCCP connection with 2 WSA

This migration and Test services will be provided not only in the first phase of replacing the network equipment but also in the second phase of the datacentre virtualization see Future Data Centre Implementation.

- Implementation.

The implementation phase or “cut-over” is arranged for a maintenance window. The Contractor will perform sanity checks to ensure traffic is passing through the network equipment and the new solution is behaving as expected. If changes are required, configuration adjustments can be made in order to resolve any particular issues. Once in production and the configuration accepted by the customer, the Contractor will be contactable to resolve any migration or implementation related issues. This Implementation services will be provided not only in the first phase of replacing the network equipment but also in the second phase of the datacentre virtualization see Future Data Centre Implementation.

- Training Services

In order for the new PPA environment to become fully productive, the Contractor should train the Network Administrators.

The training services offered will be described in the Training Plan, an original plan of which will be included in Offer, and will be described in the preparation of the Requirement Analysis – Implementation Design. PPA’s administrators will be trained appropriately to gradually take responsibility for the productive function (management, configuration, maintenance, etc.) of PPA's new environment.

The training services of PPA’s administrators should adequately cover all the subjects related to the items that make up the solution offered (e.g. core switches, access switches, firewall, etc.) and will include both the theoretical and practical part.

The training of the network administrators will be done through the classical classroom training method and will take place at PPA’s premises by certified instructor(s) of vendor company. Minimum training duration: 40 teaching hours per trainee (Networking and Switching, Data Center and Security – Firewalling in professional level)

In addition to training, hard copy of the course material will be provided. In addition, if PPA’s administrators wish to get certified, the certification exam fees will be covered by the Contractor.

The training provider that the Contractor will propose should be the same manufacturer company or an approved education partner providing of the Certified Education. It is necessary to offer to each trainee the official training materials of the company (including exercises, workshops etc.), not manuals from another publishing house or photocopies of educational material.

- Warranty & Maintenance Services

- Warranty and Maintenance Period

The Contractor is required to provide Warranty and Maintenance services for the equipment and the software that has been offered for at least six (6) years from the final acceptance of the Project. In particular:

The Guarantee period starts from the final acceptance of the Project and its duration will be at least three (3) years. In case the Contractor offers a Good Performance Guarantee period In addition to the 3 years requested, the Offer should quote accurate number of years and should cover the entire offered solution. The warrantee terms should be included in the Contract.

The Contractor undertakes the commitment to cooperate and support the network configuration and migration for the second period of project (see Future Data Centre Implementation).

The maintenance services period begins with the end of the Goodwill Guarantee Period and lasts for as many years as cumulatively with the Goodwill Guarantee period of at least six (6) years in total from the date of the final acceptance.

With regard to maintenance costs, for the maintenance period, Candidates shall quote the relevant costs per year:

Annual maintenance cost will be the same for the three (3) years after the guarantee and the maximum per cent annual is 12% of the price of the devices of the offer.

Maintenance services are optional for PPA.

It is obligatory for the bidder Candidate to provide annual maintenance costs for the maintenance period, but it is in PPA’s sole and absolute discretion to decide if they will purchase the maintenance or not.

Please, note that the maintenance costs are NOT included  for this call for tender of the Call.

4.7 Implementation Time Table

The maximum implementation time for the project is set at six (6) months from the date of signing the Agreement.

The following is a summary of the implementation phase, showing the Phases of the Project and the timing of their implementation.

Supply, installation and customization of internet router and security devices (NGFW) should be completed no later than 2 months after signing the Agreement.

The Time Table includes, in addition to the time distribution of the phases, two (2) milestones:

- the provisional acceptance of the Project, which will take place within a maximum of five (5) months starting from the signing of the Agreement; and

- the final acceptance of the Project, which will take place at least one (1) month from the provisional acceptance of the Project, i.e. within a maximum of six (6) months from the signing of the Agreement;

- Candidates are required in their proposed schedule of Project implementation, in Phase B, to deliver use cases in order for the Acceptance Committee to test and evaluate the project.

- Candidates are required to include a detailed timetable (in Gantt Chart) for all Project Phases and the Deliverables per Phase should be described in detail.

| Phase | Phases of implementation of the project | Offered services | Duration in months | Condition to start | Deliverables of the project |
| --- | --- | --- | --- | --- | --- |
| A | Requirements analysis - Implementation design - Application design | 1.Updating a Project Implementation Plan 2.Assessment of the existing situation (study of installation sites, existing systems, network status) | 1 | Agreement’s signing | 1.Udated project implementation plan 2. Project Management and Quality Plan (SDMS 3. Training Plan 4. Σχέδιο Επιχειρησιακής Συνέχειας (Business Continuity Plan |
| B | System Implementation to existing infrastructures (*Contractor should commit deliver the implementation for the replacement of firewall and router in 3 month and others before end of December. Since the core existing equipment of PPA will have been out of warranty after that.) | Supply, installation and customization of the required equipment Migration new equipment to existing infrastructures -Test Services - Optical Fibers to HQ PPA Building | 2 |  | 1.Network Certification Study 2.Network documentation 3.Installation manual Parameterization Issue 4.Guaranteed Service Level Monitoring Study 5.Guaranteed service tracking reporting 6.Control plan Good Performance Monitor 7.Migration control results 8. Screenshot of test results, trial procedures 9. Replacement of firewall and router and Productive operation both of them kind devices 10. Fiber Optic Network Certification. |
| C | Preparing for productive operation/ Pilot Operation Training/System’s provisional acceptance | -Error correction, adjustments, adjustments, parameterizations, modifications deemed necessary to improve system performance - Training | 2 | Phase B completion | 2. Updates of Technical and Operating Documentation 2.Educational Program 3.Training Manuals 4.Educational material 5. Business Continuity plan |
| D | Productive system operation - Final system acceptance | Stability period | 1 |  |  |

Below there is a summary schedule for the implementation of the Project.

| Phase | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Phase Α: Requirements analysis - Implementation design - Application design |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase Β: System Implementation to existing infrastructures |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase C: Preparing for productive operation/Training/ System’s provisional acceptance |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase D: Productive system operation - Final system acceptance |  |  |  |  |  |  |  |  |  |  |  |  |

# 5.	SUBMISSION OF OFFERS – OFFER DOCUMENTATION

5.1 Objections - Cancellation

    - Due to the time constraints deriving from the Contracting Authority’s need for prompt and adequate implementation of the Project, PPA will not examine any objections in relation to the content of the Call or selection procedure that could unreasonably delay the process of selection of the Supplier.

    - PPA, at its sole and absolute discretion, has the right to cancel or repeat the Tender at any stage of the procedure.

    - PPA at its absolute discretion and without any penalty has the right to cancel or repeat the Tender at any stage of the procedure and, in particular:

- due to irregular conduct, if such irregularity affects the outcome of the procedure;

- if there was no adequate competition;

- if the outcome is justifiably deemed to be non-satisfactory;

- if there has been a change of needs in relation to the Project;

- if none of the Candidates submitted the required documents;

- the price quotations are obviously and clearly excessive.

    - PPA may also cancel the outcome of the Tender and to resort to the procedure of negotiations, when there is an emergency cause, which is not due to PPA.

5.2 Submission of Offers

Offers shall be submitted to PPA’s Central Protocol, as prescribed in para. 3.3 hereof both in English and in Greek language in person by the Candidate or the Candidate’s Authorized Representative. If there are differences between different language bids then the reference language will be English.

Alternatively, the Offers may also be sent to PPA’s Central Protocol by registered post upon proof of receipt dated no later than 04 August 2017. In that case, Candidates are responsible for dispatching the sealed Folder of Offer  until the receipt of such Folder of Offer by PPA. Any insurance cost, custom duties and transport charges are borne by the Candidate.

The Candidate is responsible and accepts the risk for any event, to include even force majeure, that may have as a result the non-timely or non-duly submission of the Folder of Offer thereof.

Offers submitted after the above date and time are overdue and shall be returned without being unsealed.

5.3 Offer Documentation

Offers (Participation Supporting Documentation, Technical proposal and Financial Proposal) are submitted in the sealed Folder of Offer, typed, in one (1) original (that will include only originals or duly certified copies, where applicable) and one (1) copy of the original, all drafted in English and in Greek language.

On the Folder of Offer the following must be clearly written:

      - The word «OFFER».

- The number and the title of the Invitation to Tender.

- The publication date of the Tender.

- The detailed personal and title data of the Candidate.

The Folder of Offer must include three sub-folders closed and sealed:

- the Sub-folder of Participation Supporting Documentation;

- the Sub-folder of Technical Proposal; and

- the Sub-folder of Financial Proposal.

On each one of the three sub-folders the following titles must be written: «PARTICIPATION SUPPORTING DOCUMENTATION», «TECHNICAL PROPOSAL», «FINANCIAL PROPOSAL».

5.3.1 Sub-folder of participation supporting documentation

The Sub-folder of Participation Supporting Documentation on pain of rejection of the Offer must include the following documents:

i. A brief description of the Candidate’s organisation and means;

ii.  A copy of Certificate of Incorporation (or equivalent), issued within the last 12 months from the date of the Tender;

iii. A copy of statutes/by laws (or equivalent);

iv.  Copies of the financial statements of the Candidate of the last three (3) audited financial years, proving compliance with the economic and financial standing criterion of para. 3.6 (h) hereof;

v.   Official proof that the person signing the Offer is legally binding the Candidate, in case the Offer is not signed by the person specifically authorized for this reason, as per the below item (vi);

vi. Candidate’s competent management body’s decision to participate in the Tender, submit the Offer and appointing its authorised Representative to specifically sign and submit the Offer;

vii.  A Binding Declaration of the Candidate stating that they:

- meet  the eligibility criteria prescribed in para. 3.5 hereof;

- (as well as their legal representative/-s) meet the personal situation criteria prescribed in para. 3.6 (a-f) hereof;

- meet the economic and financial standing criterion of para. 3.5 (h) hereof;

- are fully aware of the content of this Call and unconditionally and unreservedly accept its terms;

- acknowledge that their participation shall take place at their sole risk and expense and that  the participation as such does not establish any right to compensation from P.P.A;

viii.  Details of the process agent (in Greek “αντίκλητος”) appointed by the Candidate to act as a contact person for all communications between the PPA and the Candidate, including name, address, email address, phone and fax numbers and email address;

ix. Full contact details for the Candidate’s Authorized Representative (including full name, address, phone and fax numbers and email address;

x. The Tender Guarantee;

xi. Certified copies of current Tax and Insurance Compliance Certificate, or equal evidence in accordance with the law of place of the Candidate’s establishment.

IMPORTANT NOTE 2:

The Sub-folder of Participation Supporting Documentation must also include the above documents for the Subcontractors, if any, as if there were Candidates themselves.

5.3.2. Sub-folder of Technical Proposal

The Sub-folder of Technical Proposal must include the following documents (original or duly certified copies, where applicable), as evidence of compliance with the requirements of this Call. In particular, the following must be included:

- An introduction-executive summary (up to 5 pages) that contains the summary of the Offer of the Candidate, which should include the following:

- summary description of New Architecture Design;

- basic Operating Specifications covering the entire Infrastructure System;

- a brief description of the technical specifications and of the technical equipment offered, as well as of the systems and applications software;

- a brief description of the methodology to be followed during Project implementation;

- summary of the Schedule and Phases of the Project (please, refer to the services offered and deliverables per project phase);

- a brief description of the Project Team structure/staff.

- Detailed CVs of the Project Team, mainly of the Project Manager, the Project Engineer and Project Team Executives from which it could be proved directly and without any other necessary information or clarification, specialization, professional qualifications and experience Of the requirements it assumes as a result of the role that has been described to participate in the Project Team.

Example table (company & subcontractor):

| AA | Company | Name of team member | Role in the project | Man months | Percentage(%) of participation* |
| --- | --- | --- | --- | --- | --- |

| AA | subcontractor | Name of team member | Role in the project | Man months | Percentage(%) of participation* |
| --- | --- | --- | --- | --- | --- |

- Technical and operational specifications of proposed solution, as follows:

| Α/Α | Title of Unit | According to paragraphs: |
| --- | --- | --- |
| 1 | General |  |
| 1.1 | Architecture of offered solution | Future Situation |
| 2 | Network Equipment |  |
| 2.1 | Technical and operational attributes of Campus Core switches | Table K6 - K8 Campus Core |
| 2.2 | Technical and operational attributes of Internet Routers | Table Internet Routers |
| 2.3 | Technical and operational attributes of external Firewall | Table External Firewalls |
| 2.4 | Technical and operational attributes of internal Firewall | Table Campus & DC Firewalls |
| 2.5 | Technical and operational attributes of DC Core switches | Table DC Switches |
| 2.6 | Technical and operational attributes of Campus Aggregation switches (Buiding Distribution) | Table K2HQ - Campus Aggregation, K8 - Campus Aggregation, K21 - Campus Aggregation |
| 2.7 | Technical and operational attributes of Building Access switches | Table Type A-A1 - Access Switches, Type B - Access Switches, Type C - Access Switches |

- Detailed description of the services offered within the framework of the Project, as follows:

| 3 | Services |  |
| --- | --- | --- |
| 3.1 | Implementation study | Services Requirements |
| 3.2 | Services of installation and configuration, Implementation study of required equipment | Services Requirements |
| 3.3 | Migration services | Services Requirements |
| 3.4 | Services Preparing for productive operation/ Pilot Operation | Services Requirements |
| 3.5 | Training services | Services Requirements |
| 3.6 | Services of Warranty of good operation | SERVICES DURING THE WARRANTY AND MAINTENANCE SERVICES PERIOD |

- Methodology of Project management/Structure of Project Management and implementation, as follows:

| 4 | Organization and Project Management - Schedule - Deliverables |  |
| --- | --- | --- |
| 4.1 | Methodology of project management - Structure of project management and implementation | Services Requirements |
| 4.2 | Organization of the project in phases, work packages, deliverables | Implementation Time Table |
| 4.3 | Detailed timetable (in Gantt Chart) for all Project Phases, and the Deliverables per Phase should be explicitly mentioned. | Implementation Time Table |
| 4.3 | Staffing and Liability of a Project Team | Eligible Candidates |
| 4.4 | Brief CVs of project executives | Eligible Candidates |

- Compliance tables, as follows:

| 5 | Compliance Tables | APPENDIX C: Technical Requirement |
| --- | --- | --- |

- Financial Offer tables (without prices), as follows:

| 6 | Financial Offer Tables without prices  The display of price / values in this table is a reason for declining the offer. | ## B.1 APPENDIX : FINANCIAL OFFER TABLES |
| --- | --- | --- |

Technical Proposal should include a description of the offered network equipment in the same format as the requirements tables attached in APPENDIX C.

IMPORTANT NOTE 3:

On pain of rejection of the Offer, the Technical Proposal must not include any financial information. Any financial information in the Technical Proposal.

5.3.3 Sub-folder of financial proposal

The sealed folder of the Financial Proposal shall include the financial offer of the Candidate in Euro with full details according to ANNEX B format.

# 6.	TENDER AWARD

The selection of the Contractor shall be effected on the basis of scores by the Evaluation
Committee and the final decision will be made by PPA’s Top Management.

The Candidate achieving the highest combined technical and financial score will be ranked first. Scoring method is PPA SA’s internal procedure.

# 7.	PAYMENT TERMS

7.1 Transportation Terms & Delivery

All the equipment will be delivered by the Supplier in PPA’s facilities, where necessary, all over the port area at the Supplier’s own cost and expenses.

7.2 Payment Terms

Payment terms are indicative and are as following:

- 25% of the contract amount as advanced payment after signing the Agreement. This amount will be payable within 30 days starting from the signing of the Agreement and after issuance of the good performance letter of guarantee is provided to PPA (Proforma Invoice is required).

- 30% upon the equipment delivery (of all the equipment) and installation, configuration and productive operation of the internet router and firewall (Proforma Invoice is required).

- 20% upon the equipment installation in production existing environment, following to the approval of the protocol of provisional acceptance of the project by PPA's Management. (Proforma Invoice is required).

- The remaining 25% upon the equipment installation in production existing environment, following the approval of the protocol and the final acceptance by PPA. (Proforma Invoice is required).

Candidates are required to accept the above proposed payment terms. Notwithstanding, Candidates can submit their own payment terms’ proposals; nevertheless, it is up to PPA’s sole and absolute discretion whether to accept such proposals.

# 8. CONTRACT DRAFT - GENERAL CONDITIONS OF THE CONTRACT

8.1 Drafting, signing, duration of the Project Implementation Contract - Warranty Contract, Maintenance Agreement, Guarantees

1. By and between, PPA SA and the Contractor will be signed a Contract.

2. The Candidate to whom the Tender has been permanently awarded is obliged within 10 (ten) days from the notification date of the announcement of the final award to him to sign the relevant Agreement, by submitting a good performance Letter of Guarantee, the amount of which corresponds to 10% of the contractual price excluding VAT and its expiration date must be at least two (2) months after the final acceptance of the System. The other Candidates in this Call for Tenders shall be notified simultaneously with a copy of the announcement of the final award.

3. If the deadline of the above ten (10) days has elapsed and the Candidate to whom the final award has been made has not been presented to sign the Agreement, or has come but has not submit a good performance Letter of Guarantee within the above time limit, by a decision of the PPA Administration Board upon a recommendation of PPA's procurement department, the final award is withdrawn against the final Candidate and the good performance Letter of Guarantee is forfeited in favor of PPA, without any other procedural action. In this case, PPA may decide, if it is deemed appropriate, to award the Contract to the next Candidate in the ranking and repeat the procedure of announcing the temporary and final award.

4. The signed document of the Agreement is constitutive and the final Candidate acquires any rights only from its signing.

6. The Agreement will be drafted in Greek and English in accordance with the terms and conditions contained in the Call and the final Candidate’s Offer, it will be governed by Greek law and shall not contain any terms contrary to the ones in the Call. The text of the Agreement will prevail over the Annexes except of the non-obvious or obscure misconceptions. For matters not expressly regulated by the Contract and its Annexes, or in the event that any conflicting, contradictory terms arise then the provisions of this Call and the Technical and Financial Offer of the final Candidate will be taken into account in turn with a complementary application of the relevant provisions of the Civil Code.

7. The good performance letter of Guarantee is issued in accordance with this model (see ----).

9. The good performance Letter of Guarantee according to the model (see ---) is returned after the permanent acceptance of the Project in the agreed quantity and quality, after the settlement of any claims between the two parties and after the deposit of the Good Function Letter of Guarantee, the amount of which corresponds to 5% of the total Contract value with VAT exclusion covering the entire period of this Letter of guarantee (see model -). The said guarantee will be returned to the Contractor at the end of the warranty period.

10. If, following the award of this Call for Tenders and prior to the delivery of any equipment/software, update models/versions have been released, proven to be more powerful and better than those offered by the Contractor and evaluated, then the Contractor is required to supply those instead of the initially offered and PPA may accept them, provided that no additional financial cost is involved.

11. The Contractor is obliged, if the Contracting Authority so wishes, to provide Maintenance Service (SLA) after the end of the warranty period offered by the Contractor for a period of 3 years. In this case, the Contracting Authority is obliged to inform the Contractor in writing, at least three (3) months before the end of Good Function Letter of Guarantee, in order to sign a Maintenance Agreement (SLA). The Maintenance Agreement (SLA) will be renewed annually at a fixed price per year as stated in Contractor’s Financial Offer (see the annex) and under terms as described in the chapter 11 of  this Call.

12. PPA SA reserves the right, by a written and unilateral declaration to the Contractor, to exclude or reinstate any products (H/W or S/W) by adjusting the maintenance costs accordingly. In the event of a formerly exempted product being reinstated in the maintenance agreement, the parties still have the same obligations and rights they would have had if the product in question had never been exempt from maintenance. If the product in question concerns software, then the maintenance terms will be similar to the policy of the respective manufacturer.

13. In order to carry out the maintenance of the new system properly, the Contractor will submit, at the expiration day of the Good Function Letter of Guarantee, a Good Maintenance Letter of Guarantee, in accordance with the model (see ---), covering the 10 % of the Total Maintenance Price (Guaranteed Availability Level (SLA)), excluding VAT. This Letter of Guarantee will be returned to the Contractor at the expiration of the Maintenance Agreement, under the condition all the terms of the Agreement have been complied with.

14. The Contractor shall ensure that any products provided are legally owned and do not infringe the intellectual property rights of any third party. If the Contractor breaches any intellectual property rights of any third party, the Contractor shall bear all the litigation and compensation expenses or any economic losses suffered by the Contracting Authority due to the Contractor’s infringement of intellectual property rights. In such a case the Contracting Authority shall have the right to revoke the Contract.

# 9.	SUPERVISION – APPLICABLE LAWS - WARRANTIES

9.1 Supervision

PPA has the right to assign their staff or/and third party to inspect the equipment, and the Supplier shall provide necessary support and assistance for that.

9.2 Applicable Laws

The agreement to be entered between PPA and the selected Candidate (the “Agreement” or the “Contract”) shall be governed by, construed and enforced in accordance with the laws of Greece.

9.3 Warranties

The Contractor is required to provide Warranty and Maintenance services for the equipment and software that will be offered for at least six (6) years from the final acceptance of the Project. In particular:
The Guarantee period starts from the final acceptance of the Project by PPA and will last for at least three (3) years. In the event that the Contractor offers a Good Operating Guarantee Period in addition to what is requested, it should cover a whole number of years and cover the entire offered solution.

At the same time as the signing of the Contract, the Contractor is required to sign a guarantee contract of three (3) years duration or the offered duration of the warranty period, in the case that the offered period warranty services from the Contractor at the tender is more than three (3) years.

The maintenance services period begins with the end of the Guarantee period and lasts for as many years as cumulative with the Guarantee period of at least six (6) years in total. The Contractor is obliged, if PPA S.A. wishes, to sign a maintenance contract after the end of the Warranty Period offered by him and at the cost of the maintenance stated in his Offer. Please, note that PPA reserves the right to submit a written and unilateral declaration to the Contractor, to exclude or reinstate any equipment/software products by adjusting the maintenance costs accordingly. In the event of reinstatement in the maintenance of an exempted product, the parties still have the same obligations and rights they would have if the product in question had never been exempt from maintenance.
During the Warranty and Maintenance periods, the Contractor should provide the services described in the following table of the Declaration. These services are provided free of charge during the Warranty period (free of charge maintenance).

- SERVICES DURING THE WARRANTY AND MAINTENANCE SERVICES PERIOD

The contractors equipment will not go out of support until the end of this period.

During the Warranty and Maintenance periods, the following services should be provided:

  - Preventive maintenance of equipment

    - Preventive maintenance of equipment. Frequency setting by authorized technicians to make the necessary adjustments and internal cleaning of the equipment, as well as appropriate controls of its sensitive parts, to ensure its operation without problems and with the least possible number of faults. Preventive maintenance may include, on a semi-annual basis, the following tasks:

    - Performing diagnostic programs to check the proper operation of the equipment units

    - Control and tuning of the offered equipment and software.

    - Provide spare parts. It is the Contractor's obligation to have all the necessary new parts for the repair and maintenance of the systems.

    - Update on equipment upgrades. The Contractor must inform the operator of any equipment upgrades.

    - Recovery of faults and malfunctions of Equipment-System Software and installation of upgrades

    - Monitoring and submission of optimization suggestions by a specific team of specialized engineers of contractor(s) and of manufacturer(s)

    - Regular analysis of system data for the timely prevention of operational and security problems (audit services)

  - Help Desk Service

Whenever a problem occurs, the responsible PPA staff can contact the contractor's telephone 	support service, working 24 hours a day, and report the problem that needs to be addressed. A 	qualified contractor's technician responds within the specified time (SLA table) from the time of 	the call, trying to provide a solution with instructions to PPAs engineer. The contractor must 	provide help and give ticket handling instructions to the PPA engineers. The initial response time 	of the Contractor's Help Desk on a call should not exceed twenty minutes (20 '). The Help Desk 	service will be provided to PPA's administrators and includes first-level direct telephone help via 	telephone and Internet / e-mail to solve technical and operational problems and record observations as well as provide technical support.

  - Equipment Damage Recovery

The actions (tasks and spares) required to be performed on hardware to restore the conditions for smooth operation after a problem has occurred. The Contractor will deliver the new part based on the level of support provided. If replacement of the appliance is required, it will be performed by the Contractor. The Contractor will be responsible for the installation and parameterization of the replaced equipment. When the problems mentioned cannot be resolved directly and definitively from the first level of assistance (Helpdesk), they should be forwarded to specialists who will provide the required solution on site at the PPA. Technical Support Services will be available within normal business hours. In the off-hours, the Contractor should propose a support procedure in case of need. The process should define a way of accessing the Contractor's appropriate staff (eg. via mobile phone).

  - Technical assistance

60 man days on-site support that will start after the implementation. The man-days will be used in the first year on demand by PPA after notice.  Network engineer (on-site)  with at least 4 years of 	experience, designing network solutions as well as parameterizing networking equipment and having certified in a professional level by the manufacturer of the offer offered under this network equipment (eg. core switches, firewalls, etc.). The service includes:

1. HW Installation Services (Networking, Security)

2. Change request & configuration changes (HW & SW)

3. Operation & maintenance requests (HW & SW)

4. Consulting / Design

- SERVICE LEVEL AGREEMENT – PENALTIES

The Contractor is required to carry out the entire Project while providing the necessary technical support services in order to meet the minimum availability limits set out below. It is emphasized that the terms mentioned in this paragraph apply to the warranty and maintenance periods (for the latter, if a Maintenance Agreement is signed).

Definitions:

- Daily Working Hours (DWH): sets the time between 07:00 and 17:00 of each business day.

- Overtime Working Hours (OWH): is the interval outside the DWH, for business days, plus holidays.

- Damage / malfunction recovery time is the maximum allowable period of time from the announcement of the malfunction to the restoration on a monthly basis.

Availability of Network Equipment:

- Data Centre –Campus Core-Distribution

-DC Switches, K6 - Campus Core, K8 - Campus Core, DMZ Switches, Internet Routers, Internal Firewalls, External Firewalls must be available 24 hours a day for all days of the year (24 X 7 X 365).

- Access Network Equipment

-K2HQ - Campus Aggregation, K8 - Campus Aggregation, K21 - Campus Aggregation, Type A-A1 - Access Switches, Type B - Access Switches Next Business Day Break Fix Support.

The Availability of the Network Equipment, measured on a monthly basis, must be greater than or equal to:

• 99.99% for central network equipment (Group A of the below table) and
• 99.90% for Access Network Equipment (Group B of the below table)

Equipment Availability Table

| Problem / Damage category | Group | On site engineer presence time | Spare parts on premises | Action Plan release to fix permanent |
| --- | --- | --- | --- | --- |
| -DC Switches, K6 - Campus Core, K8 - Campus Core, DMZ Switches, Internet Routers, Internal Firewalls, External Firewalls | A | 2 hours | 4 hours | 8 hours |
| K2HQ - Campus Aggregation, K8 - Campus Aggregation, K21 - Campus Aggregation, Type A-A1 - Access Switches, Type B - Access Switches | B | Next Business Day | Next Business Day | 24 hours |

If a central infrastructure equipment component is in a high-availability configuration (group A) and its malfunction does not affect the functionality of the environment (or part thereof) and the functionality of the applications, then this is not considered unavailable.

Monthly availability (%) of the system will be calculated based on the following formula:

For the core switches, group A  (Monthly availability will be the average availability)

|  |  | SUM | Agreed Hours - (Incident(I) x Duration) | x | 100) |
| --- | --- | --- | --- | --- | --- |
|  |  | I=1,2,…16 | Agreed Hours |  | 1 |

16

Agreed Hours =24*30=720 per month

Monthly Non availability (%) = 100%- Monthly availability (%)

For the access switches group B(Monthly availability will be the average availability)

|  |  | SUM | Agreed Hours - (Incident(J) x Duration) | x | 100) |
| --- | --- | --- | --- | --- | --- |
|  |  | J=1,2,…45 | Agreed Hours |  | 1 |

45

Monthly Non availability (%) = 100%- Monthly availability (%)

Agreed Hours =24*30=720 per month

- NON-AVAILABILITY OF EQUIPMENT - PENALTIES

12.1 In case of exceeding the acceptable DWH and OWH monthly Non Availability limit on a monthly basis, during the warranty period referred to in Article 12 hereof, at the fault of the Contractor, it will be withheld from the guarantee submitted by the Contractor, for guarantee the system's good operation, as a non-availability clause, a rate of 12, 5% of the total amount of the Guarantee. In the event that the total amount of the non-availability DWH -and OWH clauses covers the amount of the goodwill guarantee letter, then the Employer shall have the right to declare the Contractor, in accordance with para. 9 (Termination of the ConTRACT-Penalties) —

--

12.2. If the fault/malfunction recovery time is exceeded or in case of exceeding the acceptable DWH and OWH  monthly Non Availability limit on a monthly basis, during  the maintenance services period, at the fault of the Contractor the following penalties shall apply:

- 0.5% of the annual maintenance cost offered for the period of time after the warranty of the offered solution. For each additional hour of failure (unavailability) if it is within the DWH, or half of the estimated amount above, if the time is outside the DWH, which will be withheld from the corresponding monthly maintenance cost.

It is clarified that:

• The unavailability of a unit results in the unavailability of all the environment units (equipment, system software) that are functionally dependent on it and is counted towards the definition of the clause.
• If a central infrastructure equipment component is in a high-availability configuration and its malfunction does not affect the functionality of the environment (or part thereof) and the functionality of the applications, then this is not considered unavailable.

Additional clauses

• If a unit is unavailable (in a malfunction) for a period of more than 24/48 hours (in / out of the DWH, respectively) for the central network equipment or 48/96 hours (in / out of the DWH, respectively) in one month, in addition to the above-mentioned clauses, no maintenance price is paid for this unit and for the equipment that is functionally dependent on it.

• If a unit occurs for two (2) consecutive months, in addition to the clause imposed and the non-payment of maintenance fees, the Contractor is obliged to replace, within one month at their own cost, the equipment causing damage with an equivalent and modern equipment, upon written notice from the Contracting Authority, upon the latter’s consent.

12.3. Scheduled Service Interruptions

Scheduled Planned Outages are allowed, both during Project implementation and during the Warranty and Maintenance Period, in accordance with the following conditions:

- Any scheduled interruption of service by the Contractor will be announced at least 15 calendar days earlier to the project manager and/or the competent body of the organization and should be documented appropriately.

- Any scheduled service interruption will only take place if explicitly agreed between the two parties.

- The maximum duration of a scheduled service interruption will be explicitly agreed between the two parties.

- The loss of service due to a scheduled interruption will not count towards measuring availability.
In cases where the duration of the scheduled service interruption exceeds the agreed time limit with the sole responsibility of the Contractor, the additional length of service loss is considered a failure.

- DOCUMENTATION & MANUALS - PRICING

13.1 Documentation & Manuals

The Contractor should submit the full documentation to PPA, such as:

- technical Manuals of the specific equipment;

- maintenance manual (in English);

- configuration manuals;

- spare parts books;

- wiring diagrams;

- any another document that PPA considers as reasonable appropriate.

All documentation should be delivered in three (3) copies of hardcopies and CDs.

# ANNEX A: Form of Tender Bank Guarantee

(TENDER BANK GUARANTEE)

Piraeus Port Authority S.A. (PPA S.A.)

10, Akti Miaouli

185 38, Piraeus Greece

Date:………………….

Dear Sirs,

1. We have been advised that:

(a) [Full Name], a [Type of Entity], lawfully established under the laws of [jurisdiction], with registered offices at [Full Address of Registered Office], registration number [number of corporations’ or similar register], as lawfully represented (the “Candidate”) intends to submit a binding offer (the “Offer”), in response to a document entitled “PPA S.A. CALL OF TENDER FOR THE AWARD OF PROCUREMENT OF NETWORK EQUIPMENT”, issued by Piraeus Port Authority S.A. (“PPA” or “you”) and dated …….. / 2017 (the “Call”). Capitalised terms not defined herein shall be used as defined in the Call.

2. We have been advised that the obligations of Candidates regarding their participation in the tender process are several and accept to be bound by and to honor this letter of guarantee whether or not a call on this instrument results from the act or omission of any of the persons named at the beginning of paragraph 3 below.

3. In view of the foregoing and at the request and for the account of the Candidate, we [Full Name of Eligible Bank], acting through our [●] branch of [Full Address], hereby guarantee irrevocably and unreservedly to PPA S.A. for the full and proper observance by, and compliance of the Candidate with the terms and conditions applicable to their participation in the Process, as well as for any and all other financial and non-financial obligations of the Candidate relating to its participation in the Process, each pursuant to Call and the provisions of applicable law, up to a maximum aggregate amount of …… (€)

4. We shall commit the above amount and shall pay same to you in whole or in such part as you may specify in writing, without any objection or pretext, within two (2) Athens business days following receipt of your first and simple demand in writing or by authenticated SWIFT making reference to this letter of guarantee and stating that the Participant(s) failed to comply with the terms.

5. We hereby expressly and irrevocably waive the benefit of division and discussion, our right to invoke any of the objections of the prime obligor, including personal and non-personal objections and, in particular, any objection provided for under Articles 852-855, 862-863, 866, 867 and 869 of the Greek Civil Code and waiving also any and all of our rights under the said Articles.

6. No approval, act or consent on the part of any of the Participants, the applicant(s) hereof or any third party shall be required for payment of any amounts hereunder. In addition, no objection or disagreement of any of the foregoing persons or their eventual recourse to courts of any jurisdiction or arbitral tribunals seeking non forfeiture of this letter of guarantee shall be taken into consideration.

7. Subject to paragraph 8 below, this letter of guarantee shall remain in full force and effect until the earlier of: (a) the date on which all amounts available hereunder have been fully and actually drawn and paid to you; (b) upon receipt of your confirmation in writing or by authenticated SWIFT to the effect that you finally and irrevocably release us from any obligations hereunder.

8. This guarantee shall be governed and construed in accordance with Greek law. The courts of Athens, Greece shall have exclusive jurisdiction to resolve any disputes associated with this instrument.

Respectfully,

For [Eligible Bank]

[Authorized Signatures]

# APPENDIX B: FINANCIAL PROPOSAL SUBMISSION FORMS

________________[ Date]

To:

______________________________________ ______________________________________ ______________________________________

[Name and address of PPA]

Ladies/Gentlemen:

We, the undersigned, offer [NETWORK EQUIPMENT] in accordance with your Call entitled “PPA S.A. CALL OF TENDER FOR THE AWARD OF PROCUREMENT OF NETWORK EQUIPMENT” dated (__________________) [Date] and our Offer. Our attached Financial Proposal is for the sum of Euros (_________________________________________________________________) [Amount in words and figures] and is our full and final offer that does not include VAT.

Our Offer shall be valid and binding (without any terms) vis-à-vis PPA for six (6) months after the expiry of submission date of the offers according to the tender terms.

We understand you are not bound to accept any Proposal you receive and that we will not be entitled to receive any additional compensation for our proposal and that we will not have a right of renegotiation or reconsideration of this amount.

Yours sincerely,

_____________________________ [Authorized Signature]

_____________________ [Name and Title of Signatory]:

_______________________ [Name of Firm]

______________________ [Address]

## B.1	APPENDIX : FINANCIAL OFFER TABLES

Note: The maintenance costs (1st year, 2nd year, 3rd year) indicated in Tables B1.1, B1.2 refer to yearly maintenance costs after the end of the project warranty period, which (project warranty) shall have a duration of at least 3 Years and shall start with the Project Final Acceptance.

## B.1.1	Equipment

| Α/Α | DESCRIPTION | ITEM NAME | QUANTITY | PRICE [€] Excluding VAT |  | VAT [€] | TOTAL PRICE INCLUDING VAT [€] | * MAINTENANCE COST [€] EXCLUDING VAT |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | UNIT PRICE | TOTAL PRICE |  |  | Year 1 | Year 2 | Year 3 |
|  |  |  |  | TOTAL | Α |  |  | Α1 | Α2 | Α3 |

## B.1.2	Software

| Α/Α | DESCRIPTION | ITEM NAME | QUANTITY | PRICE [€] Excluding VAT |  | VAT [€] | TOTAL PRICE INCLUDING VAT [€] | * MAINTENANCE COST [€] EXCLUDING VAT |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | UNIT PRICE | TOTAL PRICE |  |  | Year 1 | Year 2 | Year 3 |
|  |  |  |  | TOTAL | Β |  |  | Β1 | Β2 | Β3 |

* Maintenance Cost refers to the years after the end of the minimum 3 Years requested Warranty period.

## B.1.3	Implementation Services (Design – Installation – Configuration – Migration – Commissioning). As described in the Technical document

| Α/Α | DESCRIPTION | Man Month | PRICE [€] Excluding VAT |  | VAT [€] | TOTAL PRICE INCLUDING VAT [€] |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | UNIT PRICE | TOTAL PRICE |  |  |
| TOTAL |  |  |  |  |  |  |

## B.1.4	Other costs

| Α/Α | DESCRIPTION | Man Month | PRICE [€] Excluding VAT |  | VAT [€] | TOTAL PRICE INCLUDING VAT [€] |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | UNIT PRICE | TOTAL PRICE |  |  |
| TOTAL |  |  |  |  |  |  |

## B.1.5	Operational Support during first 60 Days of Productive Operation

| Α/Α | DESCRIPTION | Man Month | PRICE [€] Excluding VAT |  | VAT [€] | TOTAL PRICE INCLUDING VAT [€] |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | UNIT PRICE | TOTAL PRICE |  |  |
| TOTAL |  |  |  |  |  |  |

## Β.1.6	Training

| Α/Α | DESCRIPTION | Man Month | PRICE [€] Excluding VAT |  | VAT [€] | TOTAL PRICE INCLUDING VAT [€] |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | UNIT PRICE | TOTAL PRICE |  |  |
| ΣΥΝΟΛΟ |  |  |  |  |  |  |

## B.1.7	Financial Offer Summary Table

| Α/Α | DESCRIPTION | TOTAL PRICE [€] Excluding VAT | VAT [€] | TOTAL PRICE INCLUDING VAT [€] |
| --- | --- | --- | --- | --- |
| 1 | Equipment (Table B.1.1) |  |  |  |
| 2 | Software (Table B.1.2) |  |  |  |
| 3 | Implementation Services (Table Β.1.3) |  |  |  |
| 4 | Other Costs (Table B.1.4) |  |  |  |
| 5 | Operational Support Services (Table B.1.5) |  |  |  |
| 6 | Training (Table Β.1.6) |  |  |  |
|  | GRAND TOTAL |  |  |  |

# APPENDIX C: Technical Requirement tables

- DC Switches

| # | Description/Specifications | Requirement | Response | Reference |
| --- | --- | --- | --- | --- |
| 1. | General Features & Specifications for the Data Center Switches located in building K9 |  |  |  |
| 1.1 | Please indicate the type, series, model and the manufacturer of the proposed equipment. |  |  |  |
| 1.2 |  |  |  |  |
| 1.3 | Number of units | 2 |  |  |
| 1.4 | The offered equipment must be up to date (the latest firmware release date ≤ 24 months from the date of submission of the Contractor's offer and no replacement / withdrawal notice). That is, it must not have ceased production or end-life. | YES |  |  |
| 1.5 |  |  |  |  |
| 1.6 | Frame suitable for fitting in to a 19" rack, 600mm depth | YES |  |  |
| 1.7 | Proposed equipment must support interchangeable port transceivers | YES |  |  |
| 1.8 | Number of built-in SFP+ Ports | ≥ 48 (Per DC Switch Requirement) |  |  |
| 1.9 | Number of built-in, dual personality QSFP/QSFP28 Ports | ≥ 6 (Per DC Switch Requirement) |  |  |
| 1.10 | Switching Capacity | ≥ 1 Tbps |  |  |
| 1.11 | Forwarding Performance | ≥ 400 Mpps |  |  |
| 1.12 | Minimum number of supported ARP entries | ≥ 512K |  |  |
| 1.13 | Minimum number of IPv4 FIB Entries | ≥ 96K |  |  |
| 1.14 | Minimum number of IPv6 FIB Entries | ≥ 96K |  |  |
| 2 | Support for the following protocols upon the delivery of the equipment: |  |  |  |
| 2.1 | Gigabit Ethernet (IEEE 802.3z, IEEE Std 802.3ab) | YES |  |  |
| 2.2 | 10 Gigabit Ethernet (IEEE 802.3ae) | YES |  |  |
| 2.3 | 40 Gigabit Ethernet, 100 Gigabit Ethernet (IEEE 802.3ba) | YES |  |  |
| 3 | Transceiver Requirements |  |  |  |
| 3.1 | Electrical Gigabit Ethernet (IEEE 802.3ab) SFP Transceivers | 16 (Per DC Switch Requirement) |  |  |
| 3.2 | Optical 10 Gigabit Ethernet (IEEE 802.3ae, 0.3 km over MMF) SFP+ Transceivers | 16 (Per DC Switch Requirement) |  |  |
| 3.3 | Optical 40 Gigabit Ethernet (IEEE 802.3ba, 0.1 km over SMF, BIDI) QSFP+ Transceivers | 2 (Per DC Switch Requirement) |  |  |
| 3.4 | Electrical 100 Gigabit Ethernet (IEEE 802.3ba, High Speed Cable, 5m) QSFP28 Transceivers | 2 (Per DC Switch Requirement) |  |  |
| 4 | Support for the following built-in capabilities upon the delivery of the equipment: |  |  |  |
| 4.1 | Proposed equipment must support device virtualization so that multiple DC Switching devices can act as a single management entity | YES |  |  |
| 4.2 | Proposed equipment must support VXLAN to allow a virtual network to provide access services to a large number of tennants | YES |  |  |
| 4.3 | Proposed equipment must support encapsulation of Fiber Channel frames into Ethernet frames for LAN - SAN network convergence | YES |  |  |
| 4.4 | Proposed equipment must be able to build a lossless Data Center network via congestion control and provide QoS guarantee for converged LAN - SAN services | YES |  |  |
| 4.5 | Proposed equipment must support Converged Network Adapters used by Servers | YES |  |  |
| 4.6 | Support link bundling of up to eight (8) 1GB or 10 GB Ethernet ports to act as a Virtual Pipe supporting the total bandwidth of physical members. This functionality must be implemented as per ΙΕΕΕ 802.3ad | YES |  |  |
| 4.7 | All Ethernet ports must support VLAN Trunking as per IEEE 802.1Q | YES |  |  |
| 4.8 | The Ethernet ports of the proposed equipment must support the termination of double VLAN tags (Q-in-Q) as per IEEE 802.1ad | YES |  |  |
| 4.9 | Proposed equipment must support QinQ access VXLAN | YES |  |  |
| 4.10 | All Ethernet ports must Support mechanisms for limiting broadcast and multicast traffic with the ability to define the limit allowed for broadcast and / or multicast traffic on a "per port" basis | YES |  |  |
| 4.11 | Proposed equipment must support VLAN-based, 802.1p-based, and MQC-based VLAN mapping | YES |  |  |
| 4.12 | Proposed equipment must support Generic Attribute Registration Protocol (GARP) along with Generic VLAN Registration Protocol (GVRP) to help network administrator to propagate VLAN attributes of one device throughout the entire switching network | YES |  |  |
| 4.13 | Number of supported VLANs | ≥ 4.000 |  |  |
| 4.14 | Proposed equipment must support isolation of the switch port even within the VLAN | YES |  |  |
| 4.15 | Proposed equipment must support local and remote port mirroring: • MQC Based • ACL Based | YES |  |  |
| 4.16 | Proposed equipment must support Link Layer Discovery Protocol (LLDP) as per IEEE 802.1AB | YES |  |  |
| 4.17 | Proposed equipment must support automatic detection of unidirectional physical connections | YES |  |  |
| 4.18 | Proposed equipment must support IEEE 802.1d per VLAN so that multiple instances of the Spanning Tree algorithm can coexist on a physical connection. | YES |  |  |
| 4.19 | Proposed equipment must support port configuration so that the calculation of the Spanning Tree algorithm does not take place when the port is connected to a terminal device (i.e. computer) | YES |  |  |
| 4.20 | Proposed equipment must support rapid convergence in case of STP failure as per IEEE 802.1w | YES |  |  |
| 4.21 | Proposed equipment must support L2 load balancing with the use of separate STP instance per VLAN as per IEEE 802.1s | YES |  |  |
| 4.22 | Proposed equipment must support VLAN based STP,RSTP,MSTP | YES |  |  |
| 4.23 | Proposed equipment must support Manual and LACP based link bundling as per IEEE 802.3ad | YES |  |  |
| 4.24 | Proposed equipment must support REP (Resilient Ethernet Protocol), SEP (Smart Ethernet Protection) or any equivalent ring protocol which can support less than 50ms failover time | YES |  |  |
| 4.25 | Proposed equipment must support Jumbo Frames (9000 bytes) | YES |  |  |
| 5 | L3 Capabilities |  |  |  |
| 5.1 | Proposed equipment must support static routes for IPv4 and IPv6 | YES |  |  |
| 5.2 | Proposed equipment must support dynamic routing protocols for IPv4 and IPv6 including: • RIP, RIPng • OSPF, OSPFv3 • IS-IS • BGP | YES |  |  |
| 5.3 | Proposed equipment must support IGMP v1, v2 and v3 | YES |  |  |
| 5.4 | Proposed equipment must support Multicast Routing as per PIM protocol | YES |  |  |
| 5.5 | Proposed equipment must support PIM Sparse and PIM Dense mode | YES |  |  |
| 5.6 | Proposed equipment must support ICMP and ICMP redirect | YES |  |  |
| 5.7 | Proposed equipment must support DHCP Server and DHCP Relay functionality | YES |  |  |
| 5.8 | Proposed equipment must support first hop redundancy as per RFC 5798 | YES |  |  |
| 5.9 | Proposed equipment must support policy based routing | YES |  |  |
| 6 | Quality of Service |  |  |  |
| 6.1 | Proposed equipment must support traffic classification based on L3 DSCP as well as L2 CoS | YES |  |  |
| 6.2 | Proposed equipment must support Strict Priority Queuing or equivalent | YES |  |  |
| 6.3 | Proposed equipment must support per port priority queues | ≥ 8 |  |  |
| 6.4 | Proposed equipment must support per port priority configuration | YES |  |  |
| 6.5 | Proposed equipment must support congestion avoidance mechanisms. Elaborate on support mechanisms | YES |  |  |
| 6.6 | Proposed equipment must support per port traffic classification and marking of the packets based on: • Differentiated Services Code Point (DSCP) • IP Type of Service Field | YES |  |  |
| 6.7 | Proposed equipment must support traffic classification and marking based on Layer 3 or Layer 4 characteristics of the packets | YES |  |  |
| 6.8 | Proposed equipment must support priority policies based on Layer 3 or Layer 4 characteristics of the packets | YES |  |  |
| 7 | Availability |  |  |  |
| 7.1 | Proposed equipment must support Power Supply redundancy ( 1+1 redundancy configuration for High Availability). Must support hot swapping of the power supply modules. Number of power supply units per DC Switch | ≥ 2 |  |  |
| 7.2 | Uninterrupted operation in case of single power supply failure | YES |  |  |
| 7.3 | Proposed equipment must support Field replaceable, Hot Swappable FAN module. | YES |  |  |
| 8 | Security Features |  |  |  |
| 8.1 | Proposed equipment must support TACACS and RADIUS based authentication | YES |  |  |
| 8.2 | Proposed equipment must support port access authentication as per IEEE 802.1x | YES |  |  |
| 8.3 | Proposed equipment must support IEEE 802.1x VLAN-based support for dynamic VLAN assignment per user, regardless of the connection port. | YES |  |  |
| 8.4 | Proposed equipment must support MAC address authentication, for devices that do not support IEEE 802.1x supplicant | YES |  |  |
| 8.5 | Proposed equipment must support multi domain authentication from a single physical port so that the interconnected devices (for instance: IP Telephone and Workstation) can be dynamically assigned to their respective service VLAN | YES |  |  |
| 8.6 | Proposed equipment must support Web authentication for end user devices that do not support IEEE 802.1x | YES |  |  |
| 8.7 | Proposed equipment must support SSHv2 for secure command line access | YES |  |  |
| 8.8 | Proposed equipment must support VTY line access classes | YES |  |  |
| 8.9 | Proposed equipment must support DHCP option 82 | YES |  |  |
| 8.10 | Proposed equipment must support MAC based unicast traffic filtering | YES |  |  |
| 8.11 | Proposed equipment must support MAC address filtering. This functionality must be supported both in Access Ports and Trunk Ports. | YES |  |  |
| 8.12 | Proposed equipment must support creating access lists for port-level and VLAN-level traffic control, L3 based information, as well as Layer 4 (TCP / UDP port) information. | YES |  |  |
| 8.13 | Proposed equipment must support DHCP snooping to filter out DHCP messages that have a non-legitimate source. This functionality is required to mitigate attacks targeting DHCP enabled hosts and DHCP Binding Database | YES |  |  |
| 8.14 | Proposed equipment must support functions to mitigate IP Spoofing attacks | YES |  |  |
| 8.15 | Proposed equipment must support dynamic ARP inspection in order to mitigate attacks targeting Address Resolution Protocol | YES |  |  |
| 8.16 | Proposed equipment must support Control Plane Security. Please elaborate on the functions employed | YES |  |  |
| 9 | Management Functions |  |  |  |
| 9.1 | Ethernet port for out of band Configuration & Management through a local and / or remote host | YES |  |  |
| 9.2 | Proposed equipment must support SNMP v1, v2c and SNMP v3 | YES |  |  |
| 9.3 | Proposed equipment must support configuration & management through command line interface | YES |  |  |
| 9.4 | Proposed equipment must support at least four RMON groups (statistics, history, alarms and events) as per RFC 1757 | YES |  |  |
| 9.5 | Proposed equipment must support RMON 1 and RMON 2 | YES |  |  |
| 9.6 | Proposed equipment must support IEEE 802.1ag Connectivity Fault Management or equivalent | YES |  |  |
| 9.7 | Proposed equipment must support OAM discovery, errored symbol period events, errored frame events, errored frame seconds summary events, fault advertisement, and remote loopback as per IEEE 802.3ah-2004 EFM | YES |  |  |
| 9.8 | Proposed equipment must support NetFlow or equivalent with the capability of configuring flow keys | YES |  |  |
| 9.9 | Proposed equipment must support Layer 2 traceroute | YES |  |  |
| 9.10 | Proposed equipment must support consistent and accurate timing with the use of Network Time Protocol | YES |  |  |
| 9.11 | Proposed equipment must support Telnet for command line access | YES |  |  |
| 9.12 | Proposed equipment must support TFTP and FTP for file transfer | YES |  |  |
| 9.13 | Proposed equipment must support saving of the running configutation in a file | YES |  |  |
| 10 | Network Services that will be enabled in the future, without changing the hardware |  |  |  |
| 10.1 | Support for IP/MPLS including: MPLS L3VPN/VLL/VPLS | YES |  |  |
| 10.2 | Support for Service Level Agreement (SLA) measurement with at least the following functions: • ICMP Jitter • ICMP Echo • UDP jitter • UDP echo • TCP connect | YES |  |  |
| 10.3 | Software Defined Networking | YES |  |  |
| 11 | Specifications |  |  |  |
| 11.1 | Security | YES |  |  |
| 11.2 | 1. CE Marking | YES |  |  |
| 11.3 | 2. UL 60950 | YES |  |  |
| 11.4 | 3. EN 60950 | YES |  |  |
| 11.5 | 4. IEC 60950 | YES |  |  |
| 12 | Electromagnetic Emissions |  |  |  |
| 12.1 | 1. FCC 15 Class A | YES |  |  |
| 12.2 | 2. EN 55022 Class Α | YES |  |  |
| 12.3 | 3. CISPR 22 Class Α | YES |  |  |
| 12.4 | 4. EN 61000-6-1, EN 61000-3-2, EN 61000-3-3, EN 50082-1 | YES |  |  |
| 12.5 | 5. ETS 300 386 | YES |  |  |
| 13 | Warranty Services |  |  |  |
| 13.1 | 3 years with Next Business Day Break Fix Support | YES |  |  |

- K6 - K8 Campus Core

| # | Description/Specifications | Requirement | Response | Reference |
| --- | --- | --- | --- | --- |
| 1. | General Features & Specifications for the Campus Core Switches located in building K6 |  |  |  |
| 1.1 | Please indicate the type, series, model and the manufacturer of the proposed equipment. |  |  |  |
| 1.2 | Number of units | 2 |  |  |
| 1.3 | The offered equipment must be up to date (the latest firmware release date ≤ 24 months from the date of submission of the Contractor's offer and no replacement / withdrawal notice). That is, it must not have ceased production or end-life. | YES |  |  |
| 1.4 | Frame suitable for fitting in to a 19" rack, 600mm depth | YES |  |  |
| 1.5 | Proposed equipment must have modular architecture that can be expanded by adding cards. | YES |  |  |
| 1.6 | The equipment must support distributed switching architecture and its switching fabrics must be separate from the main control board | YES |  |  |
| 1.7 | Main Control Board RAM | ≥ 8 GB |  |  |
| 1.8 | Main Control Board Flash | ≥ 4 GB |  |  |
| 1.9 | Number of Line Card Slots | ≥ 4 |  |  |
| 1.10 | Per slot bandwidth | ≥ 440 Gbps |  |  |
| 1.11 | Switching Capacity | ≥ 4 Tbps |  |  |
| 1.12 | Backplane Capacity | ≥ 20 Tbps |  |  |
| 1.13 | Forwarding Rate | ≥ 6000 Mpps |  |  |
| 1.14 | FIB Entries | ≥ 2 Million |  |  |
| 2 | Support for the following protocols upon the delivery of the equipment: |  |  |  |
| 2.1 | Gigabit Ethernet (IEEE 802.3z, IEEE Std 802.3ab) | YES |  |  |
| 2.2 | 10 Gigabit Ethernet (IEEE 802.3ae) | YES |  |  |
| 2.3 | 40 Gigabit Ethernet, 100 Gigabit Ethernet (IEEE 802.3ba) | YES |  |  |
| 3 | Linecards & Port transceivers |  |  |  |
| 3.1 | Number of 1 Gigabit Ethernet SFP transceivers (0.1 km over CAT6 copper cabling) | 8 (Per Core Switch Requirement) |  |  |
| 3.2 | Number of 1 Gigabit Ethernet SFP transceivers (10 km over SMF) | 3 (Per Core Switch Requirement) |  |  |
| 3.3 | Number of 10 Gigabit Ethernet SFP+ transceivers (10 km over SMF) | 12 (Per Core Switch Requirement) |  |  |
| 3.4 | Number of 40 Gigabit Ethernet QSFP+ transceivers (10 km over SMF) | 7 (Per Core Switch Requirement) |  |  |
| 3.5 | Number of 40 Gigabit Ethernet QSFP+ transceivers (0.3 km over MMF) | 6 (Per Core Switch Requirement) |  |  |
| 3.6 | High availability in clustering design both on the control and traffic links. Proposed design must consider line card redundancy for the 40GbE based traffic links | YES |  |  |
| 3.7 | Ethernet port for out of band Configuration & Management through a local and / or remote host | YES |  |  |
| 4 | Support for the following built-in capabilities upon the delivery of the equipment: |  |  |  |
| 4.1 | Support link bundling of up to eight (8) 1GB or 10 GB Ethernet ports to act as a Virtual Pipe supporting the total bandwidth of physical members. The physical port members must be either on the same or another line card. This functionality must be implemented as per ΙΕΕΕ 802.3ad | YES |  |  |
| 4.2 | All Ethernet linecards must support VLAN Trunking as per IEEE 802.1Q | YES |  |  |
| 4.3 | The Ethernet linecards of the proposed equipment must support the termination of double VLAN tags (Q-in-Q) as per IEEE 802.1ad | YES |  |  |
| 4.4 | All Ethernet Linecards must Support mechanisms for limiting broadcast and multicast traffic with the ability to define the limit allowed for broadcast and / or multicast traffic on a "per port" basis | YES |  |  |
| 4.5 | Proposed equipment must support VLAN-based, 802.1p-based, and MQC-based VLAN mapping | YES |  |  |
| 4.6 | Number of supported VLANs | ≥ 4.000 |  |  |
| 4.7 | Proposed equipment must support isolation of the switch port even within the VLAN | YES |  |  |
| 4.8 | Proposed equipment must support local and remote port mirroring: • MQC Based • ACL Based | YES |  |  |
| 4.9 | Proposed equipment must support Link Layer Discovery Protocol (LLDP) as per IEEE 802.1AB | YES |  |  |
| 4.10 | Proposed equipment must support automatic detection of unidirectional physical connections | YES |  |  |
| 4.11 | Proposed equipment must support IEEE 802.1d per VLAN so that multiple instances of the Spanning Tree algorithm can coexist on a physical connection. | YES |  |  |
| 4.12 | Proposed equipment must support rapid convergence in case of STP failure as per IEEE 802.1w | YES |  |  |
| 4.13 | Proposed equipment must support L2 load balancing with the use of separate STP instance per VLAN as per IEEE 802.1s | YES |  |  |
| 4.14 | Proposed equipment must support VLAN based STP,RSTP,MSTP | YES |  |  |
| 4.15 | Proposed equipment must support Manual and LACP based link bundling as per IEEE 802.3ad | YES |  |  |
| 4.16 | Proposed equipment must support Jumbo Frames (9000 bytes) | YES |  |  |
| 5 | L3 Capabilities |  |  |  |
| 5.1 | Proposed equipment must support static routes for IPv4 and IPv6 | YES |  |  |
| 5.2 | Proposed equipment must support dynamic routing protocols for IPv4 and IPv6 including: • RIP, RIPng • OSPF, OSPFv3 • IS-IS • BGP, MP-BGP | YES |  |  |
| 5.3 | Proposed equipment must support IGMP v1, v2 and v3 | YES |  |  |
| 5.4 | Proposed equipment must support Multicast Routing as per PIM protocol | YES |  |  |
| 5.5 | Proposed equipment must support PIM Sparse and PIM Dense mode | YES |  |  |
| 5.6 | Proposed equipment must support ICMP and ICMP redirect | YES |  |  |
| 5.7 | Proposed equipment must support DHCP Server and DHCP Relay functionality | YES |  |  |
| 5.8 | Proposed equipment must support IPv4/IPv6 first hop redundancy as per RFC 5798 | YES |  |  |
| 5.9 | Proposed equipment must support policy based routing | YES |  |  |
| 6 | Quality of Service |  |  |  |
| 6.1 | Proposed equipment must support traffic classification based on L3 DSCP as well as L2 CoS | YES |  |  |
| 6.2 | Proposed equipment must support Strict Priority Queuing or equivalent | YES |  |  |
| 6.3 | Proposed equipment must support per port priority queues | ≥ 8 |  |  |
| 6.4 | Proposed equipment must support per port priority configuration | YES |  |  |
| 6.5 | Proposed equipment must support congestion avoidance mechanisms. Elaborate on support mechanisms | YES |  |  |
| 6.6 | Proposed equipment must support per port traffic classification and marking of the packets based on: • Differentiated Services Code Point (DSCP) • IP Type of Service Field | YES |  |  |
| 6.7 | Proposed equipment must support traffic classification and marking based on Layer 3 or Layer 4 characteristics of the packets | YES |  |  |
| 6.8 | Proposed equipment must support priority policies based on Layer 3 or Layer 4 characteristics of the packets | YES |  |  |
| 7 | Availability |  |  |  |
| 7.1 | Number of proposed Main Control Boards per Core Switch | 2 |  |  |
| 7.2 | Redundant Main Processing Unit for uninterrupted operation in case of Primary Main Control Board failure | YES |  |  |
| 7.3 | Proposed equipment must support 1+1 Fabric Module Redundancy. The fabric modules must be hot swappable. | YES |  |  |
| 7.4 | In service software updates without requiring reboot, Non Stop Forwarding (use of the redundant MCB) | YES |  |  |
| 7.5 | Proposed equipment must support Power Supply redundancy ( N+1 redundancy configuration for High Availability). must support hot swapping of the power supply modules. Number of power supply units per Core Switch | ≥ 4 |  |  |
| 7.6 | Uninterrupted operation in case of single power supply failure | YES |  |  |
| 7.7 | Proposed equipment must support Fan Array redundacy. The Fan arrays must support hot swappable | ≥ 2 |  |  |
| 8 | Security Features |  |  |  |
| 8.1 | Proposed quipment must support TACACS and RADIUS based authentication | YES |  |  |
| 8.2 | Proposed equipment must support port access authentication as per IEEE 802.1x | YES |  |  |
| 8.3 | Proposed equipment must support IEEE 802.1x VLAN-based support for dynamic VLAN assignment per user, regardless of the connection port. | YES |  |  |
| 8.4 | Proposed equipment must support MAC address authentication, for devices that do not support IEEE 802.1x supplicant | YES |  |  |
| 8.5 | Proposed equipment must support multi domain authentication from a single physical port so that the interconnected devices (for instance: IP Telephone and Workstation) can be dynamically assigned to their respective service VLAN | YES |  |  |
| 8.6 | Proposed equipment must support Web authentication for end user devices that do not support IEEE 802.1x | YES |  |  |
| 8.7 | Proposed equipment must support SSHv2 for secure command line access | YES |  |  |
| 8.8 | Proposed equipment must support VTY line access classes | YES |  |  |
| 8.9 | Proposed equipment must support DHCP option 82 | YES |  |  |
| 8.10 | Proposed equipment must support MAC based unicast traffic filtering | YES |  |  |
| 8.11 | Proposed equipment must support MAC address filtering. This functionality must be supported both in Access Ports and Trunk Ports. | YES |  |  |
| 8.12 | Proposed equipment must support creating access lists for port-level and VLAN-level traffic control, L3 based information, as well as Layer 4 (TCP / UDP port) information. | YES |  |  |
| 8.13 | Proposed equipment must support DHCP snooping to filter out DHCP messages that have a non-legitimate source. This functionality is required to mitigate attacks targeting DHCP enabled hosts and DHCP Binding Database | YES |  |  |
| 8.14 | Proposed equipment must support functions to mitigate IP Spoofing attacks | YES |  |  |
| 8.15 | Proposed equipment must support dynamic ARP inspection in order to mitigate attacks targeting Address Resolution Protocol | YES |  |  |
| 8.16 | Proposed equipment must support Control Plane Security. Please elaborate on the functions employed | YES |  |  |
| 9 | Management Functions |  |  |  |
| 9.1 | Ethernet port for out of band Configuration & Management through a local and / or remote host | YES |  |  |
| 9.2 | Proposed equipment must support SNMP v1, v2c and SNMP v3 | YES |  |  |
| 9.3 | Proposed equipment must support configuration & management through command line interface | YES |  |  |
| 9.4 | Proposed equipment must support at least four RMON groups (statistics, history, alarms and events) as per RFC 1757 | YES |  |  |
| 9.5 | Proposed equipment must support RMON | YES |  |  |
| 9.6 | Proposed equipment must support OAM discovery, errored symbol period events, errored frame events, errored frame seconds summary events, fault advertisement, and remote loopback as per IEEE 802.3ah-2004 EFM | YES |  |  |
| 9.7 | Proposed equipment must support NetFlow or equivalent with the capability of configuring flow keys | YES |  |  |
| 9.8 | Proposed equipment must support MAC ping and trace | YES |  |  |
| 9.9 | Proposed equipment must support consistent and accurate timing with the use of Network Time Protocol | YES |  |  |
| 9.10 | Proposed equipment must support Telnet for command line access | YES |  |  |
| 9.11 | Proposed equipment must support TFTP and FTP for file transfer | YES |  |  |
| 9.12 | Proposed equipment must support saving of the running configutation in a file | YES |  |  |
| 10 | Support for Features/Functions that will be enabled in the future, without changing the hardware |  |  |  |
| 10.1 | IP/MPLS including: MPLS LDP, MPLS VPN, MPLS TE, VPLS | YES |  |  |
| 10.2 | DCN functions including: TRILL and VXLAN | YES |  |  |
| 10.3 | Support for Service Level Agreement (SLA) measurement with at least the following functions: • ICMP Jitter • ICMP Echo • UDP jitter • UDP echo • TCP connect | YES |  |  |
| 10.4 | Software Defined Networking functions including: OpenFlow | YES |  |  |
| 11 | Specifications |  |  |  |
| 11.1 | Security | YES |  |  |
| 11.2 | 1. CE Marking | YES |  |  |
| 11.3 | 2. UL 60950 | YES |  |  |
| 11.4 | 3. EN 60950 | YES |  |  |
| 11.5 | 4. IEC 60950 | YES |  |  |
| 12 | Electromagnetic Emissions |  |  |  |
| 12.1 | 1. FCC 15 Class A | YES |  |  |
| 12.2 | 2. EN 55022 Class Α | YES |  |  |
| 12.3 | 3. CISPR 22 Class Α | YES |  |  |
| 12.4 | 4. EN 61000-6-1, EN 61000-3-2, EN 61000-3-3, EN 50082-1 | YES |  |  |
| 12.5 | 5. ETS 300 386 | YES |  |  |
| 13 | Warranty Services |  |  |  |
| 13.1 | 3 years with Next Business Day Break Fix Support | YES |  |  |

- Campus & DC Firewalls

|  | Description/Specifications | Requirement | Response | Reference |
| --- | --- | --- | --- | --- |
| 1 | General Features & Specifications for the Campus & DC Firewalls |  |  |  |
| 1.1 | The vendor should be physically present in Greece through a local office and not only through dealers - resellers - distributors. | YES |  |  |
| 1.2 | The security mechanisms have been tested in the NSS or ICSA Labs and vendor is positioned in the Gardner Magic Quadrant. | YES |  |  |
| 1.3 | State the vendor and the model of the proposed Equipment | YES |  |  |
| 1.4 | The offered devices are Rack mounted (19 ") and the appropriate installation rails are offered | YES |  |  |
| 1.5 | Proposed Campus and Data Center firewalling solution must comprise of two appliances. The pair should be able to work either in Active / Active (Load Sharing) or in Active / Standby mode. Both options should be supported and available with any available license so that PPA can choose during implementation or later. | YES |  |  |
| 1.6 | Proposed devices must have modular architecture | YES |  |  |
| 1.7 | Proposed devices must have dual Main Control Boards for HA | YES |  |  |
| 1.8 | Minimum number of expansion slots for linecards and service cards | ≥ 3 |  |  |
| 1.9 | Proposed devices must have dual AC power supplies for redundancy | YES |  |  |
| 1.10 | Proposed devices must have Intrusion Prevention System functionality | YES |  |  |
| 1.11 | Required minimum IPS performance | ≥ 34 Gbps |  |  |
| 1.12 | Required minimum FW performance IPv4/IPv6 (IMIX) | ≥ 68 Gbps / ≥ 68 Gbps |  |  |
| 1.13 | Required minimum number of Concurrent Firewall Connections | ≥ 68 Million |  |  |
| 1.14 | Number of New Connections Per Second | ≥ 1 Million |  |  |
| 1.15 | Minimum number of offered 40GbE ports per device | ≥ 2 |  |  |
| 1.16 | 40 Gigabit Ethernet QSFP+ transceivers (850nm, 0.3 km over MMF) | ≥ 2 |  |  |
| 1.17 | Number of supported subinterfaces Ethernet port | ≥ 256 |  |  |
| 1.18 | Proposed devices must support Virtual Firewalls. | YES |  |  |
| 1.19 | Number of Virtual Firewall licenses needed upon the delivery of the equipment | ≥ 10 |  |  |
| 1.20 | Proposed equipment must support security function virtualization: Security feature, forwarding, user virtualization, management, virtualization, views, and resources (such as bandwidth and session) | YES |  |  |
| 1.21 | The proposed equipment must support resource quota management: Ability to limit the number of resources for a virtual firewall restrict the maximum and minimum values. Resources must include the number of sessions, bandwidth usage, number of unified policies, such as the security policy, traffic limiting policies, NAT policies, and policy-based routing), and local user (group). | YES |  |  |
| 1.22 | The devices must support Application Control functionality | YES |  |  |
| 1.23 | The devices must support Anti Bot functionality | YES |  |  |
| 1.24 | The devices must support Anti Malware functionality | YES |  |  |
| 1.25 | The devices must support URL Filtering functionality | YES |  |  |
| 1.26 | The devices must support local or cloud based sandboxing functionality | YES |  |  |
| 1.27 | Detect an extented list of viruses through updates of its signature database (AV function) | YES |  |  |
| 1.28 | Supports multiple user authentication methods, including local, RADIUS, TACACS or equivalent, SecurID, AD, CA, LDAP, and Endpoint Security. | YES |  |  |
| 1.29 | Support on a stand alone basis, or in collaboration with other service software, which should deliver at least content filtering, Anti malware, IPS and Application Control, URLF, Anti Bot.QoS | YES |  |  |
| 1.30 | Every node shall have separate console and management | YES |  |  |
| 1.31 | LACP support | YES |  |  |
| 1.32 | VLAN Tagging (IEEE 802.1q) | YES |  |  |
| 1.33 | SNMP v2 & v3 | YES |  |  |
| 1.34 | Support DHCP and DHCP Relay function | YES |  |  |
| 1.35 | Supports IPv4 static routes, policy-based routing, routing policies, multicast, RIP, OSPF, BGP, and IS-IS. | YES |  |  |
| 1.36 | Supports IPv6 static routes, policy-based routing, routing policies, RIPng, OSPFv3, BGP4+,and IPv6 IS-IS | YES |  |  |
| 1.37 | Serves as a proxy to detect and defend against threats in SSL-encrypted traffic using application-layer protection methods such as intrusion prevention, antivirus, data filtering, and URL filtering. | YES |  |  |
| 1.38 | Supports data leak prevention to identify and filter files and content (different types of information, such as ID cards, credit cards, debit cards, social security cards etc) in transit. | YES |  |  |
| 1.39 | Supports multiple highly reliable VPN features, such as IPsec VPN, SSL VPN, L2TP VPN, DSVPN or equivalent ,and GRE. | YES |  |  |
| 1.40 | Supports application-layer protocol-based traffic control policies, including setting the maximum bandwidth, guaranteed bandwidth, and protocol traffic priority. | YES |  |  |
| 1.41 | Allows users to create and manage virtual security services, including firewall, intrusion prevention, and antivirus services, on the same physical device. | YES |  |  |
| 1.42 | Proposed equipment must support QoS functions including: Traffic Policing, Traffic Shaping, Priority Remarking & Mapping and HQoS | YES |  |  |
| 1.43 | Proposed equipment must support CGN functions including: NAT444, PCP and NAT64 to ease connectivity to other corporate intranets worldwide | YES |  |  |
| 1.44 | Provide the required number of licenses for the required functionality (FW + IPS) and support for a minimum of 3 years. | YES |  |  |
| 1.45 | The offered firewalls are the latest models of the vendor and are supported for at least 5 years from the date of purchase. Also, the candidate contractor should offer a vendor's break/fix support for the delivered systems for a total of at least 3 years. | YES |  |  |

- DMZ Switches

| # | Description/Specifications | Requirement | Response | Reference |
| --- | --- | --- | --- | --- |
| 1. | General Features & Specifications for the DMZ Switches that are located in the building K8 |  |  |  |
| 1.1 | Please indicate the type, series, model and the manufacturer of the proposed equipment. |  |  |  |
| 1.2 | Number of units | 2 |  |  |
| 1.3 | The offered equipment must be up to date (the latest firmware release date ≤ 24 months from the date of submission of the Contractor's offer and no replacement / withdrawal notice). That is, it must not have ceased production or end-life. | YES |  |  |
| 1.4 |  |  |  |  |
| 1.5 | Frame suitable for fitting in to a 19" rack, 600mm depth | YES |  |  |
| 1.6 | Proposed equipment must support interchangeable port transceivers | YES |  |  |
| 1.7 | Number of built-in SFP+ Ports | ≥ 24 (Per DMZ Switch Requirement) |  |  |
| 1.8 | Number of built-in QSFP+ Ports | ≥ 2 |  |  |
| 1.9 | One Expansion slot for additional QSFP+ ports | ≥ 4 (Per DMZ Switch Requirement) |  |  |
| 1.10 | Switching Capacity | ≥ 1 Tbps |  |  |
| 1.11 | Forwarding Performance | ≥ 800 Mpps |  |  |
| 1.12 | Minimum number of supported MAC addresses | ≥ 128K |  |  |
| 2 | Support for the following protocols upon the delivery of the equipment: |  |  |  |
| 2.1 | Gigabit Ethernet (IEEE 802.3z, IEEE Std 802.3ab) | YES |  |  |
| 2.2 | 10 Gigabit Ethernet (IEEE 802.3ae) | YES |  |  |
| 2.3 | 40 Gigabit Ethernet (IEEE 802.3ba) | YES |  |  |
| 3 | Electrical Transceiver Requirements |  |  |  |
| 3.1 | Electrical Gigabit Ethernet (IEEE 802.3ab) SFP Transceivers | 8 (Per DMZ Switch Requirement) |  |  |
| 3.4 | Optical 40 Gigabit Ethernet (IEEE 802.3ba, 10 km over SMF) QSFP+ Transceivers | 2 (Per DMZ Switch Requirement) |  |  |
| 4 | Support for the following built-in capabilities upon the delivery of the equipment: |  |  |  |
| 4.1 | Support link bundling of up to eight (8) 1GB or 10 GB Ethernet ports to act as a Virtual Pipe supporting the total bandwidth of physical members. This functionality must be implemented as per ΙΕΕΕ 802.3ad | YES |  |  |
| 4.2 | All Ethernet ports must support VLAN Trunking as per IEEE 802.1Q | YES |  |  |
| 4.3 | The Ethernet ports of the proposed equipment must support the termination of double VLAN tags (Q-in-Q) IEEE 802.1ad | YES |  |  |
| 4.4 | All Ethernet ports must Support mechanisms for limiting broadcast and multicast traffic with the ability to define the limit allowed for broadcast and / or multicast traffic on a "per port" basis | YES |  |  |
| 4.5 | Proposed equipment must support VLAN-based, 802.1p-based, and MQC-based VLAN mapping | YES |  |  |
| 4.6 | Proposed equipment must support Generic Attribute Registration Protocol (GARP) along with Generic VLAN Registration Protocol (GVRP) to help network administrator to propagate VLAN attributes of one device throughout the entire switching network | YES |  |  |
| 4.7 | Number of supported VLANs | ≥ 4.000 |  |  |
| 4.8 | Proposed equipment must support isolation of the switch port even within the VLAN | YES |  |  |
| 4.9 | Proposed equipment must support local and remote port mirroring: • MQC Based • ACL Based | YES |  |  |
| 4.10 | Proposed equipment must support Link Layer Discovery Protocol (LLDP) as per IEEE 802.1AB | YES |  |  |
| 4.11 | Proposed equipment must support automatic detection of unidirectional physical connections | YES |  |  |
| 4.12 | Proposed equipment must support IEEE 802.1d per VLAN so that multiple instances of the Spanning Tree algorithm can coexist on a physical connection. | YES |  |  |
| 4.13 | Proposed equipment must support port configuration so that the calculation of the Spanning Tree algorithm does not take place when the port is connected to a terminal device (i.e. computer) | YES |  |  |
| 4.14 | Proposed equipment must support rapid convergence in case of STP failure as per IEEE 802.1w | YES |  |  |
| 4.15 | Proposed equipment must support L2 load balancing with the use of separate STP instance per VLAN as per IEEE 802.1s | YES |  |  |
| 4.16 | Proposed equipment must support VLAN based STP,RSTP,MSTP | YES |  |  |
| 4.17 | Proposed equipment must support Manual and LACP based link bundling as per IEEE 802.3ad | YES |  |  |
| 4.18 | Proposed equipment must support REP (Resilient Ethernet Protocol), SEP (Smart Ethernet Protection) or any equivalent ring protocol which can support less than 50ms failover time | YES |  |  |
| 4.19 | Proposed equipment must support Jumbo Frames (9000 bytes) | YES |  |  |
| 5 | L3 Capabilities |  |  |  |
| 5.1 | Proposed equipment must support static routes for IPv4 and IPv6 | YES |  |  |
| 5.2 | Proposed equipment must support dynamic routing protocols for IPv4 and IPv6 including: • RIP, RIPng • OSPF, OSPFv3 • IS-IS • BGP | YES |  |  |
| 5.3 | Proposed equipment must support IGMP v1, v2 and v3 | YES |  |  |
| 5.4 | Proposed equipment must support Multicast Routing as per PIM protocol | YES |  |  |
| 5.5 | Proposed equipment must support PIM Sparse and PIM Dense mode | YES |  |  |
| 5.6 | Proposed equipment must support ICMP and ICMP redirect | YES |  |  |
| 5.7 | Proposed equipment must support DHCP Server and DHCP Relay functionality | YES |  |  |
| 5.8 | Proposed equipment must support IPv4 & IPv6 first hop redundancy as per RFC 5798 | YES |  |  |
| 5.9 | Proposed equipment must support policy based routing | YES |  |  |
| 6 | Quality of Service |  |  |  |
| 6.1 | Proposed equipment must support traffic classification based on L3 DSCP as well as L2 CoS | YES |  |  |
| 6.2 | Proposed equipment must support queuing algorithms including SP, WRR, DRR, SP + WRR, and SP + DRR | YES |  |  |
| 6.3 | Proposed equipment must support per port priority queues | ≥ 8 |  |  |
| 6.4 | Proposed equipment must support per port priority configuration | YES |  |  |
| 6.5 | Proposed equipment must support congestion avoidance mechanisms. Elaborate on support mechanisms | YES |  |  |
| 6.6 | Proposed equipment must support per port traffic classification and marking of the packets based on: • Differentiated Services Code Point (DSCP) • IP Type of Service Field | YES |  |  |
| 6.7 | Proposed equipment must support traffic classification and marking based on Layer 3 or Layer 4 characteristics of the packets | YES |  |  |
| 6.8 | Proposed equipment must support priority policies based on Layer 3 or Layer 4 characteristics of the packets | YES |  |  |
| 7 | Availability |  |  |  |
| 7.1 | Proposed equipment must support Power Supply redundancy ( 1+1 redundancy configuration for High Availability). Must support hot swapping of the power supply modules. Number of power supply units per DMZ Switch | ≥ 2 |  |  |
| 7.2 | Uninterrupted operation in case of single power supply failure | YES |  |  |
| 7.3 | Proposed equipment must support Field replaceable, Hot Swappable FAN module. | YES |  |  |
| 8 | Security Features |  |  |  |
| 8.1 | Proposed quipment must support TACACS and RADIUS based authentication | YES |  |  |
| 8.2 | Proposed equipment must support port access authentication as per IEEE 802.1x | YES |  |  |
| 8.3 | Proposed equipment must support IEEE 802.1x VLAN-based support for dynamic VLAN assignment per user, regardless of the connection port. | YES |  |  |
| 8.4 | Proposed equipment must support MAC address authentication, for devices that do not support IEEE 802.1x supplicant | YES |  |  |
| 8.5 | Proposed equipment must support multi domain authentication from a single physical port so that the interconnected devices (for instance: IP Telephone and Workstation) can be dynamically assigned to their respective service VLAN | YES |  |  |
| 8.6 | Proposed equipment must support Web authentication for end user devices that do not support IEEE 802.1x | YES |  |  |
| 8.7 | Proposed equipment must support SSHv2 for secure command line access | YES |  |  |
| 8.8 | Proposed equipment must support VTY line access classes | YES |  |  |
| 8.9 | Proposed equipment must support DHCP option 82 | YES |  |  |
| 8.10 | Proposed equipment must support MAC based unicast traffic filtering | YES |  |  |
| 8.11 | Proposed equipment must support MAC address filtering. This functionality must be supported both in Access Ports and Trunk Ports. | YES |  |  |
| 8.12 | Proposed equipment must support creating access lists for port-level and VLAN-level traffic control, L3 based information, as well as Layer 4 (TCP / UDP port) information. | YES |  |  |
| 8.13 | Proposed equipment must support DHCP snooping to filter out DHCP messages that have a non-legitimate source. This functionality is required to mitigate attacks targeting DHCP enabled hosts and DHCP Binding Database | YES |  |  |
| 8.14 | Proposed equipment must support functions to mitigate IP Spoofing attacks | YES |  |  |
| 8.15 | Proposed equipment must support dynamic ARP inspection in order to mitigate attacks targeting Address Resolution Protocol | YES |  |  |
| 8.16 | Proposed equipment must support Control Plane Security. Please elaborate on the functions employed | YES |  |  |
| 9 | Management Functions |  |  |  |
| 9.1 | Ethernet port for out of band Configuration & Management through a local and / or remote host | YES |  |  |
| 9.2 | Proposed equipment must support SNMP v1, v2c and SNMP v3 | YES |  |  |
| 9.3 | Proposed equipment must support configuration & management through command line interface | YES |  |  |
| 9.4 | Proposed equipment must support at least four RMON groups (statistics, history, alarms and events) as per RFC 1757 | YES |  |  |
| 9.5 | Proposed equipment must support RMON 1 and RMON 2 | YES |  |  |
| 9.6 | Proposed equipment must support IEEE 802.1ag Connectivity Fault Management or equivalent | YES |  |  |
| 9.7 | Proposed equipment must support Alarm Indication Signal (AIS) and delay measurement (DM) as per ITU-T Y.1731 | YES |  |  |
| 9.8 | Proposed equipment must support OAM discovery, errored symbol period events, errored frame events, errored frame seconds summary events, fault advertisement, and remote loopback as per IEEE 802.3ah-2004 EFM | YES |  |  |
| 9.9 | Proposed equipment must support NetFlow or equivalent with the capability of configuring flow keys | YES |  |  |
| 9.10 | Proposed equipment must support Layer 2 traceroute | YES |  |  |
| 9.11 | Proposed equipment must support consistent and accurate timing with the use of Network Time Protocol | YES |  |  |
| 9.12 | Proposed equipment must support Telnet for command line access | YES |  |  |
| 9.13 | Proposed equipment must support TFTP and FTP for file transfer | YES |  |  |
| 9.14 | Proposed equipment must support saving of the running configutation in a file | YES |  |  |
| 10 | Network Services that will be enabled in the future, without changing the hardware |  |  |  |
| 10.1 | Support for IP/MPLS including: MPLS L3VPN/VLL/VPLS | YES |  |  |
| 10.2 | Support for Service Level Agreement (SLA) measurement with at least the following functions: • ICMP Jitter • ICMP Echo • UDP jitter • UDP echo • TCP connect | YES |  |  |
| 10.3 | Software Defined Networking | YES |  |  |
| 11 | Specifications |  |  |  |
| 11.1 | Security | YES |  |  |
| 11.2 | 1. CE Marking | YES |  |  |
| 11.3 | 2. UL 60950 | YES |  |  |
| 11.4 | 3. EN 60950 | YES |  |  |
| 11.5 | 4. IEC 60950 | YES |  |  |
| 12 | Electromagnetic Emissions |  |  |  |
| 12.1 | 1. FCC 15 Class A | YES |  |  |
| 12.2 | 2. EN 55022 Class Α | YES |  |  |
| 12.3 | 3. CISPR 22 Class Α | YES |  |  |
| 12.4 | 4. EN 61000-6-1, EN 61000-3-2, EN 61000-3-3, EN 50082-1 | YES |  |  |
| 12.5 | 5. ETS 300 386 | YES |  |  |
| 13 | Warranty Services |  |  |  |
| 13.1 | 5 years with Next Business Day Break Fix Support | YES |  |  |

- K2HQ - Campus Aggregation

| # | Description/Specifications | Requirement | Response | Reference |
| --- | --- | --- | --- | --- |
| 1. | General Features & Specifications for the Campus Aggregation Switches located in building K2 - Headquarters |  |  |  |
| 1.1 | Please indicate the type, series, model and the manufacturer of the proposed equipment. |  |  |  |
| 1.2 | Number of units | 2 |  |  |
| 1.3 | The offered equipment must be up to date (the latest firmware release date ≤ 24 months from the date of submission of the Contractor's offer and no replacement / withdrawal notice). That is, it must not have ceased production or end-life. | YES |  |  |
| 1.4 |  |  |  |  |
| 1.5 | Frame suitable for fitting in to a 19" rack, 600mm depth | YES |  |  |
| 1.6 | Proposed equipment must support interchangeable port transceivers | YES |  |  |
| 1.7 | Number of built-in SFP+ Ports | ≥ 48 (Per Aggregation Switch Requirement) |  |  |
| 1.8 | Number of built-in QSFP+ Ports | ≥ 2 |  |  |
| 1.9 | One Expansion slot for additional QSFP+ ports | ≥ 4 |  |  |
| 1.10 | Switching Capacity | ≥ 1 Tbps |  |  |
| 1.11 | Forwarding Performance | ≥ 800 Mpps |  |  |
| 1.12 | Minimum number of supported MAC addresses | ≥ 128K |  |  |
| 2 | Support for the following protocols upon the delivery of the equipment: |  |  |  |
| 2.1 | Gigabit Ethernet (IEEE 802.3z, IEEE Std 802.3ab) | YES |  |  |
| 2.2 | 10 Gigabit Ethernet (IEEE 802.3ae) | YES |  |  |
| 2.3 | 40 Gigabit Ethernet (IEEE 802.3ba) | YES |  |  |
| 3 | Electrical & Optical Transceiver Requirements |  |  |  |
| 3.1 | Electrical Gigabit Ethernet (IEEE 802.3ab) SFP Transceivers | 12 (Per Aggregation Switch Requirement) |  |  |
| 3.2 | Optical 10 Gigabit Ethernet (IEEE 802.3ae, 0.3 km over MMF) SFP+ Transceivers | 6 (Per Aggregation Switch Requirement) |  |  |
| 3.3 | Optical 40 Gigabit Ethernet (IEEE 802.3ba, 10 km over SMF) QSFP+ Transceivers | 2 (Per Aggregation Switch Requirement) |  |  |
| 4 | Support for the following built-in capabilities upon the delivery of the equipment: |  |  |  |
| 4.1 | Support link bundling of up to eight (8) 1GB or 10 GB Ethernet ports to act as a Virtual Pipe supporting the total bandwidth of physical members. This functionality must be implemented as per ΙΕΕΕ 802.3ad | YES |  |  |
| 4.2 | All Ethernet ports must support VLAN Trunking as per IEEE 802.1Q | YES |  |  |
| 4.3 | The Ethernet ports of the proposed equipment must support the termination of double VLAN tags (Q-in-Q) as per IEEE 802.1ad | YES |  |  |
| 4.4 | All Ethernet ports must Support mechanisms for limiting broadcast and multicast traffic with the ability to define the limit allowed for broadcast and / or multicast traffic on a "per port" basis | YES |  |  |
| 4.5 | Proposed equipment must support VLAN-based, 802.1p-based, and MQC-based VLAN mapping | YES |  |  |
| 4.6 | Proposed equipment must support Generic Attribute Registration Protocol (GARP) along with Generic VLAN Registration Protocol (GVRP) to help network administrator to propagate VLAN attributes of one device throughout the entire switching network | YES |  |  |
| 4.7 | Number of supported VLANs | ≥ 4.000 |  |  |
| 4.8 | Proposed equipment must support isolation of the switch port even within the VLAN | YES |  |  |
| 4.9 | Proposed equipment must support local and remote port mirroring: • MQC Based • ACL Based | YES |  |  |
| 4.10 | Proposed equipment must support Link Layer Discovery Protocol (LLDP) as per IEEE 802.1AB | YES |  |  |
| 4.11 | Proposed equipment must support automatic detection of unidirectional physical connections | YES |  |  |
| 4.12 | Proposed equipment must support IEEE 802.1d per VLAN so that multiple instances of the Spanning Tree algorithm can coexist on a physical connection. | YES |  |  |
| 4.13 | Proposed equipment must support port configuration so that the calculation of the Spanning Tree algorithm does not take place when the port is connected to a terminal device (i.e. computer) | YES |  |  |
| 4.14 | Proposed equipment must support rapid convergence in case of STP failure as per IEEE 802.1w | YES |  |  |
| 4.15 | Proposed equipment must support L2 load balancing with the use of separate STP instance per VLAN as per IEEE 802.1s | YES |  |  |
| 4.16 | Proposed equipment must support VLAN based STP,RSTP,MSTP | YES |  |  |
| 4.17 | Proposed equipment must support Manual and LACP based link bundling as per IEEE 802.3ad | YES |  |  |
| 4.18 | Proposed equipment must support REP (Resilient Ethernet Protocol), SEP (Smart Ethernet Protection) or any equivalent ring protocol which can support less than 50ms failover time | YES |  |  |
| 4.19 | Proposed equipment must support Jumbo Frames (9000 bytes) | YES |  |  |
| 5 | L3 Capabilities |  |  |  |
| 5.1 | Proposed equipment must support static routes for IPv4 and IPv6 | YES |  |  |
| 5.2 | Proposed equipment must support dynamic routing protocols for IPv4 and IPv6 including: • RIP, RIPng • OSPF, OSPFv3 • IS-IS • BGP | YES |  |  |
| 5.3 | Proposed equipment must support IGMP v1, v2 and v3 | YES |  |  |
| 5.4 | Proposed equipment must support Multicast Routing as per PIM protocol | YES |  |  |
| 5.5 | Proposed equipment must support PIM Sparse and PIM Dense mode | YES |  |  |
| 5.6 | Proposed equipment must support ICMP and ICMP redirect | YES |  |  |
| 5.7 | Proposed equipment must support DHCP Server and DHCP Relay functionality | YES |  |  |
| 5.8 | Proposed equipment must support IPv4 & IPv6 first hop redundancy as per RFC 5798 | YES |  |  |
| 5.9 | Proposed equipment must support policy based routing | YES |  |  |
| 6 | Quality of Service |  |  |  |
| 6.1 | Proposed equipment must support traffic classification based on L3 DSCP as well as L2 CoS | YES |  |  |
| 6.2 | Proposed equipment must support queuing algorithms including SP, WRR, DRR, SP + WRR, and SP + DRR | YES |  |  |
| 6.3 | Proposed equipment must support per port priority queues | ≥ 8 |  |  |
| 6.4 | Proposed equipment must support per port priority configuration | YES |  |  |
| 6.5 | Proposed equipment must support congestion avoidance mechanisms. Elaborate on support mechanisms | YES |  |  |
| 6.6 | Proposed equipment must support per port traffic classification and marking of the packets based on: • Differentiated Services Code Point (DSCP) • IP Type of Service Field | YES |  |  |
| 6.7 | Proposed equipment must support traffic classification and marking based on Layer 3 or Layer 4 characteristics of the packets | YES |  |  |
| 6.8 | Proposed equipment must support priority policies based on Layer 3 or Layer 4 characteristics of the packets | YES |  |  |
| 7 | Availability |  |  |  |
| 7.1 | Proposed equipment must support Power Supply redundancy ( 1+1 redundancy configuration for High Availability). Must support hot swapping of the power supply modules. Number of power supply units per Aggregation Switch | ≥ 2 |  |  |
| 7.2 | Uninterrupted operation in case of single power supply failure | YES |  |  |
| 7.3 | Proposed equipment must support Field replaceable, Hot Swappable FAN module. | YES |  |  |
| 8 | Security Features |  |  |  |
| 8.1 | Proposed quipment must support TACACS and RADIUS based authentication | YES |  |  |
| 8.2 | Proposed equipment must support port access authentication as per IEEE 802.1x | YES |  |  |
| 8.3 | Proposed equipment must support IEEE 802.1x VLAN-based support for dynamic VLAN assignment per user, regardless of the connection port. | YES |  |  |
| 8.4 | Proposed equipment must support MAC address authentication, for devices that do not support IEEE 802.1x supplicant | YES |  |  |
| 8.5 | Proposed equipment must support multi domain authentication from a single physical port so that the interconnected devices (for instance: IP Telephone and Workstation) can be dynamically assigned to their respective service VLAN | YES |  |  |
| 8.6 | Proposed equipment must support Web authentication for end user devices that do not support IEEE 802.1x | YES |  |  |
| 8.7 | Proposed equipment must support SSHv2 for secure command line access | YES |  |  |
| 8.8 | Proposed equipment must support VTY line access classes | YES |  |  |
| 8.9 | Proposed equipment must support DHCP option 82 | YES |  |  |
| 8.10 | Proposed equipment must support MAC based unicast traffic filtering | YES |  |  |
| 8.11 | Proposed equipment must support MAC address filtering. This functionality must be supported both in Access Ports and Trunk Ports. | YES |  |  |
| 8.12 | Proposed equipment must support creating access lists for port-level and VLAN-level traffic control, L3 based information, as well as Layer 4 (TCP / UDP port) information. | YES |  |  |
| 8.13 | Proposed equipment must support DHCP snooping to filter out DHCP messages that have a non-legitimate source. This functionality is required to mitigate attacks targeting DHCP enabled hosts and DHCP Binding Database | YES |  |  |
| 8.14 | Proposed equipment must support functions to mitigate IP Spoofing attacks | YES |  |  |
| 8.15 | Proposed equipment must support dynamic ARP inspection in order to mitigate attacks targeting Address Resolution Protocol | YES |  |  |
| 8.16 | Proposed equipment must support Control Plane Security. Please elaborate on the functions employed | YES |  |  |
| 9 | Management Functions |  |  |  |
| 9.1 | Ethernet port for out of band Configuration & Management through a local and / or remote host | YES |  |  |
| 9.2 | Proposed equipment must support SNMP v1, v2c and SNMP v3 | YES |  |  |
| 9.3 | Proposed equipment must support configuration & management through command line interface | YES |  |  |
| 9.4 | Proposed equipment must support at least four RMON groups (statistics, history, alarms and events) as per RFC 1757 | YES |  |  |
| 9.5 | Proposed equipment must support RMON 1 and RMON 2 | YES |  |  |
| 9.6 | Proposed equipment must support IEEE 802.1ag Connectivity Fault Management or equivalent | YES |  |  |
| 9.7 | Proposed equipment must support Alarm Indication Signal (AIS) and delay measurement (DM) as per ITU-T Y.1731 | YES |  |  |
| 9.8 | Proposed equipment must support OAM discovery, errored symbol period events, errored frame events, errored frame seconds summary events, fault advertisement, and remote loopback as per IEEE 802.3ah-2004 EFM | YES |  |  |
| 9.9 | Proposed equipment must support NetFlow or equivalent with the capability of configuring flow keys | YES |  |  |
| 9.10 | Proposed equipment must support Layer 2 traceroute | YES |  |  |
| 9.11 | Proposed equipment must support consistent and accurate timing with the use of Network Time Protocol | YES |  |  |
| 9.12 | Proposed equipment must support Telnet for command line access | YES |  |  |
| 9.13 | Proposed equipment must support TFTP and FTP for file transfer | YES |  |  |
| 9.14 | Proposed equipment must support saving of the running configutation in a file | YES |  |  |
| 10 | Network Services that will be enabled in the future, without changing the hardware |  |  |  |
| 10.1 | Support for IP/MPLS including: MPLS L3VPN/VLL/VPLS | YES |  |  |
| 10.2 | Support for Service Level Agreement (SLA) measurement with at least the following functions: • ICMP Jitter • ICMP Echo • UDP jitter • UDP echo • TCP connect | YES |  |  |
| 10.3 | Software Defined Networking | YES |  |  |
| 11 | Specifications |  |  |  |
| 11.1 | Security | YES |  |  |
| 11.2 | 1. CE Marking | YES |  |  |
| 11.3 | 2. UL 60950 | YES |  |  |
| 11.4 | 3. EN 60950 | YES |  |  |
| 11.5 | 4. IEC 60950 | YES |  |  |
| 12 | Electromagnetic Emissions |  |  |  |
| 12.1 | 1. FCC 15 Class A | YES |  |  |
| 12.2 | 2. EN 55022 Class Α | YES |  |  |
| 12.3 | 3. CISPR 22 Class Α | YES |  |  |
| 12.4 | 4. EN 61000-6-1, EN 61000-3-2, EN 61000-3-3, EN 50082-1 | YES |  |  |
| 12.5 | 5. ETS 300 386 | YES |  |  |
| 13 | Warranty Services |  |  |  |
| 13.1 | 5 years with Next Business Day Break Fix Support | YES |  |  |

- K8 - Campus Aggregation

| # | Description/Specifications | Requirement | Response | Reference |
| --- | --- | --- | --- | --- |
| 1. | General Features & Specifications for the Campus Aggregation Switches located in building K8 |  |  |  |
| 1.1 | Please indicate the type, series, model and the manufacturer of the proposed equipment. |  |  |  |
| 1.2 | Number of units | 2 |  |  |
| 1.3 | The offered equipment must be up to date (the latest firmware release date ≤ 24 months from the date of submission of the Contractor's offer and no replacement / withdrawal notice). That is, it must not have ceased production or end-life. | YES |  |  |
| 1.4 |  |  |  |  |
| 1.5 | Frame suitable for fitting in to a 19" rack, 600mm depth | YES |  |  |
| 1.6 | Proposed equipment must support interchangeable port transceivers | YES |  |  |
| 1.7 | Number of built-in SFP+ Ports | ≥ 24 (Per Aggregation Switch Requirement) |  |  |
| 1.8 | Number of built-in QSFP+ Ports | ≥ 2 |  |  |
| 1.9 | One Expansion slot for additional QSFP+ ports | ≥ 4 (Per Aggregation Switch Requirement) |  |  |
| 1.10 | Switching Capacity | ≥ 1 Tbps |  |  |
| 1.11 | Forwarding Performance | ≥ 800 Mpps |  |  |
| 1.12 | Minimum number of supported MAC addresses | ≥ 128K |  |  |
| 2 | Support for the following protocols upon the delivery of the equipment: |  |  |  |
| 2.1 | Gigabit Ethernet (IEEE 802.3z, IEEE Std 802.3ab) | YES |  |  |
| 2.2 | 10 Gigabit Ethernet (IEEE 802.3ae) | YES |  |  |
| 2.3 | 40 Gigabit Ethernet (IEEE 802.3ba) | YES |  |  |
| 3 | Electrical & Optical Transceiver Requirements |  |  |  |
| 3.1 | Electrical Gigabit Ethernet (IEEE 802.3ab) SFP Transceivers | 5 (Per Aggregation Switch Requirement) |  |  |
| 3.2 | Optical 10 Gigabit Ethernet (IEEE 802.3ae, 10 km over SMF) SFP+ Transceivers | 4 (Per Aggregation Switch Requirement) |  |  |
| 3.3 | Optical 40 Gigabit Ethernet (IEEE 802.3ba, 10 km over SMF) QSFP+ Transceivers | 2 (Per Aggregation Switch Requirement) |  |  |
| 4 | Support for the following built-in capabilities upon the delivery of the equipment: |  |  |  |
| 4.1 | Support link bundling of up to eight (8) 1GB or 10 GB Ethernet ports to act as a Virtual Pipe supporting the total bandwidth of physical members. This functionality must be implemented as per ΙΕΕΕ 802.3ad | YES |  |  |
| 4.2 | All Ethernet ports must support VLAN Trunking as per IEEE 802.1Q | YES |  |  |
| 4.3 | The Ethernet ports of the proposed equipment must support the termination of double VLAN tags (Q-in-Q) as per IEEE 802.1ad | YES |  |  |
| 4.4 | All Ethernet ports must Support mechanisms for limiting broadcast and multicast traffic with the ability to define the limit allowed for broadcast and / or multicast traffic on a "per port" basis | YES |  |  |
| 4.5 | Proposed equipment must support VLAN-based, 802.1p-based, and MQC-based VLAN mapping | YES |  |  |
| 4.6 | Proposed equipment must support Generic Attribute Registration Protocol (GARP) along with Generic VLAN Registration Protocol (GVRP) to help network administrator to propagate VLAN attributes of one device throughout the entire switching network | YES |  |  |
| 4.7 | Number of supported VLANs | ≥ 4.000 |  |  |
| 4.8 | Proposed equipment must support isolation of the switch port even within the VLAN | YES |  |  |
| 4.9 | Proposed equipment must support local and remote port mirroring: • MQC Based • ACL Based | YES |  |  |
| 4.10 | Proposed equipment must support Link Layer Discovery Protocol (LLDP) as per IEEE 802.1AB | YES |  |  |
| 4.11 | Proposed equipment must support automatic detection of unidirectional physical connections | YES |  |  |
| 4.12 | Proposed equipment must support IEEE 802.1d per VLAN so that multiple instances of the Spanning Tree algorithm can coexist on a physical connection. | YES |  |  |
| 4.13 | Proposed equipment must support port configuration so that the calculation of the Spanning Tree algorithm does not take place when the port is connected to a terminal device (i.e. computer) | YES |  |  |
| 4.14 | Proposed equipment must support rapid convergence in case of STP failure as per IEEE 802.1w | YES |  |  |
| 4.15 | Proposed equipment must support L2 load balancing with the use of separate STP instance per VLAN as per IEEE 802.1s | YES |  |  |
| 4.16 | Proposed equipment must support VLAN based STP,RSTP,MSTP | YES |  |  |
| 4.17 | Proposed equipment must support Manual and LACP based link bundling as per IEEE 802.3ad | YES |  |  |
| 4.18 | Proposed equipment must support REP (Resilient Ethernet Protocol), SEP (Smart Ethernet Protection) or any equivalent ring protocol which can support less than 50ms failover time | YES |  |  |
| 4.19 | Proposed equipment must support Jumbo Frames (9000 bytes) | YES |  |  |
| 5 | L3 Capabilities |  |  |  |
| 5.1 | Proposed equipment must support static routes for IPv4 and IPv6 | YES |  |  |
| 5.2 | Proposed equipment must support dynamic routing protocols for IPv4 and IPv6 including: • RIP, RIPng • OSPF, OSPFv3 • IS-IS • BGP | YES |  |  |
| 5.3 | Proposed equipment must support IGMP v1, v2 and v3 | YES |  |  |
| 5.4 | Proposed equipment must support Multicast Routing as per PIM protocol | YES |  |  |
| 5.5 | Proposed equipment must support PIM Sparse and PIM Dense mode | YES |  |  |
| 5.6 | Proposed equipment must support ICMP and ICMP redirect | YES |  |  |
| 5.7 | Proposed equipment must support DHCP Server and DHCP Relay functionality | YES |  |  |
| 5.8 | Proposed equipment must support IPv4 & IPv6 first hop redundancy as per RFC 5798 | YES |  |  |
| 5.9 | Proposed equipment must support policy based routing | YES |  |  |
| 6 | Quality of Service |  |  |  |
| 6.1 | Proposed equipment must support traffic classification based on L3 DSCP as well as L2 CoS | YES |  |  |
| 6.2 | Proposed equipment must support queuing algorithms including SP, WRR, DRR, SP + WRR, and SP + DRR | YES |  |  |
| 6.3 | Proposed equipment must support per port priority queues | ≥ 8 |  |  |
| 6.4 | Proposed equipment must support per port priority configuration | YES |  |  |
| 6.5 | Proposed equipment must support congestion avoidance mechanisms. Elaborate on support mechanisms | YES |  |  |
| 6.6 | Proposed equipment must support per port traffic classification and marking of the packets based on: • Differentiated Services Code Point (DSCP) • IP Type of Service Field | YES |  |  |
| 6.7 | Proposed equipment must support traffic classification and marking based on Layer 3 or Layer 4 characteristics of the packets | YES |  |  |
| 6.8 | Proposed equipment must support priority policies based on Layer 3 or Layer 4 characteristics of the packets | YES |  |  |
| 7 | Availability |  |  |  |
| 7.1 | Proposed equipment must support Power Supply redundancy ( 1+1 redundancy configuration for High Availability). Must support hot swapping of the power supply modules. Number of power supply units per Aggregation Switch | ≥ 2 |  |  |
| 7.2 | Uninterrupted operation in case of single power supply failure | YES |  |  |
| 7.3 | Proposed equipment must support Field replaceable, Hot Swappable FAN module. | YES |  |  |
| 8 | Security Features |  |  |  |
| 8.1 | Proposed quipment must support TACACS and RADIUS based authentication | YES |  |  |
| 8.2 | Proposed equipment must support port access authentication as per IEEE 802.1x | YES |  |  |
| 8.3 | Proposed equipment must support IEEE 802.1x VLAN-based support for dynamic VLAN assignment per user, regardless of the connection port. | YES |  |  |
| 8.4 | Proposed equipment must support MAC address authentication, for devices that do not support IEEE 802.1x supplicant | YES |  |  |
| 8.5 | Proposed equipment must support multi domain authentication from a single physical port so that the interconnected devices (for instance: IP Telephone and Workstation) can be dynamically assigned to their respective service VLAN | YES |  |  |
| 8.6 | Proposed equipment must support Web authentication for end user devices that do not support IEEE 802.1x | YES |  |  |
| 8.7 | Proposed equipment must support SSHv2 for secure command line access | YES |  |  |
| 8.8 | Proposed equipment must support VTY line access classes | YES |  |  |
| 8.9 | Proposed equipment must support DHCP option 82 | YES |  |  |
| 8.10 | Proposed equipment must support MAC based unicast traffic filtering | YES |  |  |
| 8.11 | Proposed equipment must support MAC address filtering. This functionality must be supported both in Access Ports and Trunk Ports. | YES |  |  |
| 8.12 | Proposed equipment must support creating access lists for port-level and VLAN-level traffic control, L3 based information, as well as Layer 4 (TCP / UDP port) information. | YES |  |  |
| 8.13 | Proposed equipment must support DHCP snooping to filter out DHCP messages that have a non-legitimate source. This functionality is required to mitigate attacks targeting DHCP enabled hosts and DHCP Binding Database | YES |  |  |
| 8.14 | Proposed equipment must support functions to mitigate IP Spoofing attacks | YES |  |  |
| 8.15 | Proposed equipment must support dynamic ARP inspection in order to mitigate attacks targeting Address Resolution Protocol | YES |  |  |
| 8.16 | Proposed equipment must support Control Plane Security. Please elaborate on the functions employed | YES |  |  |
| 9 | Management Functions |  |  |  |
| 9.1 | Ethernet port for out of band Configuration & Management through a local and / or remote host | YES |  |  |
| 9.2 | Proposed equipment must support SNMP v1, v2c and SNMP v3 | YES |  |  |
| 9.3 | Proposed equipment must support configuration & management through command line interface | YES |  |  |
| 9.4 | Proposed equipment must support at least four RMON groups (statistics, history, alarms and events) as per RFC 1757 | YES |  |  |
| 9.5 | Proposed equipment must support RMON 1 and RMON 2 | YES |  |  |
| 9.6 | Proposed equipment must support IEEE 802.1ag Connectivity Fault Management or equivalent | YES |  |  |
| 9.7 | Proposed equipment must support Alarm Indication Signal (AIS) and delay measurement (DM) as per ITU-T Y.1731 | YES |  |  |
| 9.8 | Proposed equipment must support OAM discovery, errored symbol period events, errored frame events, errored frame seconds summary events, fault advertisement, and remote loopback as per IEEE 802.3ah-2004 EFM | YES |  |  |
| 9.9 | Proposed equipment must support NetFlow or equivalent with the capability of configuring flow keys | YES |  |  |
| 9.10 | Proposed equipment must support Layer 2 traceroute | YES |  |  |
| 9.11 | Proposed equipment must support consistent and accurate timing with the use of Network Time Protocol | YES |  |  |
| 9.12 | Proposed equipment must support Telnet for command line access | YES |  |  |
| 9.13 | Proposed equipment must support TFTP and FTP for file transfer | YES |  |  |
| 9.14 | Proposed equipment must support saving of the running configutation in a file | YES |  |  |
| 10 | Network Services that will be enabled in the future, without changing the hardware |  |  |  |
| 10.1 | Support for IP/MPLS including: MPLS L3VPN/VLL/VPLS | YES |  |  |
| 10.2 | Support for Service Level Agreement (SLA) measurement with at least the following functions: • ICMP Jitter • ICMP Echo • UDP jitter • UDP echo • TCP connect | YES |  |  |
| 10.3 | Software Defined Networking | YES |  |  |
| 11 | Specifications |  |  |  |
| 11.1 | Security | YES |  |  |
| 11.2 | 1. CE Marking | YES |  |  |
| 11.3 | 2. UL 60950 | YES |  |  |
| 11.4 | 3. EN 60950 | YES |  |  |
| 11.5 | 4. IEC 60950 | YES |  |  |
| 12 | Electromagnetic Emissions |  |  |  |
| 12.1 | 1. FCC 15 Class A | YES |  |  |
| 12.2 | 2. EN 55022 Class Α | YES |  |  |
| 12.3 | 3. CISPR 22 Class Α | YES |  |  |
| 12.4 | 4. EN 61000-6-1, EN 61000-3-2, EN 61000-3-3, EN 50082-1 | YES |  |  |
| 12.5 | 5. ETS 300 386 | YES |  |  |
| 13 | Warranty Services |  |  |  |
| 13.1 | 5 years with Next Business Day Break Fix Support | YES |  |  |

- K21 - Campus Aggregation

| # | Description/Specifications | Requirement | Response | Reference |
| --- | --- | --- | --- | --- |
| 1. | General Features & Specifications for the Campus Aggregation Switches located in building K21 |  |  |  |
| 1.1 | Please indicate the type, series, model and the manufacturer of the proposed equipment. |  |  |  |
| 1.2 | Number of units | 2 |  |  |
| 1.3 | The offered equipment must be up to date (the latest firmware release date ≤ 24 months from the date of submission of the Contractor's offer and no replacement / withdrawal notice). That is, it must not have ceased production or end-life. | YES |  |  |
| 1.4 |  |  |  |  |
| 1.5 | Frame suitable for fitting in to a 19" rack, 600mm depth | YES |  |  |
| 1.6 | Proposed equipment must support interchangeable port transceivers | YES |  |  |
| 1.7 | Number of built-in SFP+ Ports | ≥ 24 (Per Aggregation Switch Requirement) |  |  |
| 1.8 | Number of built-in QSFP+ Ports | ≥ 2 |  |  |
| 1.9 | One Expansion slot for additional QSFP+ ports | ≥ 4 (Per Aggregation Switch Requirement) |  |  |
| 1.10 | Switching Capacity | ≥ 1 Tbps |  |  |
| 1.11 | Forwarding Performance | ≥ 800 Mpps |  |  |
| 1.12 | Minimum number of supported MAC addresses | ≥ 128K |  |  |
| 2 | Support for the following protocols upon the delivery of the equipment: |  |  |  |
| 2.1 | Gigabit Ethernet (IEEE 802.3z, IEEE Std 802.3ab) | YES |  |  |
| 2.2 | 10 Gigabit Ethernet (IEEE 802.3ae) | YES |  |  |
| 2.3 | 40 Gigabit Ethernet (IEEE 802.3ba) | YES |  |  |
| 3 | Electrical & Optical Transceiver Requirements |  |  |  |
| 3.1 | Electrical Gigabit Ethernet (IEEE 802.3ab) SFP Transceivers | 8 (Per Aggregation Switch Requirement) |  |  |
| 3.2 | Optical 10 Gigabit Ethernet (IEEE 802.3ae, 10 km over SMF) SFP+ Transceivers | 6 (Per Aggregation Switch Requirement) |  |  |
| 3.3 | Optical 10 Gigabit Ethernet (IEEE 802.3ae, 0.3 km over MMF) SFP+ Transceivers | 9 (Per Aggregation Switch Requirement) |  |  |
| 3.4 | Optical 40 Gigabit Ethernet (IEEE 802.3ba, 10 km over SMF) QSFP+ Transceivers | 2 (Per Aggregation Switch Requirement) |  |  |
| 4 | Support for the following built-in capabilities upon the delivery of the equipment: |  |  |  |
| 4.1 | Support link bundling of up to eight (8) 1GB or 10 GB Ethernet ports to act as a Virtual Pipe supporting the total bandwidth of physical members. This functionality must be implemented as per ΙΕΕΕ 802.3ad | YES |  |  |
| 4.2 | All Ethernet ports must support VLAN Trunking as per IEEE 802.1Q | YES |  |  |
| 4.3 | The Ethernet ports of the proposed equipment must support the termination of double VLAN tags (Q-in-Q) as per IEEE 802.1ad | YES |  |  |
| 4.4 | All Ethernet ports must Support mechanisms for limiting broadcast and multicast traffic with the ability to define the limit allowed for broadcast and / or multicast traffic on a "per port" basis | YES |  |  |
| 4.5 | Proposed equipment must support VLAN-based, 802.1p-based, and MQC-based VLAN mapping | YES |  |  |
| 4.6 | Proposed equipment must support Generic Attribute Registration Protocol (GARP) along with Generic VLAN Registration Protocol (GVRP) to help network administrator to propagate VLAN attributes of one device throughout the entire switching network | YES |  |  |
| 4.7 | Number of supported VLANs | ≥ 4.000 |  |  |
| 4.8 | Proposed equipment must support isolation of the switch port even within the VLAN | YES |  |  |
| 4.9 | Proposed equipment must support local and remote port mirroring: • MQC Based • ACL Based | YES |  |  |
| 4.10 | Proposed equipment must support Link Layer Discovery Protocol (LLDP) as per IEEE 802.1AB | YES |  |  |
| 4.11 | Proposed equipment must support automatic detection of unidirectional physical connections | YES |  |  |
| 4.12 | Proposed equipment must support IEEE 802.1d per VLAN so that multiple instances of the Spanning Tree algorithm can coexist on a physical connection. | YES |  |  |
| 4.13 | Proposed equipment must support port configuration so that the calculation of the Spanning Tree algorithm does not take place when the port is connected to a terminal device (i.e. computer) | YES |  |  |
| 4.14 | Proposed equipment must support rapid convergence in case of STP failure as per IEEE 802.1w | YES |  |  |
| 4.15 | Proposed equipment must support L2 load balancing with the use of separate STP instance per VLAN as per IEEE 802.1s | YES |  |  |
| 4.16 | Proposed equipment must support VLAN based STP,RSTP,MSTP | YES |  |  |
| 4.17 | Proposed equipment must support Manual and LACP based link bundling as per IEEE 802.3ad | YES |  |  |
| 4.18 | Proposed equipment must support REP (Resilient Ethernet Protocol), SEP (Smart Ethernet Protection) or any equivalent ring protocol which can support less than 50ms failover time | YES |  |  |
| 4.19 | Proposed equipment must support Jumbo Frames (9000 bytes) | YES |  |  |
| 5 | L3 Capabilities |  |  |  |
| 5.1 | Proposed equipment must support static routes for IPv4 and IPv6 | YES |  |  |
| 5.2 | Proposed equipment must support dynamic routing protocols for IPv4 and IPv6 including: • RIP, RIPng • OSPF, OSPFv3 • IS-IS • BGP | YES |  |  |
| 5.3 | Proposed equipment must support IGMP v1, v2 and v3 | YES |  |  |
| 5.4 | Proposed equipment must support Multicast Routing as per PIM protocol | YES |  |  |
| 5.5 | Proposed equipment must support PIM Sparse and PIM Dense mode | YES |  |  |
| 5.6 | Proposed equipment must support ICMP and ICMP redirect | YES |  |  |
| 5.7 | Proposed equipment must support DHCP Server and DHCP Relay functionality | YES |  |  |
| 5.8 | Proposed equipment must support IPv4 & IPv6 first hop redundancy as per RFC 5798 | YES |  |  |
| 5.9 | Proposed equipment must support policy based routing | YES |  |  |
| 6 | Quality of Service |  |  |  |
| 6.1 | Proposed equipment must support traffic classification based on L3 DSCP as well as L2 CoS | YES |  |  |
| 6.2 | Proposed equipment must support queuing algorithms including SP, WRR, DRR, SP + WRR, and SP + DRR | YES |  |  |
| 6.3 | Proposed equipment must support per port priority queues | ≥ 8 |  |  |
| 6.4 | Proposed equipment must support per port priority configuration | YES |  |  |
| 6.5 | Proposed equipment must support congestion avoidance mechanisms. Elaborate on support mechanisms | YES |  |  |
| 6.6 | Proposed equipment must support per port traffic classification and marking of the packets based on: • Differentiated Services Code Point (DSCP) • IP Type of Service Field | YES |  |  |
| 6.7 | Proposed equipment must support traffic classification and marking based on Layer 3 or Layer 4 characteristics of the packets | YES |  |  |
| 6.8 | Proposed equipment must support priority policies based on Layer 3 or Layer 4 characteristics of the packets | YES |  |  |
| 7 | Availability |  |  |  |
| 7.1 | Proposed equipment must support Power Supply redundancy ( 1+1 redundancy configuration for High Availability). Must support hot swapping of the power supply modules. Number of power supply units per Aggregation Switch | ≥ 2 |  |  |
| 7.2 | Uninterrupted operation in case of single power supply failure | YES |  |  |
| 7.3 | Proposed equipment must support Field replaceable, Hot Swappable FAN module. | YES |  |  |
| 8 | Security Features |  |  |  |
| 8.1 | Proposed quipment must support TACACS and RADIUS based authentication | YES |  |  |
| 8.2 | Proposed equipment must support port access authentication as per IEEE 802.1x | YES |  |  |
| 8.3 | Proposed equipment must support IEEE 802.1x VLAN-based support for dynamic VLAN assignment per user, regardless of the connection port. | YES |  |  |
| 8.4 | Proposed equipment must support MAC address authentication, for devices that do not support IEEE 802.1x supplicant | YES |  |  |
| 8.5 | Proposed equipment must support multi domain authentication from a single physical port so that the interconnected devices (for instance: IP Telephone and Workstation) can be dynamically assigned to their respective service VLAN | YES |  |  |
| 8.6 | Proposed equipment must support Web authentication for end user devices that do not support IEEE 802.1x | YES |  |  |
| 8.7 | Proposed equipment must support SSHv2 for secure command line access | YES |  |  |
| 8.8 | Proposed equipment must support VTY line access classes | YES |  |  |
| 8.9 | Proposed equipment must support DHCP option 82 | YES |  |  |
| 8.10 | Proposed equipment must support MAC based unicast traffic filtering | YES |  |  |
| 8.11 | Proposed equipment must support MAC address filtering. This functionality must be supported both in Access Ports and Trunk Ports. | YES |  |  |
| 8.12 | Proposed equipment must support creating access lists for port-level and VLAN-level traffic control, L3 based information, as well as Layer 4 (TCP / UDP port) information. | YES |  |  |
| 8.13 | Proposed equipment must support DHCP snooping to filter out DHCP messages that have a non-legitimate source. This functionality is required to mitigate attacks targeting DHCP enabled hosts and DHCP Binding Database | YES |  |  |
| 8.14 | Proposed equipment must support functions to mitigate IP Spoofing attacks | YES |  |  |
| 8.15 | Proposed equipment must support dynamic ARP inspection in order to mitigate attacks targeting Address Resolution Protocol | YES |  |  |
| 8.16 | Proposed equipment must support Control Plane Security. Please elaborate on the functions employed | YES |  |  |
| 9 | Management Functions |  |  |  |
| 9.1 | Ethernet port for out of band Configuration & Management through a local and / or remote host | YES |  |  |
| 9.2 | Proposed equipment must support SNMP v1, v2c and SNMP v3 | YES |  |  |
| 9.3 | Proposed equipment must support configuration & management through command line interface | YES |  |  |
| 9.4 | Proposed equipment must support at least four RMON groups (statistics, history, alarms and events) as per RFC 1757 | YES |  |  |
| 9.5 | Proposed equipment must support RMON 1 and RMON 2 | YES |  |  |
| 9.6 | Proposed equipment must support IEEE 802.1ag Connectivity Fault Management or equivalent | YES |  |  |
| 9.7 | Proposed equipment must support Alarm Indication Signal (AIS) and delay measurement (DM) as per ITU-T Y.1731 | YES |  |  |
| 9.8 | Proposed equipment must support OAM discovery, errored symbol period events, errored frame events, errored frame seconds summary events, fault advertisement, and remote loopback as per IEEE 802.3ah-2004 EFM | YES |  |  |
| 9.9 | Proposed equipment must support NetFlow or equivalent with the capability of configuring flow keys | YES |  |  |
| 9.10 | Proposed equipment must support Layer 2 traceroute | YES |  |  |
| 9.11 | Proposed equipment must support consistent and accurate timing with the use of Network Time Protocol | YES |  |  |
| 9.12 | Proposed equipment must support Telnet for command line access | YES |  |  |
| 9.13 | Proposed equipment must support TFTP and FTP for file transfer | YES |  |  |
| 9.14 | Proposed equipment must support saving of the running configutation in a file | YES |  |  |
| 10 | Network Services that will be enabled in the future, without changing the hardware |  |  |  |
| 10.1 | Support for IP/MPLS including: MPLS L3VPN/VLL/VPLS | YES |  |  |
| 10.2 | Support for Service Level Agreement (SLA) measurement with at least the following functions: • ICMP Jitter • ICMP Echo • UDP jitter • UDP echo • TCP connect | YES |  |  |
| 10.3 | Software Defined Networking | YES |  |  |
| 11 | Specifications |  |  |  |
| 11.1 | Security | YES |  |  |
| 11.2 | 1. CE Marking | YES |  |  |
| 11.3 | 2. UL 60950 | YES |  |  |
| 11.4 | 3. EN 60950 | YES |  |  |
| 11.5 | 4. IEC 60950 | YES |  |  |
| 12 | Electromagnetic Emissions |  |  |  |
| 12.1 | 1. FCC 15 Class A | YES |  |  |
| 12.2 | 2. EN 55022 Class Α | YES |  |  |
| 12.3 | 3. CISPR 22 Class Α | YES |  |  |
| 12.4 | 4. EN 61000-6-1, EN 61000-3-2, EN 61000-3-3, EN 50082-1 | YES |  |  |
| 12.5 | 5. ETS 300 386 | YES |  |  |
| 13 | Warranty Services |  |  |  |
| 13.1 | 5 years with Next Business Day Break Fix Support | YES |  |  |

- Type A-A1 - Access Switches

| # | Description/Specifications | Requirement | Response | Reference |
| --- | --- | --- | --- | --- |
| 1. | General Features & Specifications for Type A & A1 Access Switches |  |  |  |
| 1.1 | Please indicate the type, series, model and the manufacturer of the proposed equipment. |  |  |  |
| 1.2 | Number of units | 23 |  |  |
| 1.3 | The offered equipment must be up to date (the latest firmware release date ≤ 24 months from the date of submission of the Contractor's offer and no replacement / withdrawal notice). That is, it must not have ceased production or end-life. | YES |  |  |
| 1.4 |  |  |  |  |
| 1.5 | Frame suitable for fitting in to a 19" rack, 600mm depth | YES |  |  |
| 1.6 | Proposed equipment must support interchangeable port transceivers | YES |  |  |
| 1.7 | Number of built-in Electrical Gigabit Ethernet (IEEE 802.3z) ports | ≥ 24 (Per Type A/A1 Access Switch Requirement) |  |  |
| 1.8 | Number of built-in SFP+ Ports | ≥ 4 |  |  |
| 1.9 | Switching Capacity | ≥ 300 Gbps |  |  |
| 1.10 | Forwarding Performance | ≥ 40 Mpps |  |  |
| 1.11 | Minimum number of supported MAC addresses | ≥ 12K |  |  |
| 2 | Support for the following protocols upon the delivery of the equipment: |  |  |  |
| 2.1 | Gigabit Ethernet (IEEE 802.3z, IEEE Std 802.3ab) | YES |  |  |
| 2.2 | 10 Gigabit Ethernet (IEEE 802.3ae) | YES |  |  |
| 3 | Optical Transceiver Requirements |  |  |  |
| 3.1 | Optical 10 Gigabit Ethernet (IEEE 802.3ae, 0.3 km over MMF) SFP+ Transceivers | 28 (Total number of required optical transceivers) |  |  |
| 3.2 | Optical 10 Gigabit Ethernet (IEEE 802.3ae, 10 km over SMF) SFP+ Transceivers | 36 (Total number of required optical transceivers) |  |  |
| 4 | Support for the following L2 functions upon the delivery of the equipment: |  |  |  |
| 4.1 | Support link bundling of up to eight (8) 1GB or 10 GB Ethernet ports to act as a Virtual Pipe supporting the total bandwidth of physical members. This functionality must be implemented as per ΙΕΕΕ 802.3ad | YES |  |  |
| 4.2 | All Ethernet ports must support VLAN Trunking as per IEEE 802.1Q | YES |  |  |
| 4.3 | The Ethernet ports of the proposed equipment must support the termination of double VLAN tags (Q-in-Q) as per IEEE 802.1ad | YES |  |  |
| 4.4 | All Ethernet ports must Support mechanisms for limiting broadcast and multicast traffic with the ability to define the limit allowed for broadcast and / or multicast traffic on a "per port" basis | YES |  |  |
| 4.5 | Proposed equipment must support VLAN-based, 802.1p-based, and MQC-based VLAN mapping | YES |  |  |
| 4.6 | Proposed equipment must support Generic Attribute Registration Protocol (GARP) along with Generic VLAN Registration Protocol (GVRP) to help network administrator to propagate VLAN attributes of one device throughout the entire switching network | YES |  |  |
| 4.7 | Number of supported VLANs | ≥ 4.000 |  |  |
| 4.8 | Proposed equipment must support isolation of the switch port even within the VLAN | YES |  |  |
| 4.9 | Proposed equipment must support local and remote port mirroring: • MQC Based • ACL Based | YES |  |  |
| 4.10 | Proposed equipment must support Link Layer Discovery Protocol (LLDP) as per IEEE 802.1AB | YES |  |  |
| 4.11 | Proposed equipment must support IEEE 802.3af and IEEE 802.3at to source power to devices supporting remote Powering Over Ethernet cabling | YES |  |  |
| 4.12 | Proposed equipment must support automatic detection of unidirectional physical connections | YES |  |  |
| 4.13 | Proposed equipment must support IEEE 802.1d per VLAN so that multiple instances of the Spanning Tree algorithm can coexist on a physical connection. | YES |  |  |
| 4.14 | Proposed equipment must support port configuration so that the calculation of the Spanning Tree algorithm does not take place when the port is connected to a terminal device (i.e. computer) | YES |  |  |
| 4.15 | Proposed equipment must support rapid convergence in case of STP failure as per IEEE 802.1w | YES |  |  |
| 4.16 | Proposed equipment must support L2 load balancing with the use of separate STP instance per VLAN as per IEEE 802.1s | YES |  |  |
| 4.17 | Proposed equipment must support VLAN based STP,RSTP,MSTP | YES |  |  |
| 4.18 | Proposed equipment must support Manual and LACP based link bundling as per IEEE 802.3ad | YES |  |  |
| 4.19 | Proposed equipment must support REP (Resilient Ethernet Protocol), SEP (Smart Ethernet Protection), G.8032 or any equivalent ring protocol which can support less than 50ms failover time | YES |  |  |
| 4.20 | Proposed equipment must support Jumbo Frames (9000 bytes) | YES |  |  |
| 5 | L3 Capabilities |  |  |  |
| 5.1 | Proposed equipment must support static routes for IPv4 and IPv6 | YES |  |  |
| 5.2 | Proposed equipment must support dynamic routing protocols for IPv4 and IPv6 including: • RIP, RIPng • OSPF, OSPFv3 • IS-IS | YES |  |  |
| 5.3 | Proposed equipment must support IGMP v1, v2 and v3 | YES |  |  |
| 5.4 | Proposed equipment must support Multicast Routing as per PIM protocol | YES |  |  |
| 5.5 | Proposed equipment must support PIM Sparse and PIM Dense mode | YES |  |  |
| 5.6 | Proposed equipment must support ICMP and ICMP redirect | YES |  |  |
| 5.7 | Proposed equipment must support DHCP Server and DHCP Relay functionality | YES |  |  |
| 5.8 | Proposed equipment must support IPv4 & IPv6 first hop redundancy as per RFC 5798 | YES |  |  |
| 5.9 | Proposed equipment must support policy based routing | YES |  |  |
| 6 | Quality of Service |  |  |  |
| 6.1 | Proposed equipment must support traffic classification based on L3 DSCP as well as L2 CoS | YES |  |  |
| 6.2 | Proposed equipment must support Strict Priority Queuing or equivalent | YES |  |  |
| 6.3 | Proposed equipment must support per port priority queues | ≥ 8 |  |  |
| 6.4 | Proposed equipment must support per port priority configuration | YES |  |  |
| 6.5 | Proposed equipment must support congestion avoidance mechanisms. Elaborate on support mechanisms | YES |  |  |
| 6.6 | Proposed equipment must support per port traffic classification and marking of the packets based on: • Differentiated Services Code Point (DSCP) • IP Type of Service Field | YES |  |  |
| 6.7 | Proposed equipment must support traffic classification and marking based on Layer 3 or Layer 4 characteristics of the packets | YES |  |  |
| 6.8 | Proposed equipment must support priority policies based on Layer 3 or Layer 4 characteristics of the packets | YES |  |  |
| 7 | Availability |  |  |  |
| 7.1 | Proposed equipment must support Power Supply redundancy ( 1+1 redundancy configuration for High Availability). Must support hot swapping of the power supply modules. Number of power supply units per Access Switch | ≥ 2 |  |  |
| 7.2 | Uninterrupted operation in case of single power supply failure assuming that all connected PoE powered devices are Class 3 as per IEEE 802.3af/IEEE 802.3at | YES |  |  |
| 7.3 | Proposed equipment must support Field replaceable, Hot Swappable FAN module. | YES |  |  |
| 8 | Security Features |  |  |  |
| 8.1 | Proposed quipment must support TACACS and RADIUS based authentication | YES |  |  |
| 8.2 | Proposed equipment must support port access authentication as per IEEE 802.1x | YES |  |  |
| 8.3 | Proposed equipment must support IEEE 802.1x VLAN-based support for dynamic VLAN assignment per user, regardless of the connection port. | YES |  |  |
| 8.4 | Proposed equipment must support MAC address authentication, for devices that do not support IEEE 802.1x supplicant | YES |  |  |
| 8.5 | Proposed equipment must support multi domain authentication from a single physical port so that the interconnected devices (for instance: IP Telephone and Workstation) can be dynamically assigned to their respective service VLAN | YES |  |  |
| 8.6 | Proposed equipment must support Web authentication for end user devices that do not support IEEE 802.1x | YES |  |  |
| 8.7 | Proposed equipment must support SSHv2 for secure command line access | YES |  |  |
| 8.8 | Proposed equipment must support VTY line access classes | YES |  |  |
| 8.9 | Proposed equipment must support DHCP option 82 | YES |  |  |
| 8.10 | Proposed equipment must support MAC based unicast traffic filtering | YES |  |  |
| 8.11 | Proposed equipment must support MAC address filtering. This functionality must be supported both in Access Ports and Trunk Ports. | YES |  |  |
| 8.12 | Proposed equipment must support creating access lists for port-level and VLAN-level traffic control, L3 based information, as well as Layer 4 (TCP / UDP port) information. | YES |  |  |
| 8.13 | Proposed equipment must support DHCP snooping to filter out DHCP messages that have a non-legitimate source. This functionality is required to mitigate attacks targeting DHCP enabled hosts and DHCP Binding Database | YES |  |  |
| 8.14 | Proposed equipment must support functions to mitigate IP Spoofing attacks | YES |  |  |
| 8.15 | Proposed equipment must support dynamic ARP inspection in order to mitigate attacks targeting Address Resolution Protocol | YES |  |  |
| 8.16 | Proposed equipment must support Control Plane Security. Please elaborate on the functions employed | YES |  |  |
| 9 | Management Functions |  |  |  |
| 9.1 | Ethernet port for out of band Configuration & Management through a local and / or remote host | YES |  |  |
| 9.2 | Proposed equipment must support SNMP v1, v2c and SNMP v3 | YES |  |  |
| 9.3 | Proposed equipment must support configuration & management through command line interface | YES |  |  |
| 9.4 | Proposed equipment must support at least four RMON groups (statistics, history, alarms and events) as per RFC 1757 | YES |  |  |
| 9.5 | Proposed equipment must support RMON 1 and RMON 2 | YES |  |  |
| 9.6 | Proposed equipment must support IEEE 802.1ag Connectivity Fault Management or equivalent | YES |  |  |
| 9.7 | Proposed equipment must support Alarm Indication Signal (AIS) and delay measurement (DM) as per ITU-T Y.1731 | YES |  |  |
| 9.8 | Proposed equipment must support OAM discovery, errored symbol period events, errored frame events, errored frame seconds summary events, fault advertisement, and remote loopback as per IEEE 802.3ah-2004 EFM | YES |  |  |
| 9.9 | Proposed equipment must support NetFlow or equivalent with the capability of configuring flow keys | YES |  |  |
| 9.10 | Proposed equipment must support Layer 2 traceroute | YES |  |  |
| 9.11 | Proposed equipment must support consistent and accurate timing with the use of Network Time Protocol | YES |  |  |
| 9.12 | Proposed equipment must support Telnet for command line access | YES |  |  |
| 9.13 | Proposed equipment must support TFTP and FTP for file transfer | YES |  |  |
| 9.14 | Proposed equipment must support saving of the running configutation in a file | YES |  |  |
| 10 | Network Services that will be enabled in the future, without changing the hardware |  |  |  |
| 10.1 | Support for Service Level Agreement (SLA) measurement with at least the following functions: • ICMP Jitter • ICMP Echo • UDP jitter • UDP echo • TCP connect | YES |  |  |
| 10.2 | Software Defined Networking | YES |  |  |
| 11 | Specifications |  |  |  |
| 11.1 | Security | YES |  |  |
| 11.2 | 1. CE Marking | YES |  |  |
| 11.3 | 2. UL 60950 | YES |  |  |
| 11.4 | 3. EN 60950 | YES |  |  |
| 11.5 | 4. IEC 60950 | YES |  |  |
| 12 | Electromagnetic Emissions |  |  |  |
| 12.1 | 1. FCC 15 Class A | YES |  |  |
| 12.2 | 2. EN 55022 Class Α | YES |  |  |
| 12.3 | 3. CISPR 22 Class Α | YES |  |  |
| 12.4 | 4. EN 61000-6-1, EN 61000-3-2, EN 61000-3-3, EN 50082-1 | YES |  |  |
| 12.5 | 5. ETS 300 386 | YES |  |  |
| 13 | Warranty Services |  |  |  |
| 13.1 | 5 years with Next Business Day Break Fix Support | YES |  |  |

- Type B - Access Switches

| # | Description/Specifications | Requirement | Response | Reference |
| --- | --- | --- | --- | --- |
| 1. | General Features & Specifications for Type B - Access Switches |  |  |  |
| 1.1 | Please indicate the type, series, model and the manufacturer of the proposed equipment. |  |  |  |
| 1.2 | Number of units | 12 |  |  |
| 1.3 | The offered equipment must be up to date (the latest firmware release date ≤ 24 months from the date of submission of the Contractor's offer and no replacement / withdrawal notice). That is, it must not have ceased production or end-life. | YES |  |  |
| 1.4 |  |  |  |  |
| 1.5 | Frame suitable for fitting in to a 19" rack, 600mm depth | YES |  |  |
| 1.6 | Proposed equipment must support interchangeable port transceivers | YES |  |  |
| 1.7 | Number of built-in Electrical Gigabit Ethernet (IEEE 802.3z) ports | ≥ 48 (Per Type B Access Switch Requirement) |  |  |
| 1.8 | Number of built-in SFP+ Ports | ≥ 4 |  |  |
| 1.9 | Switching Capacity | ≥ 300 Gbps |  |  |
| 1.10 | Forwarding Performance | ≥ 40 Mpps |  |  |
| 1.11 | Minimum number of supported MAC addresses | ≥ 12K |  |  |
| 2 | Support for the following protocols upon the delivery of the equipment: |  |  |  |
| 2.1 | Gigabit Ethernet (IEEE 802.3z, IEEE Std 802.3ab) | YES |  |  |
| 2.2 | 10 Gigabit Ethernet (IEEE 802.3ae) | YES |  |  |
| 3 | Optical Transceiver Requirements |  |  |  |
| 3.1 | Optical 10 Gigabit Ethernet (IEEE 802.3ae, 0.3 km over MMF) SFP+ Transceivers | 24 (Total number of required optical transceivers) |  |  |
| 4 | Support for the following L2 functions upon the delivery of the equipment: |  |  |  |
| 4.1 | Support link bundling of up to eight (8) 1GB or 10 GB Ethernet ports to act as a Virtual Pipe supporting the total bandwidth of physical members. This functionality must be implemented as per ΙΕΕΕ 802.3ad | YES |  |  |
| 4.2 | All Ethernet ports must support VLAN Trunking as per IEEE 802.1Q | YES |  |  |
| 4.3 | The Ethernet ports of the proposed equipment must support the termination of double VLAN tags (Q-in-Q) as per IEEE 802.1ad | YES |  |  |
| 4.4 | All Ethernet ports must Support mechanisms for limiting broadcast and multicast traffic with the ability to define the limit allowed for broadcast and / or multicast traffic on a "per port" basis | YES |  |  |
| 4.5 | Proposed equipment must support VLAN-based, 802.1p-based, and MQC-based VLAN mapping | YES |  |  |
| 4.6 | Proposed equipment must support Generic Attribute Registration Protocol (GARP) along with Generic VLAN Registration Protocol (GVRP) to help network administrator to propagate VLAN attributes of one device throughout the entire switching network | YES |  |  |
| 4.7 | Number of supported VLANs | ≥ 4.000 |  |  |
| 4.8 | Proposed equipment must support isolation of the switch port even within the VLAN | YES |  |  |
| 4.9 | Proposed equipment must support local and remote port mirroring: • MQC Based • ACL Based | YES |  |  |
| 4.10 | Proposed equipment must support Link Layer Discovery Protocol (LLDP) as per IEEE 802.1AB | YES |  |  |
| 4.11 | Proposed equipment must support IEEE 802.3af and IEEE 802.3at to source power to devices supporting remote Powering Over Ethernet cabling | YES |  |  |
| 4.12 | Proposed equipment must support automatic detection of unidirectional physical connections | YES |  |  |
| 4.13 | Proposed equipment must support IEEE 802.1d per VLAN so that multiple instances of the Spanning Tree algorithm can coexist on a physical connection. | YES |  |  |
| 4.14 | Proposed equipment must support port configuration so that the calculation of the Spanning Tree algorithm does not take place when the port is connected to a terminal device (i.e. computer) | YES |  |  |
| 4.15 | Proposed equipment must support rapid convergence in case of STP failure as per IEEE 802.1w | YES |  |  |
| 4.16 | Proposed equipment must support L2 load balancing with the use of separate STP instance per VLAN as per IEEE 802.1s | YES |  |  |
| 4.17 | Proposed equipment must support VLAN based STP,RSTP,MSTP | YES |  |  |
| 4.18 | Proposed equipment must support Manual and LACP based link bundling as per IEEE 802.3ad | YES |  |  |
| 4.19 | Proposed equipment must support REP (Resilient Ethernet Protocol), SEP (Smart Ethernet Protection), G.8032 or any equivalent ring protocol which can support less than 50ms failover time | YES |  |  |
| 4.20 | Proposed equipment must support Jumbo Frames (9000 bytes) | YES |  |  |
| 5 | L3 Capabilities |  |  |  |
| 5.1 | Proposed equipment must support static routes for IPv4 and IPv6 | YES |  |  |
| 5.2 | Proposed equipment must support dynamic routing protocols for IPv4 and IPv6 including: • RIP, RIPng • OSPF, OSPFv3 • IS-IS | YES |  |  |
| 5.3 | Proposed equipment must support IGMP v1, v2 and v3 | YES |  |  |
| 5.4 | Proposed equipment must support Multicast Routing as per PIM protocol | YES |  |  |
| 5.5 | Proposed equipment must support PIM Sparse and PIM Dense mode | YES |  |  |
| 5.6 | Proposed equipment must support ICMP and ICMP redirect | YES |  |  |
| 5.7 | Proposed equipment must support DHCP Server and DHCP Relay functionality | YES |  |  |
| 5.8 | Proposed equipment must support IPv4 & IPv6 first hop redundancy as per RFC 5798 | YES |  |  |
| 5.9 | Proposed equipment must support policy based routing | YES |  |  |
| 6 | Quality of Service |  |  |  |
| 6.1 | Proposed equipment must support traffic classification based on L3 DSCP as well as L2 CoS | YES |  |  |
| 6.2 | Proposed equipment must support Strict Priority Queuing or equivalent | YES |  |  |
| 6.3 | Proposed equipment must support per port priority queues | ≥ 8 |  |  |
| 6.4 | Proposed equipment must support per port priority configuration | YES |  |  |
| 6.5 | Proposed equipment must support congestion avoidance mechanisms. Elaborate on support mechanisms | YES |  |  |
| 6.6 | Proposed equipment must support per port traffic classification and marking of the packets based on: • Differentiated Services Code Point (DSCP) • IP Type of Service Field | YES |  |  |
| 6.7 | Proposed equipment must support traffic classification and marking based on Layer 3 or Layer 4 characteristics of the packets | YES |  |  |
| 6.8 | Proposed equipment must support priority policies based on Layer 3 or Layer 4 characteristics of the packets | YES |  |  |
| 7 | Availability |  |  |  |
| 7.1 | Proposed equipment must support Power Supply redundancy ( 1+1 redundancy configuration for High Availability). Must support hot swapping of the power supply modules. Number of power supply units per Access Switch | ≥ 2 |  |  |
| 7.2 | Uninterrupted operation in case of single power supply failure assuming that all connected PoE powered devices are Class 3 as per IEEE 802.3af/IEEE 802.3at | YES |  |  |
| 7.3 | Proposed equipment must support Field replaceable, Hot Swappable FAN module. | YES |  |  |
| 8 | Security Features |  |  |  |
| 8.1 | Proposed quipment must support TACACS and RADIUS based authentication | YES |  |  |
| 8.2 | Proposed equipment must support port access authentication as per IEEE 802.1x | YES |  |  |
| 8.3 | Proposed equipment must support IEEE 802.1x VLAN-based support for dynamic VLAN assignment per user, regardless of the connection port. | YES |  |  |
| 8.4 | Proposed equipment must support MAC address authentication, for devices that do not support IEEE 802.1x supplicant | YES |  |  |
| 8.5 | Proposed equipment must support multi domain authentication from a single physical port so that the interconnected devices (for instance: IP Telephone and Workstation) can be dynamically assigned to their respective service VLAN | YES |  |  |
| 8.6 | Proposed equipment must support Web authentication for end user devices that do not support IEEE 802.1x | YES |  |  |
| 8.7 | Proposed equipment must support SSHv2 for secure command line access | YES |  |  |
| 8.8 | Proposed equipment must support VTY line access classes | YES |  |  |
| 8.9 | Proposed equipment must support DHCP option 82 | YES |  |  |
| 8.10 | Proposed equipment must support MAC based unicast traffic filtering | YES |  |  |
| 8.11 | Proposed equipment must support MAC address filtering. This functionality must be supported both in Access Ports and Trunk Ports. | YES |  |  |
| 8.12 | Proposed equipment must support creating access lists for port-level and VLAN-level traffic control, L3 based information, as well as Layer 4 (TCP / UDP port) information. | YES |  |  |
| 8.13 | Proposed equipment must support DHCP snooping to filter out DHCP messages that have a non-legitimate source. This functionality is required to mitigate attacks targeting DHCP enabled hosts and DHCP Binding Database | YES |  |  |
| 8.14 | Proposed equipment must support functions to mitigate IP Spoofing attacks | YES |  |  |
| 8.15 | Proposed equipment must support dynamic ARP inspection in order to mitigate attacks targeting Address Resolution Protocol | YES |  |  |
| 8.16 | Proposed equipment must support Control Plane Security. Please elaborate on the functions employed | YES |  |  |
| 9 | Management Functions |  |  |  |
| 9.1 | Ethernet port for out of band Configuration & Management through a local and / or remote host | YES |  |  |
| 9.2 | Proposed equipment must support SNMP v1, v2c and SNMP v3 | YES |  |  |
| 9.3 | Proposed equipment must support configuration & management through command line interface | YES |  |  |
| 9.4 | Proposed equipment must support at least four RMON groups (statistics, history, alarms and events) as per RFC 1757 | YES |  |  |
| 9.5 | Proposed equipment must support RMON 1 and RMON 2 | YES |  |  |
| 9.6 | Proposed equipment must support IEEE 802.1ag Connectivity Fault Management or equivalent | YES |  |  |
| 9.7 | Proposed equipment must support Alarm Indication Signal (AIS) and delay measurement (DM) as per ITU-T Y.1731 | YES |  |  |
| 9.8 | Proposed equipment must support OAM discovery, errored symbol period events, errored frame events, errored frame seconds summary events, fault advertisement, and remote loopback as per IEEE 802.3ah-2004 EFM | YES |  |  |
| 9.9 | Proposed equipment must support NetFlow or equivalent with the capability of configuring flow keys | YES |  |  |
| 9.10 | Proposed equipment must support Layer 2 traceroute | YES |  |  |
| 9.11 | Proposed equipment must support consistent and accurate timing with the use of Network Time Protocol | YES |  |  |
| 9.12 | Proposed equipment must support Telnet for command line access | YES |  |  |
| 9.13 | Proposed equipment must support TFTP and FTP for file transfer | YES |  |  |
| 9.14 | Proposed equipment must support saving of the running configutation in a file | YES |  |  |
| 10 | Network Services that will be enabled in the future, without changing the hardware |  |  |  |
| 10.1 | Support for Service Level Agreement (SLA) measurement with at least the following functions: • ICMP Jitter • ICMP Echo • UDP jitter • UDP echo • TCP connect | YES |  |  |
| 10.2 | Software Defined Networking | YES |  |  |
| 11 | Specifications |  |  |  |
| 11.1 | Security | YES |  |  |
| 11.2 | 1. CE Marking | YES |  |  |
| 11.3 | 2. UL 60950 | YES |  |  |
| 11.4 | 3. EN 60950 | YES |  |  |
| 11.5 | 4. IEC 60950 | YES |  |  |
| 12 | Electromagnetic Emissions |  |  |  |
| 12.1 | 1. FCC 15 Class A | YES |  |  |
| 12.2 | 2. EN 55022 Class Α | YES |  |  |
| 12.3 | 3. CISPR 22 Class Α | YES |  |  |
| 12.4 | 4. EN 61000-6-1, EN 61000-3-2, EN 61000-3-3, EN 50082-1 | YES |  |  |
| 12.5 | 5. ETS 300 386 | YES |  |  |
| 13 | Warranty Services |  |  |  |
| 13.1 | 5 years with Next Business Day Break Fix Support | YES |  |  |

- Type C - Access Switches

| # | Description/Specifications | Requirement | Response | Reference |
| --- | --- | --- | --- | --- |
| 1. | General Features & Specifications for Type B - Access Switches |  |  |  |
| 1.1 | Please indicate the type, series, model and the manufacturer of the proposed equipment. |  |  |  |
| 1.2 | Number of units | 10 |  |  |
| 1.3 | The offered equipment must be up to date (the latest firmware release date ≤ 24 months from the date of submission of the Contractor's offer and no replacement / withdrawal notice). That is, it must not have ceased production or end-life. | YES |  |  |
| 1.4 |  |  |  |  |
| 1.5 | Frame suitable for fitting in to a 19" rack, 600mm depth | YES |  |  |
| 1.6 | Proposed equipment must support interchangeable port transceivers | YES |  |  |
| 1.7 | Number of built-in Electrical Gigabit Ethernet (IEEE 802.3z) ports | ≥ 8 (Per Type C Access Switch Requirement) |  |  |
| 1.8 | Number of built-in SFP Ports | ≥ 2 |  |  |
| 1.9 | Switching Capacity | ≥ 300 Gbps |  |  |
| 1.10 | Forwarding Performance | ≥ 24 Mpps |  |  |
| 1.11 | Minimum number of supported MAC addresses | ≥ 12K |  |  |
| 2 | Support for the following protocols upon the delivery of the equipment: |  |  |  |
| 2.1 | Gigabit Ethernet (IEEE 802.3z, IEEE Std 802.3ab) | YES |  |  |
| 3 | Optical Transceiver Requirements |  |  |  |
| 3.1 | Optical Gigabit Ethernet (IEEE 802.3z, 0.3 km over MMF) SFP Transceivers | 20 (Total number of required optical transceivers) |  |  |
| 4 | Support for the following L2 functions upon the delivery of the equipment: |  |  |  |
| 4.1 | Support link bundling as per ΙΕΕΕ 802.3ad | YES |  |  |
| 4.2 | All Ethernet ports must support VLAN Trunking as per IEEE 802.1Q | YES |  |  |
| 4.3 | The Ethernet ports of the proposed equipment must support the termination of double VLAN tags (Q-in-Q) as per IEEE 802.1ad | YES |  |  |
| 4.4 | All Ethernet ports must Support mechanisms for limiting broadcast and multicast traffic with the ability to define the limit allowed for broadcast and / or multicast traffic on a "per port" basis | YES |  |  |
| 4.5 | Proposed equipment must support VLAN-based, 802.1p-based, and MQC-based VLAN mapping | YES |  |  |
| 4.6 | Proposed equipment must support Generic Attribute Registration Protocol (GARP) along with Generic VLAN Registration Protocol (GVRP) to help network administrator to propagate VLAN attributes of one device throughout the entire switching network | YES |  |  |
| 4.7 | Number of supported VLANs | ≥ 4.000 |  |  |
| 4.8 | Proposed equipment must support isolation of the switch port even within the VLAN | YES |  |  |
| 4.9 | Proposed equipment must support local and remote port mirroring: • ACL Based | YES |  |  |
| 4.10 | Proposed equipment must support Link Layer Discovery Protocol (LLDP) as per IEEE 802.1AB | YES |  |  |
| 4.11 | Proposed equipment must support IEEE 802.3af and IEEE 802.3at to source power to devices supporting remote Powering Over Ethernet cabling | YES |  |  |
| 4.12 | Proposed equipment must support automatic detection of unidirectional physical connections | YES |  |  |
| 4.13 | Proposed equipment must support IEEE 802.1d per VLAN so that multiple instances of the Spanning Tree algorithm can coexist on a physical connection. | YES |  |  |
| 4.14 | Proposed equipment must support port configuration so that the calculation of the Spanning Tree algorithm does not take place when the port is connected to a terminal device (i.e. computer) | YES |  |  |
| 4.15 | Proposed equipment must support rapid convergence in case of STP failure as per IEEE 802.1w | YES |  |  |
| 4.16 | Proposed equipment must support L2 load balancing with the use of separate STP instance per VLAN as per IEEE 802.1s | YES |  |  |
| 4.17 | Proposed equipment must support VLAN based STP,RSTP,MSTP | YES |  |  |
| 4.18 | Proposed equipment must support Manual and LACP based link bundling as per IEEE 802.3ad | YES |  |  |
| 5 | Multicast Handling Capabilities |  |  |  |
| 5.1 | Proposed equipment must support IGMP v1, v2 and v3 | YES |  |  |
| 6 | Quality of Service |  |  |  |
| 6.1 | Proposed equipment must support traffic classification based on L2 CoS | YES |  |  |
| 6.2 | Proposed equipment must support Strict Priority Queuing or equivalent | YES |  |  |
| 6.3 | Proposed equipment must support per port priority queues | ≥ 4 |  |  |
| 6.4 | Proposed equipment must support per port priority configuration | YES |  |  |
| 6.5 | Proposed equipment must support per port traffic classification and marking of the packets based on: • IP Type of Service Field | YES |  |  |
| 7 | Powering |  |  |  |
| 7.1 | Single AC Power Supply | YES |  |  |
| 7.2 | IEEE 802.3af/IEEE 802.3at power budget | ≥ 120W |  |  |
| 7.3 | Fanless, natural heat dissipation | YES |  |  |
| 8 | Security Features |  |  |  |
| 8.1 | Proposed quipment must support TACACS and RADIUS based authentication | YES |  |  |
| 8.2 | Proposed equipment must support port access authentication as per IEEE 802.1x | YES |  |  |
| 8.3 | Proposed equipment must support IEEE 802.1x VLAN-based support for dynamic VLAN assignment per user, regardless of the connection port. | YES |  |  |
| 8.4 | Proposed equipment must support MAC address authentication, for devices that do not support IEEE 802.1x supplicant | YES |  |  |
| 8.5 | Proposed equipment must support multi domain authentication from a single physical port so that the interconnected devices (for instance: IP Telephone and Workstation) can be dynamically assigned to their respective service VLAN | YES |  |  |
| 8.6 | Proposed equipment must support Web authentication for end user devices that do not support IEEE 802.1x | YES |  |  |
| 8.7 | Proposed equipment must support SSHv2 for secure command line access | YES |  |  |
| 8.8 | Proposed equipment must support VTY line access classes | YES |  |  |
| 8.9 | Proposed equipment must support MAC based unicast traffic filtering | YES |  |  |
| 8.10 | Proposed equipment must support MAC address filtering. This functionality must be supported both in Access Ports and Trunk Ports. | YES |  |  |
| 8.11 | Proposed equipment must support DHCP snooping to filter out DHCP messages that have a non-legitimate source. This functionality is required to mitigate attacks targeting DHCP enabled hosts and DHCP Binding Database | YES |  |  |
| 9 | Management Functions |  |  |  |
| 9.1 | Console port for out of band Configuration & Management through a local host | YES |  |  |
| 9.2 | Proposed equipment must support SNMP v1, v2c and SNMP v3 | YES |  |  |
| 9.3 | Proposed equipment must support configuration & management through command line interface | YES |  |  |
| 9.4 | Proposed equipment must support at least four RMON groups (statistics, history, alarms and events) as per RFC 1757 | YES |  |  |
| 9.5 | Proposed equipment must support RMON 1 and RMON 2 | YES |  |  |
| 9.6 | Proposed equipment must support IEEE 802.1ag/ah Connectivity Fault Management or equivalent | YES |  |  |
| 9.7 | Proposed equipment must support delay measurement (DM) as per ITU-T Y.1731 | YES |  |  |
| 9.9 | Proposed equipment must support Layer 2 traceroute | YES |  |  |
| 9.10 | Proposed equipment must support consistent and accurate timing with the use of Network Time Protocol | YES |  |  |
| 9.11 | Proposed equipment must support Telnet for command line access | YES |  |  |
| 9.12 | Proposed equipment must support TFTP and FTP for file transfer | YES |  |  |
| 9.13 | Proposed equipment must support saving of the running configutation in a file | YES |  |  |
| 10 | Network Services that will be enabled in the future, without changing the hardware |  |  |  |
| 10.1 | Support for Service Level Agreement (SLA) measurement with at least the following functions: • ICMP Jitter • ICMP Echo • UDP jitter • UDP echo • TCP connect | YES |  |  |
| 10.2 | Software Defined Networking | YES |  |  |
| 11 | Specifications |  |  |  |
| 11.1 | Security | YES |  |  |
| 11.2 | 1. CE Marking | YES |  |  |
| 11.3 | 2. UL 60950 | YES |  |  |
| 11.4 | 3. EN 60950 | YES |  |  |
| 11.5 | 4. IEC 60950 | YES |  |  |
| 12 | Electromagnetic Emissions |  |  |  |
| 12.1 | 1. FCC 15 Class A | YES |  |  |
| 12.2 | 2. EN 55022 Class Α | YES |  |  |
| 12.3 | 3. CISPR 22 Class Α | YES |  |  |
| 12.4 | 4. EN 61000-6-1, EN 61000-3-2, EN 61000-3-3, EN 50082-1 | YES |  |  |
| 12.5 | 5. ETS 300 386 | YES |  |  |
| 13 | Warranty Services |  |  |  |
| 13.1 | 5 years with Next Business Day Break Fix Support | YES |  |  |

- External Firewalls

|  | Description/Specifications | Requirement | Response | Reference |
| --- | --- | --- | --- | --- |
| 1 | General Features & Specifications for the Campus & DC Firewalls |  |  |  |
| 1.1 | The offered system will consist of two Next Generation firewalls that can be clustered. | YES |  |  |
| 1.2 | State the vendor and the model. | YES |  |  |
| 1.3 | The vendor should be physically present in Greece through a local office and not only through dealers - resellers - distributors. | YES |  |  |
| 1.4 | The offered devices are Rack mounted (19 ") and the appropriate installation rails are offered | YES |  |  |
| 1.5 | Devices have Intrusion Prevention System (IPS) mechanism | YES |  |  |
| 1.6 | The devices have an Application Control mechanism. | YES |  |  |
| 1.7 | The devices have Anti Bot mechanism. | YES |  |  |
| 1.8 | The devices have Anti Malware mechanism. | YES |  |  |
| 1.9 | The devices have URL Filtering mechanism. | YES |  |  |
| 1.10 | Detect an extented list of viruses through updates of its signature database (AV function) | YES |  |  |
| 1.11 | Supports multiple user authentication methods, including local, RADIUS TACACS, SecurID, AD, CA, LDAP, and Endpoint Security. | YES |  |  |
| 1.12 | The pair should be able to work either in Active / Active (Load Sharing) or in Active / Standby mode. Both options should be supported and available with any available license so that PPA can choose during implementation or later, which of the two will apply. | YES |  |  |
| 1.13 | The security mechanisms have been tested in the NSS or ICSA Labs and vendor is positioned in the Gardner Magic Quadrant. | YES |  |  |
| 1.14 | The offered firewalls are the latest models of the vendor and are supported for at least 5 years from the date of purchase. Also, the candidate contractor should offer a vendor's guarantee for the delivered systems for a total of at least 2 years. | YES |  |  |
| 1.15 | Provide the required number of licenses for the required functionality and support for a minimum of 2 years. | YES |  |  |
| 1.16 | Support on a stand alone basis, or in collaboration with other service software, which should deliver at least content filtering, Anti malware, IPS and Application Control, URLF, Anti Bot.QoS | YES |  |  |
| 1.17 | VPN throughput AES per device | ≥ 5 Gbps |  |  |
| 1.18 | IPS throughput per device | ≥ 5 Gbps |  |  |
| 1.19 | NGFW Throughput | ≥ 10 Gbps |  |  |
| 1.20 | Maximum Concurrent Connections | ≥ 5M |  |  |
| 1.21 | Connections Per Second | ≥ 100K |  |  |
| 1.22 | Minimum number of offered 1GBASE-T ports per device | ≥ 8 |  |  |
| 1.23 | Minimum number of offered 1GBASE-X ports per device | ≥ 4 |  |  |
| 1.24 | Possibility to accept 10GBASE interface card at expansion slot | YES |  |  |
| 1.25 | Minimum number of expansion slots | ≥ 2 |  |  |
| 1.26 | Every node shall have separate console and management | YES |  |  |
| 1.27 | LACP support | YES |  |  |
| 1.28 | VLAN Tagging (IEEE 802.1q). | YES |  |  |
| 1.29 | SNMP v2 & v3 | YES |  |  |
| 1.30 | Support DHCP and DHCP Relay function | YES |  |  |
| 1.31 |  | YES |  |  |
| 1.32 | Every node should be offered with dual AC power supplies for redundancy | YES |  |  |
| 1.33 | At least one Hard Disk per node | YES |  |  |
| 1.34 | Capacity per Hard Disk | ≥ 500GB |  |  |
| 1.35 | Supports IPv4 static routes, policy-based routing, routing policies, multicast, RIP, OSPF, BGP, and IS-IS. | YES |  |  |
| 1.36 | Supports IPv6 static routes, policy-based routing, routing policies, RIPng, OSPFv3, BGP4+,and IPv6 IS-IS | YES |  |  |
| 1.37 | Serves as a proxy to detect and defend against threats in SSL-encrypted traffic using application-layer protection methods such as intrusion prevention, antivirus, data filtering, and URL filtering. | YES |  |  |
| 1.38 | Supports data leak prevention to identify and filter files and content (different types of information, such as ID cards, credit cards, debit cards, social security cards etc) in transit. | YES |  |  |
| 1.39 | Supports multiple highly reliable VPN features, such as IPsec VPN, SSL VPN, L2TP VPN, DSVPN or equivalent ,and GRE. | YES |  |  |
| 1.40 | Offered with licenses for remote access SSL VPN of at least 100 concurrent connections | YES |  |  |
| 1.41 | Supports application-layer protocol-based traffic control policies, including setting the maximum bandwidth, guaranteed bandwidth, and protocol traffic priority. | YES |  |  |
| 1.42 | Allows users to create and manage virtual security services, including firewall, intrusion prevention, and antivirus services, on the same physical device. | YES |  |  |
| 1.43 | Supports intelligently selecting carrier links based on destination IP addresses; supports active/standby interface configuration and load balancing by percentage | YES |  |  |
| 1.44 | Provides visualized and multi-dimensional reports by user, application, content, time, traffic, threat, and URL. | YES |  |  |
| 1.45 | Proposed solution must support either embedded or, appliance based or, cloud based sandboxing | YES |  |  |
| 1.46 | In case that cloud based sandboxing is offered, the bidder must provide cloud based sandboxing services for a period of three years | YES |  |  |

- Management System

| # | Description/Specifications | Requirement | Requirement | Response | Reference |
| --- | --- | --- | --- | --- | --- |
| 1 | System architecture | Proposed system or systems must use browser/server (B/S) architecture and support on-demand component-based installation mode to meet service needs. The system or systems must support the following browsers: Microsoft Internet Explorer, Firefox, and Google Chrome. | YES |  |  |
| 2 | Operating system | Proposed system or systems must support either Microsoft Windows Server or any professionally supported Linux variant such as: SuSe Linux, RedHat Linux | YES |  |  |
| 3 | Server Environment | During the initial deployment, the management system or systems must be provided in a separate server hardware. After the finalization of PPA's Data Center virtualization project, the management server will be migrated to the PPA's corresponding virtualization infrastructure. The compute and storage resources will be provided by PPA | YES |  |  |
| 4 | Database | Proposed system or systems must support any of the following databases that support Structured Query Language: Microsoft SQL Server, MySQL and Oracle | YES |  |  |
| 5 | Management capability | Proposed system or systems must provide large-scale management capabilities. The proposed system or systems must have the capability to manage more than 2000 devices | YES |  |  |
| 6 | System security | Proposed system or systems must support rights- and domain-based user management to grant different device management scopes and operation rights to different users. The system or systems must allow users to set account and password policies, configure IP address ranges and time allowed for user logins, query online users, and force users offline. | YES |  |  |
|  |  | Proposed system or systems must provide system logs, operation logs, and security logs. | YES |  |  |
| 7 | System openness | Proposed system or systems must provide abundant northbound interfaces (such as SNMP and FTP interfaces) and Restful API. It must provide alarm, performance, and resource data to the upper-layer OSS systems. | YES |  |  |
| 8 | Topology management | Proposed system or systems must support topology management that displays devices and device connections in the topology. The system or systems must allow users to check and update device and link status and information including the device name, IP address, interface rate, and bandwidth usage in the topology. | YES |  |  |
|  |  | Proposed system or systems must support full-screen display, zoom-in, zoom-out, aerial view, and automatic layout of topology views. Additionally, it must allow users to set a GIS map as the background image and search topology objects by the name, IP address, and type. | YES |  |  |
| 9 | Fault management | Proposed system or systems must monitor network-wide device alarms on a 24*7 basis and sends remote notifications through emails or SMS messages. It must allow users to customize the notification content. | YES |  |  |
|  |  | Proposed system or systems must allow users to redefine alarm severity, mask alarms, set alarm sounds, and perform correlation analysis on alarms. | YES |  |  |
|  |  | Proposed system or systems must include alarm and fault related informationincluding: associated port, fault, link topology, historical traffic information and maintenance experience for a port fault. Please include related screenshots as reference. | YES |  |  |
|  |  | Proposed system or systems must be able to display the most recent alarms in one page | YES |  |  |
|  |  |  | YES |  |  |
| 10 | Performance management | Proposed system or systems must monitor network performance by tasks on a 24/7 basis. It must allow users to set different performance threshold conditions to generate critical, major, minor, and warning alarms. The system or systems must be able to compare and allow users to view historical performance. | YES |  |  |
|  |  | Proposed system or systems must support real-time query of performance data. | YES |  |  |
|  |  | Proposed system or systems must provide a My Favorites folder for performance data. Using My Favorites folder, users must be able to add historical and real-time performance data to their My Favorites folder to facilitate data viewing in later operations. | YES |  |  |
| 11 | Resource management | Proposed system or systems must provide multiple resource discovery modes. Users must be able to add devices one by one, in batches by IP address range, and import devices in batches through a file. | YES |  |  |
|  |  | Proposed system or systems must be able to monitor and manage Switches (Data Center & Campus), WLAN devices, Routers, and Firewalls devices. | YES |  |  |
|  |  | Proposed system or systems must be able to virtualize wired and wireless devices into one device to facilitate device management. There is no need to configure independent management addresses for access switches and APs. All the access switches are managed as one device. Access switches and APs support plug-and-play. Users must be able to check the entire network status by checking the device panel. Please provide relevant screenshots | YES |  |  |
|  |  | Proposed system or systems must allow users to query and export information about resources, such as device, frame, card, subcard, and port. | YES |  |  |
|  |  | Proposed system or systems must support Layer 2 link discovery through LLDP, CDP, and MAC forwarding table, and Layer 3 IP link discovery by IP addresses. | YES |  |  |
|  |  | Proposed system or systems must provide a global search function to allow users to quickly search devices, interfaces, wired terminals, and wireless users. | YES |  |  |
| 12 | Configuration file management | Proposed system or systems must be able to manage configuration files of network-wide devices. It must allow users to back up configuration files immediately or periodically, and perform baseline, compare, and recover operations on the backup configuration files. | YES |  |  |
| 13 | Device software management | Proposed system or systems must be able to update software and patches of switches, WLAN devices, Routers, and Firewalls, and the Signature Databases of the Firewalls. | YES |  |  |
| 14 | Network quality monitoring (Real-time service flow detection) | Proposed system or systems must support IP network monitoring based on real service flows (non-simulated packet monitoring or probe) to provide real-time guarantee to key services. Users must be able to enable or disable the function based on service needs. The system or systems must be able to display the monitoring result in topologies in real time. Please provide relevant screenshots | YES |  |  |
|  |  | Proposed system or systems must support real-time IP network monitoring which can be performed at the device level, link level, and network level. | YES |  |  |
|  |  | Proposed system or systems must generate alarms when the monitored packet loss ratio exceeds the preset threshold to inform system administrators in real time. | YES |  |  |
| 15 | Network quality monitoring (Simulated service flow detection) | Proposed system or systems must monitor simulated packets and monitor QoS counters such as packet loss ratio, latency, and jitter on key links. | YES |  |  |
|  |  | Proposed system or systems must provide abundant monitoring modes to allow users to compare and view monitored data from multiple dimensions. The monitoring modes include ICMP Echo, ICMP Jitter, UDP Echo, UDP Jitter, TCP, Connect, SNMP, DNS, DHCP, HTTP, FTP, LSP Ping, and LSP Trace. | YES |  |  |
| 16 | Network traffic analysis | Proposed system or systems must provid in-depth analysis on IP network traffic through NetFlow, NetStream, or sFlow. | YES |  |  |
|  |  | Proposed system or systems must allows users to view traffic statistics charts from different dimensions, such as device, interface, application, DSCP, host, session, interface group, IP group, application group, and DSCP group. The system or systems must analyze traffic data layer by layer and allows users to create traffic forensics tasks based on the dimensions. | YES |  |  |
| 17 | Report management | Proposed system or systems must allow users to query reports on alarms, performance, wired and wireless resources, and terminal location information. | YES |  |  |
|  |  | Proposed system or systems must support report content customization in drag-and-drop mode. The operations such as drilling down, rotating, and slicing must be available for flexible self-service data analysis. The system or systems also must provide year-on-year and month-on-month data comparison and Top N filtering functions. | YES |  |  |
|  |  | Proposed system or systems must generate reports at intervals specified by users, send reports through emails, and export reports in Excel or PDF format. | YES |  |  |

- Internet Routers

| # | Description/Specifications | Requirement | Response | Reference |
| --- | --- | --- | --- | --- |
| 1 | General Technical Requirements |  |  |  |
| 1.1 | Number of physical devices | 2 |  |  |
| 1.2 | Please indicate the type, series, model and the manufacturer of the proposed equipment | YES |  |  |
| 1.3 | High Availability Implementation | YES |  |  |
| 1.4 | Field replaceable, hot swappable, Redundant (1+1) AC Power supplies | YES |  |  |
| 1.5 | Field replaceable, hot swappable FAN module | YES |  |  |
| 1.6 | Main Control Board Switching Capacity | ≥40 Gbit/s |  |  |
| 1.7 | Basic forwarding performance (64 byte packets) | ≥12 Mpps |  |  |
| 1.8 | Forwarding Bandwidth with services enabled (NAT, Access Control Lists, QoS) measured IMIX performance | ≥3 Gbit/s |  |  |
| 1.9 | Number of VRF instances | ≥1024 |  |  |
| 1.10 | Number of supported VLAN IDs | ≥4000 |  |  |
| 2 | Physical Interfaces |  |  |  |
| 2.1 | Proposed equipment must support Ethernet interface for out of band management | YES |  |  |
| 2.2 | Proposed equipment must have expansion slots to support variety of WAN interfaces including: 1 Gigabit Ethernet (IEEE 802.3ab, IEEE 802.3z) and 10 Gigabit Ethernet (IEEE 802.3ae) | ≥4 (Per internet router requirement) |  |  |
| 2.3 | Proposed equipment must support on board SFP+ 10 Gigabit Ethernet (IEEE 802.3ae) interfaces along with 10 GbE over 0.3 km MMF SFP+ Transceivers | ≥2 (Per internet router requirement) |  |  |
| 2.4 | Proposed equipment must support on board, dual personality Electrical and optical Gigabit Ethernet interfaces (IEEE Std 802.3ab, IEEE 802.3z) | ≥2 (Per internet router requirement) |  |  |
| 2.4.1 | Proposed equipment must support on-board Electrical Gigabit Ethernet Ports (IEEE 802.3ab) | ≥2 (Per internet router requirement) |  |  |
| 2.4.2 | Proposed equipment must support on-board SFP based Gigabit Ethernet transceivers (IEEE 802.3z) over SM or MM Fiber | ≥2 (Per internet router requirement) |  |  |
| 3 | Management Features |  |  |  |
| 3.1 | Proposed equipment must support Console / Auxilliary interface | YES |  |  |
| 3.2 | Proposed equipment must support External Clock Synchronization | YES |  |  |
| 3.3 | Proposed equipment must support Network Time Protocol (NTP) | YES |  |  |
| 3.4 | Proposed equipment must support HTTP based and CLI based management | YES |  |  |
| 3.5 | Proposed equipment must support SSHv2 for command line access | YES |  |  |
| 3.6 | Proposed equipment must support SNMP v1, v2c and 3 | YES |  |  |
| 3.7 | Proposed equipment must support SYSLOG, RMON 1 and RMON 2 | YES |  |  |
| 3.8 | Proposed equipment must support TFTP and FTP | YES |  |  |
| 4 | Functions that must be ready upon the delivery of the equipment |  |  |  |
| 4.1 | Proposed equipment must support IEEE 802.1q VLANs and 802.1q VLAN trunks | YES |  |  |
| 4.2 | Proposed equipment must support IPv4, IPv6 and IPv4/IPv6 Dual Stack | YES |  |  |
| 4.3 | Proposed equipment must support first hop redundancy as per RFC 5798 | YES |  |  |
| 4.4 | Proposed equipment must support Dynamic routing prorocols both for IPv4 and IPv6 including: RIP, RIPng, OSPF, OSPFv3, IS-IS, IS-ISv6, BGP and BGP4+ | YES |  |  |
| 4.5 | Proposed equipment must support multicast traffic handling functions including: IGMPv1/v2/v3, IGMP Snooping v1/v2/v3, PIM SM, PIM DM, and MSDP | YES |  |  |
| 4.6 | Proposed equipment must support DHCP Server, DHCP Client and DHCP Relay | YES |  |  |
| 4.7 | Proposed equipment must support Access Control List based on Layer 2, Layer 3 and Layer 4 information | YES |  |  |
| 4.8 | Proposed equipment must support time based Access Control Lists | YES |  |  |
| 4.9 | Proposed equipment must support GRE and L2TP tunnel interfaces | YES |  |  |
| 4.10 | Proposed equipment must support built in Stateful Firewall function | YES |  |  |
| 4.11 | Proposed equipment must support Internet Key Exchange Protocol | YES |  |  |
| 4.12 | Proposed equipment must support IPSEC protocol along with 3DES and AES-128, AES-192, AES-256 encryption options | YES |  |  |
| 4.13 | Proposed equipment must support Dynamic creation of hub and spoke VPN topologies | YES |  |  |
| 4.14 | Proposed equipment must support RADIUS and TACACS | YES |  |  |
| 4.15 | Proposed equipment must support Network Address Translation (NAT) and NAT Port Translation | YES |  |  |
| 4.16 | Proposed equipment must support Queueing mechanisms such as: WFQ, PQ, LLQ or functionally equivallent | YES |  |  |
| 4.17 | Proposed equipment must support Policy Based routing | YES |  |  |

- Cables

| # | Description/Specifications | Requirement | Response | Reference |
| --- | --- | --- | --- | --- |
| 1. | The candidate Contractor is required to provide all the necessary cables, connectors, converters etc. that may be required for the installation and operation of the offered central equipment as well as its integration into the existing infrastructure | yes |  |  |
| 2 | Regarding the K2 (Headquarters) center building at the points where the local rack connection with the correspond–ng distribution switch is made with a copper wire, the contractor should take over to implement the fiber optic interface. The connection cable should be OM4 - Laser-Optimized Multimode. Those interested can visit PPA premises for more detailed recording. | yes |  |  |

- Implementation services

| # | Description/Specifications | Requirement | Response | Reference |
| --- | --- | --- | --- | --- |
| 1. | Refer to paragraph Services Requirements | yes |  |  |
| 2. | According to the above, the network equipment that PPA will purchase with this tender, must be able to cover the current, the future but also the needs in the parallel phase of the implementation of the Data Centre and also the possibility of a Disaster Site implementation in the future. | yes |  |  |
| 3. | Fiber Optic Network Certification. | yes |  |  |

- Warranty Services

| # | Description/Specifications | Requirement | Response | Reference |
| --- | --- | --- | --- | --- |
| 1. | Refer to paragraph Services Requirements | yes |  |  |

- Maintenance Services

| # | Description/Specifications | Requirement | Response | Reference |
| --- | --- | --- | --- | --- |
| 1. | Refer to paragraph Services Requirements | yes |  |  |

- Deliverables of the project

| # | Description/Specifications | Requirement | Response | Reference |
| --- | --- | --- | --- | --- |
| 1. | Refer to paragraph of implementation time table | yes |  |  |

- Training

| # | Description/Specifications | Requirement | Response | Reference |
| --- | --- | --- | --- | --- |
| 1. | Refer to paragraph of Training Services | yes |  |  |

inclu

Competition will be deemed to have been insufficient if significantly fewer Offers reach the evaluation phase that would have been expected, given the breadth of the market, and/or the prices quoted appear clearly excessive and/or price fixing arrangements have obviously been made.

Where prices are clearly excessive it is possible to enter into price negotiations with the first ranked Candidate subject to prior cancellation of the Tender procedure.